RIIRIS401E

Apply site risk management system

ASSESSMENT SUMMARY

The assessment activities for RIIRIS401E Apply site risk management system cover all aspects of the unit of competency. For Apprentices/Trainees, this includes supervisor completion of the Apprentice/Trainee Record (ATR).

Participants must read all the information given before starting any assessment task. The assessment tasks are intended to be fair, flexible, valid and reliable. If a Participant has any questions or requires alternative arrangements to be made such requests should be directed to their Trainer/Assessor, who should note such arrangements in the ‘Assessor Comments’ on the affected assessment. If a Participant feels they are not yet ready to be assessed, they should discuss their options with their Trainer/Assessor.

To satisfactorily complete the assessment, the Participant is required to answer all questions correctly and demonstrate their skills to industry standards. If a Participant does not answer all questions or perform all tasks, they will be deemed ‘Not Satisfactory’ for the task and ‘Not Yet Competent’ for the unit of competency.

The Trainer/Assessor can provide the Participant with additional information on interpreting the assessment outcomes and guide the Participant’s options. If a Participant is still deemed ‘Not Satisfactory’ they will have the opportunity to undertake a supplementary assessment or appeal the result as per the process in the Student Handbook.

By signing below, the Participant acknowledges:

- They understand the assessment instructions and requirements, and consent to being assessed.

- The work submitted is to be their own work – with the work of/with others needing to be clearly acknowledged and documented.

- They consent to any photo/video recording of their work that occurs during assessment.

| Participant name | Te Ahimanawa Tutaki |
| --- | --- |
| Participant signature |  |

Pre-requisite unit(s) to be achieved and authenticated prior to undertaking assessment

Not applicable

| Task | Date completed | Assessment Results |  |
| --- | --- | --- | --- |
| Theory Exam | Select Date. | Satisfactory | Not Satisfactory |
| Practical Assessment | Select Date. | Satisfactory | Not Satisfactory |
| Outcome for RIIRIS401E | Select Date. | Competent | Not Yet Competent |

| Evidence requirements checklist (ticked by assessor and evidence supplied to RTO) |  |
| --- | --- |
| Theory Exam | Practical Assessment Completed report on continuous improvement of risk management controls |

| Assessor Name |  |
| --- | --- |
| Assessor Signature |  |

RIIRIS401E

Apply site risk management system

THEORY EXAM

| Participant name | Te Ahimanawa Tutaki |
| --- | --- |

FOR THE PARTICIPANT

Instructions

- You will complete written questions as outlined on the following pages. You must attempt all questions and provide enough detail in your responses to demonstrate your knowledge. - It is anticipated that you should complete this assessment within two (2) hours, but additional time may be allowed upon negotiation with the Assessor. - You must complete all questions unassisted by the Assessor or other personnel but may refer to reference material as needed. All questions must be answered correctly for a ‘Satisfactory’ assessment outcome to be awarded. - An oral examination may be allowed under certain circumstances, whereby your answers will be documented by another party. - Any written questions that are incomplete, or not answered satisfactorily will need to be completed again after further training support. - If you answer a question incorrectly but modify your response, put your initials next to the written change (or the Assessor must initial a verbal change).

Resources required

Pen

FOR THE ASSESSOR

Instructions

- Where oral examination has occurred, ensure that this is acknowledged in writing (e.g. FT001 and Assessor Comments) - All questions must be satisfactorily demonstrated by the Participant for a Satisfactory determination (indicated by an Assessor tick to the right of the question). - Assessors are to complete marking in pen of a different colour to the Participant. - If the Participant verbally modifies their response, write in the modified response verbatim and put your initials next to the written change.

ASSESSOR COMMENTS

As necessary, outline: - Details on reattempts, alternative arrangements or reasonable adjustments made. - Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

Provide two (2) types of system information and data you can access that support organisational risk management policies.

| Answer | - Incident Reports: This data includes records of past incidents, accidents, or near-misses that have occurred in the organisation. It helps identify patterns or areas where risk management efforts can be improved - Compliance and Audit Data: This includes information from audits or assessments that show how well the organisation is following regulations, standards, or internal policies. It helps assess whether the organization is meeting its risk management objectives and requirements |  |
| --- | --- | --- |

What are three (3) elements of the risk management system that must be applied when you undertake work tasks?

| Answer | - Risk Identification - Risk Assessment - Risk Control |  |
| --- | --- | --- |

You have been asked to explain the risk management system information and data to a new team member. What would you be explaining to them?

| Answer | I would explain to the new team member that the risk management system involves identifying potential risks, assessing their impact, and putting controls in place to manage them. The system uses data like incident reports and audit results to help spot risks and track how well they’re being managed. |  |
| --- | --- | --- |

What information would you source when organising a toolbox talk about risk management and consultation in the organisation?

| Answer | I would source information on the current risks in the workplace, safety procedures, recent incident reports, and any relevant policies. I’d also gather input from team members about their concerns and experiences. |  |
| --- | --- | --- |

What is your work role and how do you apply the workplace risk management system information in your role?

| Answer | In my work role, I’m responsible for following safety procedures and identifying any potential risks in the workplace. I apply the risk management system by reviewing incident reports, monitoring safety guidelines, and ensuring the team is aware of risks. I use this information to take action and help prevent accidents, ensuring a safe work environment. |  |
| --- | --- | --- |

Why should supervisors record the actions of others when undertaking work tasks and document any issues or concerns raised by others?

| Answer | Supervisors should record the actions of others and document any issues or concerns to keep track of safety and performance. This helps identify potential risks, ensures accountability, and provides a record for future reference if problems arise. It also helps improve communication and allows the team to address concerns promptly |  |
| --- | --- | --- |

How can the “How to manage work health and safety risks Code of Practice” support you when undertaking risk management in your role?

| Answer | It can support me by providing clear guidelines on how to identify, assess, and control risks in the workplace. It helps ensure that I follow best practices and meet safety requirements when managing risks in my role |  |
| --- | --- | --- |

Why is it important to apply the principles and guidelines set out in AS ISO 31000?

| Answer | because they provide a structured approach to managing risks. Following them helps ensure consistency, improve decision-making, and reduce negative impacts on the organisation, making it safer and more efficient |  |
| --- | --- | --- |

Discuss two (2) different reasons the implementation of the risk management system may fail. (100 words)

| Answer | - lack of employee involvement - If staff are not engaged or trained properly, they may not follow the system correctly, leading to missed risks - poor communication -If risks and procedures aren’t clearly communicated, important information might be overlooked or misunderstood, which can result in ineffective risk management |  |
| --- | --- | --- |

Which documents may need to be changed/updated following a risk management process and why? Provide three (3) examples.

| Answer | - Risk Assessment Reports – To reflect new risks or changes in existing risks - Safety Procedures – To include new safety measures or controls - Incident Reports – To update records with new information from recent incidents or near-misses |  |
| --- | --- | --- |

What is the purpose and benefit related to the use of a risk register?

| Answer | The purpose of a risk register is to track and manage risks within an organisation. It helps identify, assess, and prioritise risks, while also keeping a record of the actions taken to control them. The benefit is that it provides a clear overview of risks, helping the team stay organised and make informed decisions to reduce potential harm or loss |  |
| --- | --- | --- |

What is the SWOT analysis and its relevance to risk management system implementation?

| Answer | SWOT analysis is a tool used to identify an organisation’s Strengths, Weaknesses, Opportunities, and Threats. It’s relevant to risk management because it helps highlight areas where the organisation is strong and can capitalise on opportunities, as well as identify weaknesses and threats that could pose risks. This insight helps improve the risk management system by addressing potential risks early and making informed decisions |  |
| --- | --- | --- |

What is the difference between hazards and risks as they apply to safe systems of work?

| Answer | A hazard is something that has the potential to cause harm, like a slippery floor or exposed electrical wires. A risk is the likelihood or chance that the hazard will actually cause harm, along with the severity of that harm. In safe systems of work, hazards are identified, and risks are assessed to determine how likely they are to cause injury or damage, so appropriate actions can be taken to control them. |  |
| --- | --- | --- |

Why would you use the hierarchy of controls when selecting options for managing site risk?

| Answer | The hierarchy of controls is used to prioritise risk management actions from the most effective to the least effective. It helps ensure that the highest level of protection is implemented first, such as eliminating the hazard, and then moves down to less effective measures like personal protective equipment. |  |
| --- | --- | --- |

How does your organisation monitor and review its risk controls and treatments?

| Answer | we monitor and review our risk controls and treatments through regular site inspections, safety audits, and risk assessments. We also have a process of ongoing communication between supervisors and workers to identify any potential issues. In hot weather conditions, we implement specific heat-related risk controls, such as ensuring hydration stations, scheduled breaks, and appropriate personal protective equipment |  |
| --- | --- | --- |

What are two (2) tools and techniques you can apply to determine risk management system effectiveness?

| Answer | - Site Inspections and Safety Audits - Regularly inspecting the worksite and conducting safety audits to ensure that all safety procedures are being followed, equipment is properly maintained, and risks are being managed - Near-Miss and Incident Reporting - Tracking and analyzing near-miss events and incidents on-site. This helps identify if the existing risk controls are effective or if adjustments are needed to prevent future accidents or issues |  |
| --- | --- | --- |

Which workplace recordkeeping requirements must you adhere to when documenting the effectiveness of a risk management system?

| Answer | Incident and Injury Reports - Keep detailed records of any incidents, injuries, or near-misses on-site, including what occurred and any corrective actions taken Risk Assessments and Safety Audits- Maintain records of risk assessments, safety audits, and inspections to show how risks are identified, managed, and reviewed Training and Safety Meeting Records - Document any training sessions, toolbox talks, or safety meetings held with workers to ensure they are aware of safety procedures and the risk management system |  |
| --- | --- | --- |

How would you explain outcomes of risk management evaluations, and how they will be affected to your work team?

| Answer | I would share the key findings, such as identified risks, any incidents or near-misses, and the effectiveness of current safety measures. I would explain how these outcomes impact our work, including any improvements or changes needed to make the workplace safer. I’d also highlight new procedures, additional training, or updated equipment to ensure the team understands how these changes will help reduce risks and protect everyone on site |  |
| --- | --- | --- |

How did you go about making a recommendation for change when you identified that you could offer an improvement to the effectiveness of risk controls? Explain the situation.

| Answer | I first observed the situation and collected relevant data, such as any incidents, near-misses, or feedback from the team. For example, I noticed that workers were frequently exposed to the sun during long breaks in hot weather, which posed a heat stress risk. I recommended adding more shaded rest areas and ensuring hydration stations were easily accessible. I then discussed this with the supervisor, explaining how it would improve safety. After getting approval, I helped implement the changes and monitored their effectiveness |  |
| --- | --- | --- |

How would you report inadequacies in risk controls at your workplace?

| Answer | I would first document the specific issue or risk, including any incidents or near-misses that highlight the problem. I would then report it to the supervisor or safety officer, providing clear details and suggesting possible solutions or improvements. If necessary, I’d follow the company’s formal reporting procedure, such as completing a hazard report or safety observation form, to ensure the issue is officially tracked and addressed in a timely manner |  |
| --- | --- | --- |

What is the purpose of using aggregate risk and hazard data for trend analysis?

| Answer | The purpose of using aggregate risk and hazard data for trend analysis is to identify patterns or recurring issues over time. By analysing this data, we can spot common risks, assess the effectiveness of current controls, and predict potential future hazards. This helps improve decision-making, prevent accidents, and continuously refine safety measures to reduce overall risks in the workplace |  |
| --- | --- | --- |

What is the meaning of this excerpt from the “How to manage work health and safety risk Code of Practice”?

- “Under section 26A of the WHS Act duty holders must comply with an approved code of practice or follow another method, such as a technical or industry standard, if it provides an equivalent or higher standard of work health and safety than the standard required in this code.”

| Answer | This excerpt means that under the Work Health and Safety (WHS) Act, duty holders (like employers or managers) are required to follow an approved code of practice to ensure safety. If they choose not to follow the code, they must use another method, such as a technical or industry standard, as long as it provides a level of safety equal to or better than what is outlined in the code. Essentially, it ensures that safety standards are met, no matter which method is used |  |
| --- | --- | --- |

RIIRIS401E

Apply site risk management system

PRACTICAL ASSESSMENT

| Participant name | Te Ahimanawa Tutaki |
| --- | --- |

FOR THE PARTICIPANT

Instructions

- The tasks outlined on the following pages will require performance of normal workplace activities, as a result of a structured activity set by an Observer in the workplace or a simulated activity set by your Assessor/Observer. - The timeframe for these tasks will be established by your Assessor/Observer, in consideration of location conditions and industry requirements. - You must complete all tasks unassisted by the Assessor or other personnel, unless the steps note this assistance. - You must attempt all tasks (and itemised steps) for a ‘Satisfactory’ assessment outcome to be awarded. - For any observation conducted that is incomplete, or without satisfactory performance, the observation will need to be completed again after further training support.

FOR THE ASSESSOR/OBSERVER

Instructions

- The following observation record should be used to judge and record your observations of the Participant as they complete the task(s) set. You must record your observations of the Participant’s performance. - For each occasion, indicate the task performed and whether it was a simulation or workplace-based task. - Any simulated assessment must ensure the Participant still performs under workplace conditions which reflect industry standards. - In the comments, provide clear detail regarding the task that the Participant was required to do (e.g. PPE used, materials handled, attachments connected, plant types). - All steps must be satisfactorily demonstrated by the Participant for a ‘Satisfactory’ determination (indicated by an Assessor tick to the right of each itemised step, or an Observer tick to the right of each itemised step, and confirmation by an Assessor in the Assessor Comments). - Where you have determined that one or more task steps have not been satisfactorily demonstrated, provide the Participant with additional support and outline details of such assistance in the Assessor/Observer Comments. Allow the Participant two (2) further opportunities to demonstrate the task again to allow an opportunity for a ‘Satisfactory’ assessment outcome to be achieved. - If after three (3) attempts the Assessor determines that the Participant cannot demonstrate the required steps, a ‘Not Satisfactory’ outcome is to be determined.

| TASK OUTCOME |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Date | Task Type (Tick) | Location | Task outcome (Tick) |  |
|  |  |  |  | Satisfactory | Not Satisfactory |
| Task 1 (Occasion 1) | Select Date. | Workplace Simulation |  |  |  |
| Task 1 (Occasion 2) | Select Date. | Workplace Simulation |  |  |  |

ASSESSOR COMMENTS

As necessary, outline: - Details on reattempts, alternative arrangements or reasonable adjustments made. - Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

| ASSESSOR COMMENTS: PRACTICAL TASK 1: OCCASION 1 |  |
| --- | --- |
| Individual student (as named on cover page) Multiple students [ All from Attendance Report, Specific students involved – identify students] |  |
| Task | Provide detail |
| 1.1A. | Specify participant role in activity: |
| 1.1A. | Specify risk management documentation collected and used: |
| 1.1E. | Specify how the elements of the risk management system were applied to the work plan: |
| 1.2C. | Specify where outcomes of consultation were recorded: |

| ASSESSOR COMMENTS: PRACTICAL TASK 1: OCCASION 2 |  |
| --- | --- |
| Individual student (as named on cover page) Multiple students [ All from Attendance Report, Specific students involved – identify students] |  |
| Task | Details |
| 1.1A. | Specify participant role in activity: |
| 1.1A. | Specify risk management documentation collected and used: |
| 1.1E. | Specify how the elements of the risk management system were applied to the work plan: |
| 1.2C. | Specify where outcomes of consultation were recorded: |

RIIRIS401E

Apply site risk management system

Practical Task 1 (2X)

Description of task: The participant must demonstrate applying the site risk management system processes that safely, effectively and efficiently follow workplace procedures to undertake work activity on two occasions including: - Collect and use workplace risk management documentation according to policies and procedures applicable to own work role. - Clearly and concisely explain the site risk management system information and data to assessor/ team member. - Provide accessibility to documents and reference information relevant to risk management policies, procedures and programs. - Meet with others to plan, prepare and apply the site risk management system as it applies to own role. - Analyse and prioritise hazards and risks applying consultation processes as they apply to risk management. - Consider and select most appropriate options for managing site risk using the hierarchy of controls. - Document and resolve issues raised through consultation and record the contribution of others in implementing the plan as it applies to own job role. - Implement selected options for risk management system and monitor outcomes of risk management implementations documenting and communicating effectiveness according to workplace recordkeeping requirements. - Identify and select methods and processes for improving control effectiveness. - Monitor effectiveness of risk control procedures by using aggregate risk and hazard data to forecast and identify hazards. - Write a report to communicate issue, potential improvements to risk management system, consultation and method of determination, possible negative effects on workplace policies and procedures and describe how these changes will be implemented and facilitated. - Maintain written records and reports for risk management systems activity and outcomes. Note: space is provided following the checklist for a written report. Alternatively, provide a report written on workplace form. Tasks are at the Assessor’s Discretion, but detail of tasks undertaken must be recorded in the Assessor’s Comments (on the back of the Practical Assessment cover page).

Resources required: Site risk management documentation, work site, work team, pen for report.

| When completing the task, did the Participant: | Tick if satisfactorily completed. Provide comments if left unticked. |  |
| --- | --- | --- |
|  | 1st Occasion | 2nd Occasion |
| 1 Plan and prepare risk management system information |  |  |
| - Collect and use workplace risk management documentation according to policies and procedures and applicable to own work role. |  |  |
| - Clearly and concisely explain risk management documentation to work team during pre-start meeting. |  |  |
| - Direct group on how to access to risk management policies, procedures and programs. |  |  |
| - Read through relevant SWMS with team (as applicable) discussing the requirements and seeking feedback on steps. |  |  |
| - Apply knowledge of the elements of the risk management system and legislated requirements to work plan and prepare to implement risk management as it applies to own job role. |  |  |
| 2 Apply risk management system information |  |  |
| Promote and conduct consultation with regards to managing risk. |  |  |
| Promptly deal with issues raised through consultation. |  |  |
| Record the outcomes of consultation including the contribution of others. |  |  |
| 3 Evaluate application of risk management controls |  |  |
| - Analyse and prioritise hazards and risks applying consultation processes as they apply to risk management. |  |  |
| - Consider and select most appropriate options for managing site risk using the hierarchy of controls. |  |  |
| - Monitor the effectiveness of risk control procedures by collecting organising and analysing total organisational data and drawing conclusions from trends. |  |  |
| - Document and communicate outcome of evaluation according to workplace recordkeeping requirements. |  |  |
| 4 Report on continuous improvement of risk management controls |  |  |
| Identify and select methods and processes for improving control effectiveness. |  |  |
| Consider potential risks and plan control. |  |  |
| Write a report that uses structure, layout and language suitable for audience to document development of risk management system. |  |  |
| Use appropriate organisational formats and industry specific vocabulary when writing report. |  |  |
| Report inadequacies in controls and present potential solutions to remedy inadequacies. |  |  |
| Report possible negative effects on workplace policies and procedures. |  |  |
| Explain improvements to be applied and how these will be implemented and facilitated. |  |  |

Report on continuous improvement of risk management controls - Occasion 1

Date: 29th December 2024

Report type: Fit for work

Issue: During a daily breathalyser, an employee was found to be over the acceptable alcohol limit set by company policy. The policy is in place to ensure that all employees are capable of performing their duties safely and effectively, without the impairment that alcohol can cause. The specific details of the incident are as follows: - The employee was scheduled to operate heavy machinery. - A pre-shift alcohol test was conducted, revealing a BAC level above the limit set by the company. - The employee was immediately removed from the site and instructed to leave the premises.

Was issue resolved? Yes, the issue was resolved in a timely manner. The employee adhered to the fitness for work protocol and did not return to the site until the required conditions were met

Method for resolving issue: Upon the discovery of the over-the-limit alcohol reading, immediate action was taken to resolve the situation: - The employee was removed from the work site. - The individual was informed of the severity of the situation and the potential consequences for both personal and team safety. - The employee was sent back to camp to recover, and they were advised they will not be paid for the day and to not to return to work until they were fit to do so. - A formal disciplinary procedure was recorded as per company policy.

Tools and data accessed to forecast and identify hazards: Alcohol Testing Device was used to identify the hazard and to forecast future risk an analysis of past incidents, trends, and alcohol-related issues for this employee was assessed.

Consultation processes: Who/Why/When Meetings were held with all site supervisors to discuss the incident and reinforce the importance of fit-for-work protocols.. The incident was discussed with the company's safety team, and they were involved in updating the fitness-for-work policy. A toolbox talk was conducted with all staff members to address the issue, review the company’s fit-for-work policy, and discuss the impact of alcohol on workplace safety, as well as conduct around camp as induced behaviour can revoke accommodation.

Potential improvements to be implemented to risk controls: To further strengthen our risk management controls, the following improvements are being considered: - Increased Frequency of Alcohol Testing: Implementing more frequent and random alcohol testing, especially before high-risk tasks such as operating heavy machinery. - Enhanced Training Programs: Offering regular training sessions to all employees on recognising signs of impairment, the risks of alcohol consumption in the workplace, and how to report fit-for-work concerns. - Strengthened Disciplinary Processes: Reviewing and potentially revising the disciplinary actions taken in cases of non-compliance with the fit-for-work policy to ensure consistency and fairness while maintaining a safe working environment.

Who is to implement improvements? Safety Team: Will be responsible for overseeing the revision of the fit-for-work policy, organising training sessions, reviewing the random alcohol testing process and ensuring that it is carried out efficiently and effectively and ensuring all safety measures are followed. Site Supervisors: Will enforce the new testing protocols and help monitor employee fit for work through their regular site duties. HR and Management: Will handle any updates to the disciplinary procedures and ensure that all employees are aware of the changes to the company policy. .

By date: ASAP

Possible negative effects on workplace policies and procedures and changes required: - Employee Resistance: Increased alcohol testing and more stringent fit-for-work checks may lead to resistance from employees who feel these measures are overly invasive. To address this, communication and transparency will be key, ensuring employees understand the importance of these measures. - Increased Costs: More frequent testing and training sessions may lead to increased operational costs. However, these costs are justified by the long-term benefits of preventing accidents and maintaining a safe work environment. - Impact on Morale: The increased focus on fit-for-work might lead to some employees feeling that they are being monitored too closely. To mitigate this, clear communication regarding the purpose and benefits of these controls will be essential. Changes to the Employee Handbook and Fitness-for-Work Policy will be required to incorporate the new measures, and updates will be communicated through official channels.

Approval: The following approvals are required for the implementation of the proposed improvements: - Management Approval: Approval from senior management for the revised policies, increased testing protocols, and budget for additional training and testing resources. - Safety Team Approval: The updated risk management controls and training plans will need approval from the Safety team to ensure compliance with legal and industry standards. - HR Approval: Any changes to disciplinary procedures and employee communications will require approval from the HR department

Report on continuous improvement of risk management controls - Occasion 2

Date: 11th January 2025

Report type: Damage to LV (ute)

Issue: a light vehicle (ute) was involved in an incident that resulted in significant damage to the vehicle. The incident occurred during routine operations when the vehicle was being driven on-site. The damage occurred due to a collision with a stationary object, leading to a substantial repair requirement. Specific details of the incident include: - The vehicle was operated by [insert employee or team]. - The vehicle collided with [describe stationary object, e.g., construction equipment, a structure, or a barrier]. - No injuries occurred to the driver or any other individuals on-site. - The vehicle sustained [describe damage, e.g., front-end damage, broken mirrors, etc.].

Was issue resolved? Yes, the issue was resolved. The damaged vehicle was repaired and returned to service after undergoing a full inspection to ensure it was safe for use. The root cause of the incident was identified as operator error being a lack of awareness of surroundings. Corrective actions were taken, and no further incidents involving the vehicle have occurred since the incident. Additionally, changes to the vehicle handling and risk management protocols were implemented to avoid future incidents

Method for resolving issue: Upon discovering the vehicle damage, immediate action was taken to address the situation: - The vehicle was immediately removed from the active work area to prevent further risk of damage or disruption. - The driver was asked to provide an explanation for the incident, which was thoroughly reviewed to determine if any improper practices or errors were involved. - The vehicle was sent for repairs, and it was taken off-site until it was deemed fit for operation. The incident was formally documented and analysed to identify the root cause and areas for improvement in the risk management controls for vehicle operation

Tools and data accessed to forecast and identify hazards: Vehicle Monitoring Systems: GPS tracking were reviewed to monitor driver behaviour and ensure vehicles are operated within safe parameters. Risk Assessment Tools: A site-wide vehicle risk assessment was conducted to evaluate potential hazards, including site layout, traffic flow, and vehicle blind spots. Incident Data Analysis: Past incident reports were analysed to identify patterns or trends involving vehicle collisions or damage, and to improve safety protocols. Vehicle Maintenance Logs: Regular inspection and maintenance logs were reviewed to ensure the vehicle was in good working condition and free of any mechanical issues that might have contributed to the incident.

Consultation processes: Who/Why/When Site Supervisors: Meetings were held with site supervisors to discuss the incident, review vehicle operation protocols, and reinforce the importance of safe driving practices on-site. Health and Safety Representatives: The incident was reviewed with the safety team to assess any immediate risks to personnel and the need for site improvements, including clearer signage or additional barriers. Employees: A toolbox talk was conducted with all site workers to address the issue, discuss the potential risks associated with vehicle operations, and reinforce the importance of paying attention to surroundings, especially in high-traffic areas

Potential improvements to be implemented to risk controls: The following potential improvements are proposed: - Enhanced Training and Awareness Programs: Regular training sessions will be scheduled for all drivers, including safe driving practices, hazard awareness, and vehicle handling in confined or busy work areas. - Site Layout Improvements: Improving site layout to ensure that vehicles can operate safely and without obstruction, including adding more clearly defined paths and barriers where necessary. - Increased Signage and Warning Systems: Installing additional signage, such as speed limits, hazard warnings, and vehicle flow directions, to ensure that all workers and drivers are fully aware of safe operation zones. - Vehicle Monitoring Enhancements: Expanding the use of vehicle telematics and tracking systems to monitor driving habits, speed, and vehicle handling, allowing real-time feedback to prevent unsafe practices.

Who is to implement improvements? Safety Team: Will oversee the development of training materials, hazard assessments, and safe vehicle operation protocols. Site Supervisors: Will be responsible for ensuring that drivers are trained, that signage is clear and visible, and that the site layout is optimized for safe vehicle movement. Operations/Logistics Team: Will help with the installation of vehicle monitoring systems, ensure that the required maintenance is performed on vehicles, and track compliance with safe operation practices. HR Department: Will assist in scheduling the necessary training and ensuring all personnel involved in vehicle operations are updated on any changes to policies

By date: ASAP

Possible negative effects on workplace policies and procedures and changes required: While the proposed improvements aim to enhance safety, there are potential negative effects that need to be considered: - Increased Training and Operational Costs: More frequent training sessions, system upgrades, and improved site infrastructure may lead to increased operational costs. These costs will be justified by the long-term reduction in incidents and insurance claims. - Employee Resistance to Monitoring Systems: The introduction of more vehicle tracking and monitoring systems might raise concerns among employees regarding privacy. This can be mitigated by ensuring transparency in the purpose of monitoring and providing clarity on how the data will be used for safety improvements. - Disruption to Workflow During Site Changes: Implementing changes to the site layout or adding barriers might cause short-term disruptions. However, these changes will ultimately contribute to smoother and safer operations in the long run.

Approval: Management Approval: Senior management must approve the revised vehicle operation protocols, the budget for additional training and signage, and any necessary changes to the site layout. Safety Team Approval: The revised risk management protocols and vehicle safety procedures will require approval from the Health and Safety team to ensure they meet legal and industry standards. Operations and HR Approval: HR and Operations must approve the updates to the employee training programs, vehicle monitoring systems, and the integration of safety measures into daily operations.