Copyright

This document was developed by TotalVET Training Resources.

© 2021 TotalVET Training Resources.

All rights reserved.

No part of this publication may be reproduced, stored in a retrieval system, or transmitted in any form or by any means, electronic, mechanical, photocopying, recording, or otherwise without the prior written permission of TotalVET Training Resources.

Version Control & Document History

| Date | Summary of Modifications | Version |
| --- | --- | --- |
| 17 February 2021 | Version 1.0 released for publishing | 1.0 |
| 22 November 2022 | Version 1.1 – Minor amendments | 1.1 |

# Table of Contents

Introduction	5

Competency-Based Assessments	6

Assessing Nationally-Recognised Training	7

Dimensions of Competency	8

Reasonable Adjustment	9

The Unit of Competency	10

The Context of Assessment	10

Assessment Methods	11

Resources Required for Assessment	12

Assessment Workbook Cover Sheet	14

Knowledge Assessment	15

Practical Assessment	40

Candidate Instructions	40

Preliminary Assessment Information	41

Case Study	43

New Street Coast Town Construction Project	43

Task 1 – Project Plans and Specifications	45

Task 2 – Building Codes and Construction Requirements	46

Task 3 – Construction Materials	49

Task 4 – Allowable Tolerances	54

Task 5 – Material Assembly and Installation	55

Workplace Assessment	56

Overview	56

Task 1 Select Building Materials	58

Task 2 Consult about Building Materials	59

Task 3 Procure Building Materials	60

Task 4 Supervise On-site Delivery of Building Materials	61

Task 5 Supervise Inspection and Testing of Delivered Building Materials	62

Task 6 Maintain Records of Deliveries and Materials	63

Assessment Workbook Checklist	64

Record of Assessment (Assessor’s Use Only)	68

# Introduction

The assessments in this workbook are divided into two categories: Knowledge Assessment and Practical Assessment.

The Knowledge Assessment is a set of general and workplace questions testing your knowledge and understanding of the general theory behind the unit.

You must answer all Knowledge Assessment Questions using your own words. However, you may refer to your Learner Guide and other relevant resources and learning materials to complete this assessment.

Some questions cover processes you would likely encounter in a workplace. Ideally, you should be able to answer these questions based on the processes that are currently in place in your workplace. However, if you do not currently have access to a workplace, then answer the questions based on processes that should be implemented in a typical workplace setting.

The Practical Assessment is made up of the Case Study and Workplace Assessment. This assessment tests your practical skills with respect to the requirements of the unit of competency relevant in this workbook.

The Practical Assessment requires you to complete and submit workplace documents and other documentation relevant to the unit of competency.

The evidence you submit must be your own work except where due reference is made and where you are required to submit supplementary workplace documents such as policies and procedures.

When completing the assessments included in this workbook:

- Read the instructions provided in each task carefully before attempting to complete the task. The instructions will guide you on how to answer the question or complete the task satisfactorily.

- Follow the steps provided in each task.

  - If the question instructs you to describe, provide a description as your response. If the question instructs you to list, provide a list as your response.

  - Where there is a number of required responses, provide the required number of responses. For example, if you are asked to list three responses, provide three responses.

- Ensure that all your submissions for this assessment indicate your first and last name and that these submissions have been named according to the file naming convention prescribed in each task.

# Competency-Based Assessments

Definition of Competency

Assessment in this context can be defined as the fair, valid, reliable, and flexible gathering and recording of evidence to support the judgement on whether competency has been achieved. Skills and knowledge (developed in a structured learning situation, at work, or in some other context) are assessed against national standards of competence required by industry, rather than compared with the skills and knowledge of other candidates.

The features of a competency-based assessment system are:

- It is focused on what candidates can do and whether it meets the criteria specified by the industry as competency standards.

- Assessment should mirror the environment the candidate will encounter in the workplace.

- Assessment criteria should be clearly stated to the candidate at the beginning of the learning process.

- Assessment should be holistic. That is, it aims to assess as many elements and/or units of competency as is feasible at one time.

- In competency assessment, a candidate receives one of only two outcomes – ‘competent’ or ‘not yet competent.’

- The basis of assessment is in applying knowledge for some purpose. In a competency system, knowledge for the sake of knowledge is seen to be ineffectual unless it assists a person in performing a task to the level required in the workplace.

- The emphasis in assessment is on assessable outcomes that are clearly stated for the trainer and candidate. Assessable outcomes are tied to the relevant industry competency standards where these exist. Where such competencies do not exist, the outcomes are based upon those identified in a training needs analysis.

# Assessing Nationally-Recognised Training

Developing and conducting assessment, in an Australian Vocational Education and Training (VET) context, is founded on the Principles of Assessment and the Rules of Evidence:

Principles of Assessment

- Assessment must be valid

  - Assessment must include the full range of skills and knowledge needed to demonstrate competency.

  - Assessment must include the combination of knowledge and skills with their practical application.

  - Assessment, where possible, must include judgements based on evidence drawn from a number of occasions and across a number of contexts.

- Assessment must be reliable

  - Assessment must be reliable and must be regularly reviewed to ensure that assessors are making decisions in a consistent manner.

  - Assessors must be trained in national competency standards for assessors to ensure reliability.

- Assessment must be flexible

  - Assessment, where possible, must cover both the on- and off-the-job components of training within a course.

  - Assessment must provide for the recognition of knowledge, skills, and attitudes regardless of how they have been acquired.

  - Assessment must be made accessible to candidates through a variety of delivery modes, so they can proceed through modularised training packages to gain competencies.

  - Assessment must be mutually developed and agreed upon between assessor and the assessed.

  - Assessment must be able to be challenged. Appropriate mechanisms must be made for reassessment as a result of challenge.

- Assessment must be fair

  - Assessment process must consider the individual needs of the candidate.

  - Assessment must provide for reasonable adjustments, where appropriate, to consider the individual candidate’s needs.

(Source: Standards for RTOs 2015, Clauses 1.8 – 1.12)

Rules of Evidence

When collecting evidence, certain rules apply to that evidence. All evidence must be valid, sufficient, authentic, and current:

- Valid

Evidence gathered should meet the requirements of the unit of competency. This evidence should match, or at least reflect, the type of performance that is to be assessed, whether it covers knowledge, skills, or attitudes.

- Sufficient

This rule relates to the amount of evidence gathered. Enough evidence must be gathered to satisfy the requirements that the candidate be competent in all aspects of the unit of competency.

- Authentic

When evidence is gathered, the assessor must be satisfied that evidence is the candidate’s own work.

- Current

This relates to the recency of the evidence and whether the evidence relates to current abilities.

(Source: Training in Australia by M Tovey, D Lawlor)

# Dimensions of Competency

The national concept of competency includes all aspects of work performance and not only narrow task skills. The four dimensions of competency are:

- Task skills

- Task management skills

- Contingency management skills

- Job or role environment skills

# Reasonable Adjustment

‘Reasonable adjustment’ in VET is the term applied to modifying the learning environment or making changes to the training delivered to assist a candidate with a disability. A reasonable adjustment can be as simple as changing classrooms to be closer to amenities or installing a particular type of software on a computer for a person with vision impairment.

Why make a reasonable adjustment?

We make reasonable adjustments in VET to make sure that candidates with a disability have:

- The same learning opportunities as candidates without a disability, and

- The same opportunity to perform and complete assessments as those without a disability.

Reasonable adjustment applied to participation in teaching, learning, and assessment activities can include:

- Customising resources and assessment activities within the training package or accredited course

- Modifying the presentation medium

- Learner support

- Use of assistive/adaptive technologies

- Making information accessible both before enrolment and during the course

- Monitoring the adjustments to ensure candidate needs continue to be met

Assistive/Adaptive Technologies

Assistive/Adaptive technology means ‘software or hardware that has been specifically designed to assist people with disabilities in carrying out daily activities’ (World Wide Web Consortium - W3C). It includes screen readers, magnifiers, voice recognition software, alternative keyboards, devices for grasping, visual alert systems, digital note-takers.

(Adapted Reasonable Adjustment in teaching, learning and assessment for learners with a disability - November 2010 - Prepared by - Queensland VET Development Centre)

IMPORTANT:

Reasonable adjustment made for collecting candidate assessment evidence must not impact on the standard expected by the workplace, as expressed by the relevant unit(s) of competency. For example, if the assessment were gathering evidence of the candidate’s competency in writing, allowing the candidate to complete the assessment verbally would not be a valid assessment method. The method of assessment used by any reasonable adjustment must still meet the competency requirements.

# The Unit of Competency

The units of competency specify the standards of performance required in the workplace.

This assessment addresses the following unit of competency:

CPCCBC4006 – Select, procure and store construction materials for buildings and construction projects (Release 1.0)

- Identify and evaluate building materials.

- Select and procure building materials.

- Supervise on-site delivery and storage of materials.

A complete copy of the above unit of competency can be downloaded from the TGA website:

https://training.gov.au/Training/Details/CPCCBC4006

# The Context of Assessment

To complete the assessments in this workbook, students need to have access to their learning materials and the Internet. The Knowledge Assessment may be completed wholly at the candidate’s home or chosen place of study. The Practical Assessment must be completed in a workplace or a simulated environment.

# Assessment Methods

This workbook uses the following assessment method/s:

- Knowledge Assessment

A set of general and workplace questions testing the candidate’s general knowledge and understanding of the general theory behind the unit.

- Case Study

Includes detailed scenarios and simulated environments, providing all necessary information required to complete relevant tasks and activities.

- Workplace Assessment

A set of tasks or activities completed according to set instructions and guidelines to meet the requirements of the relevant unit. These tasks and activities require you to have access to a workplace or a similar environment.

# Resources Required for Assessment

The candidate is to ensure access to:

- Workplace, or a similar environment, where the candidate can complete the assessments, and that will allow them access to:

  - Building and construction project

  - At least one (1) of the following personnel:

    - Architects

    - Designers

    - Engineers

    - Other project stakeholders

  - Organisational policies and procedures

  - Materials List documentation template

  - Current relevant government legislation

  - The NCC and other relevant codes and standards

  - Construction drawings, site plans and specifications

  - Organisational policies, procedures and other quality documentation to undertake the performance criteria

  - Manufacturer reports on materials

  - Digital devices, applications and software to research, transmit and receive information electronically.

The candidate will need access to:

- Computer with Internet, email access, and a working web browser

- Installed software: MS Word, Adobe Acrobat Reader

# Assessment Workbook Cover Sheet

To the candidate: Print this cover sheet and complete it by filling in all the required information and signing in the space provided. Your signature must be handwritten. Scan the completed cover sheet and submit it along with your evidence submissions. Use the filename: CPCCBC4006 Cover Sheet

| Workbook | CPCCBC4006 |
| --- | --- |
| Title | Select, procure and store construction materials for building and construction projects (Release 1.0) |
| First and Last Name | Anya English |
| Phone | 0478 944 719 |
| Email | anya@cogentscaffolding.com.au |

| Please read the Candidate Declaration below and if you agree to the terms of the declaration, sign and indicate the date in the spaces provided. By submitting this work, I declare that: - I have been advised of the assessment requirements, have been made aware of my rights and responsibilities as an assessment candidate, and choose to be assessed at this time. - I am aware that there is a limit to the number of submissions that I can make for each assessment, and I am submitting all documents required to complete this Assessment Workbook. - I have organised and named the files I am submitting according to the instructions provided. I am aware that my assessor will not assess work that cannot be identified and may request the work be resubmitted according to the correct process. - This work is my own and contains no material written by another person except where due reference is made. I am aware that a false declaration may lead to the withdrawal of qualification or statement of attainment. - I am aware that there is a policy of checking the validity of qualifications that I submit as evidence as well as the qualifications/evidence of parties who verify my performance or observable skills. I give my consent to contact these parties for verification purposes. |  |  |
| --- | --- | --- |
| Name: Anya English | Signature: | Date signed: 14/6/23 |

# Knowledge Assessment

| Preliminary Task Questions 15 and 16 of this Knowledge Assessment require you to refer to legislation and regulations applicable in your state/territory. For your assessor’s reference, indicate below which state/territory you are currently based or located in by ticking the box that corresponds to your answer. When answering Questions 15 and 16, you must refer to the legislation and regulations of the state/territory you ticked below. |  |  |  |
| --- | --- | --- | --- |
| The state/territory where you are currently based or located in: |  |  |  |
| o | Australian Capital Territory | o | South Australia |
| o | New South Wales | o | Tasmania |
| o | Northern Territory | o | Victoria |
|  | Queensland | o | Western Australia |

- List three methods of testing that AS/NZS 2098 prescribes for testing veneer and plywood.

- Moisture content of veneer and plywood

- Dimensions of sheets of veneer and plywood

- Density of veneer and plywood

- List three methods of testing that AS 1012 prescribes for testing concrete.

- Sampling fresh concrete

- Method for determination of mass per unit volume of freshly mixed concrete

- Method for making and curing concrete compression indirect tensile and flexure test specimens in the laboratory

- The National Construction Code (NCC) is divided into three volumes. Briefly describe the relevance of each volume to construction materials.

- Volume One Volume One of the NCC covers the technical design and construction requirements for all Class 2 to 9 buildings.

- Volume Two Volume Two of the NCC covers the technical design and construction requirements for all Class 1 and Class 10 buildings.

- Volume Three Volume Three of the NCC covers the technical design and construction of drainage and plumbing in all building classes

- Do the following for each building material listed below: - Identify one property of each building material - Briefly explain the application of the building material - Identify one limitation of the building material

| Building Material | Properties | Applications | Limitations |
| --- | --- | --- | --- |
| Cement | Cement has fine texture and the ability to retain its volume after it hardens. | Cement is a binder that holds other materials together, typically concrete and mortar. | Cement has low tensile strength, low toughness and long curing time. It may develop cracks. |
| Ceramics | Ceramics, glassy materials that are produced from a mixture of minerals and water, they have great density, hardness and are chemical resistant. | Ceramics are commonly used as an ingredient to make glass and tiles, as well as cutting tools, electric insulator and thermal insulator. | Ceramics when they are combined with other materials with higher stress, and when subjected to corrosion, problems are likely to occur as they do not have great ductility and are immensely brittle. |
| Concrete | Concrete is formed from a mixture of crushed gravel, sand and other aggregates combined with a binder i.e. cement. | Concrete is largely used in the construction development of buildings, dams, bridges and roads. | Concrete has low tensile strength, prone to cracking and has low ductility. |
| Glass | Glass is made from a mixture of sand and silicates. | Glass is used as a building material due to its transparency, being dust proof, water proof and rust proof. Used as windows, doors and skylights. | Glass is brittle. |
| Plaster | Plaster is an artificial building material made from wither clay, limestone or cement. It typically comes as a powder and needs to be mixed with water before use. | Plaster is used for walls and ceilings for the reason being that it is water resistant and highly adhesive. | Plaster is quite expensive as well as the installation and maintenance are usually challenging. |
| Portland cement mortar | High durable and quick drying. | Portland cement mortar used in brick, block and stone masonry construction. | It is limited to only being mixed by sand and water. |
| Lime mortar | Withstand movement without excessive cracking or debonding and has enhanced durability. | Lime mortar is alternatively used to Portland as it has the ability to withstand normal movement. | Hardens slowly and is less adhesive. |
| Paint | Can make surfaces weather resistant. | Paint is used for coating walls, floors and other surfaces as well as aesthetic purposes. | Paint is prone to dirt, dust and regular wear and tear, causing surfaces needing to be repainted to maintain protectiveness and decorative properties. |
| Epoxy | Epoxy is material used as an adhesive ingredient as well for plastics, paints, coatings, primers and sealers. It is artificially made and typically corrosion resistant. | Epoxy binds various substrates and surfaces. Can be used as an electrical insulator or other structural sealant. | Epoxy emits toxic fumes which creates a hazardous workplace as well as it is not quick drying. |

- Do the following for each building product listed below: - Identify one property of each building product - Briefly explain the application of the building product - Identify one limitation of the building product

| Building Product | Properties | Application | Limitations |
| --- | --- | --- | --- |
| Sawn timber | Sawn timbers are generals wood or lumber that has been cut different dimensions – rectangular or wedged in shape. | Sawn timber is used on floor and roof structures as well as exterior cladding, windows, doors and wall structures. | Sawn timber tends to absorb more moisture from the air, and it twists and bends as it dries and ages. |
| ‘Massive’ or cross laminated timber (CLT) | It is more stable, and its mechanical properties are less variable to other wood. | Massive or cross laminated timer is used as floor slabs, beams, columns and shear/loading bearing walls. | Massive or cross laminated timer (CLT) is expensive and has poor sound insulations. |  |
| Plasterboard | Made of calcium sulphate, creating a smooth finish to be decorated for aesthetic purposes. Reasonably priced, have low environmental I,[act and are fire resistant. | Easy to install and used to make interior ceilings, partitions and walls as well as installed in structures to meet regulations for fire protection, thermal efficiency and acoustic purposes. | Very brittle, easy to crack or break. Low resistance against water. |  |
| Structural steel | Steel is flexible and can easily adapt to being assembled with other building materials. Has high tensile strength, hardness and degree of toughness. | Used together with concrete to create long-lasting structures. They are used for channels, beams, plates and angles. | Structural steel is expensive to maintain as it is prone to corrosion, rust as well as it loses its properties when exposed to higher temperatures and experiences a high expansion rate in changing temperatures. |  |

- Do the following for each component of a structure in construction listed below: - Identify one property of each component - Briefly explain the application of the component - Identify one limitation of the component

| Component | Properties | Application | Limitation |
| --- | --- | --- | --- |
| Hardwood flooring | Most ideal type of flooring because of the ease of cleaning and maintenance with an elegant finish. It is long lasting, durable and can easily be restored and repaired. | Common in meeting halls, gymnasiums, older factories and offices. | Harwood flooring is expensive and is low resistant to atmospheric changes, i.e. exposure to moisture. |
| Steel framings | Can be easily installed and adapt easily to any kind of shape. High strength and can withstand forces such as seismic activity and wind. | Common in high-rise, warehouse and industrial buildings. | Conducts heat easily and requires other components as support, e.g. plasterboards and insulation. |
| Asphalt shingles roofing | Consists of asphalt, miner granules, felt and fibreglass pressed together made into a rectangular shape with three tabs. Has great fire resistance. | Used in residential houses and has great fire resistance. | Low resistance against damage caused by storms, winds and heat and has a short lifespan. |

- Answer the following questions about structural insulated panel systems (SIPs).

- Briefly describe what SIPs are. SIPs are a building system for residential construction that is energy efficient, cost-effective and strong.

- Why are SIPs a good sustainable alternative to traditional timber framed construction? Give two reasons. - It is stronger - Less vulnerable to shifting

- List down two structural design requirements that must be satisfied for all purposes that the SIPs are used for. - Must be weather resistant as it is used for internal and external walls. - Must be strong as used for traditional wood framing

- What makes a SIP building sustainable? A SIP building is sustainable because the buildings use less energy to regulate temperature, either hot or cold as well as helps in reducing waste and allowing for better control over indoor environmental conditions.

| - Listed below are alternative materials used in building and construction. Briefly explain what makes each material sustainable. |  |
| --- | --- |
| Material | What makes the material sustainable |
| - Mud bricks | Mud bricks are sustainable because the production of the material uses very little generated energy |
| - Straw bale | Straw bale is a sustainable material because it has low embodied energy, resulting in the cycle of straw bale is energy-efficient. |
| - Hemp | Hemp materials are sustainable because the materials are the most rapidly renewable materials. |

- Answer the following questions about supply chains in Australia.

- Indicate in proper order all the three processes under the building supply chain according to the ABCB. - Sale - Procurement - Building Work

- Outline in proper order the supply chain for wood in Australia. - Timber harvest - Transportation - Manufacture - Package - Transport / sale

- Answer the following questions about materials compliance in the business supply chain according to the Australian Building Codes Board (ABCB).

- Differentiate non-conforming building products (NCBPs) and non-compliant products (NCP), by explaining what each one is. Non-conforming building products are: Non-conforming building products do not meet the characteristics and standards for their intended use. Non-compliant products are: Non-compliant products are used in conditions and situations that no don’t adhere with the requirements and standards of the NCC.

- List down the six different types of evidence that verify that a non-conforming building material and/or product is suitable for use, according to the NCC. - CodeMark - Certification of Accreditation - Certification issued by a certification body. - Report issued by an Accredited Testing Laboratory - Certificate or report from a professional engineer recognised expert or other appropriately qualified person as appropriate. - Another form of documentary evidence

| - Listed below are the processes for assessing materials compliance for selection. Briefly describe each process. |  |
| --- | --- |
| Process | Description |
| - Testing | Testing materials is performing tests on sample materials. |
| - Inspection | Inspecting the design, production, installation or performance of materials in place. |
| - Declarations | Formal statements that are provided by the supplier on the performance or quality of products or materials based on the tests they have done to them. |
| - Certification | Certification involves an assessment body performing formal statements if compliance based. |

- Outline the process of ordering/procuring compliant materials in proper order.

- Determine products and materials to be used

- Determine possible suppliers

- Check conformity of products to standards and legislations

- Check availability of materials

- Obtain quotes from suppliers

- Answer the following questions about external quality testing.

- How do you determine if a supplier is qualified to conduct construction materials testing? The supplier would have to enlist either a professional engineer or a recognised expert and appropriately qualified person in the industry. This can be defined as someone who is equipped with competent skills to verify the suitability of the particular building material through their qualification or experience.

- Identify three standards that provide techniques/methods for testing construction materials. - Quality - Compatibility - Compliance

- Answer the following questions about handling non-compliant or substandard materials.

- Draft a standard process that should be followed when you receive non-compliant or substandard materials from a supplier. Include how you would refuse to accept the materials. 1. Confirm if materials delivered are for the construction project 2. Check that the delivered materials match with the materials in the specifications documents 3. Check delivered materials for any damage or malfunction. If damages make sure to record the damage on the consignment note, that way the supplier will be made aware of this and you can discuss the issue with them. 4. Keep a record of each new delivery once it arrives.

- How do you report non-compliant materials? To report a non-compliant material, its necessary to provide an official Non-Conformance Report (NCR).

- Access and review the Work Health and Safety (WHS) legislation enforced in your state/territory and answer the following questions.

- What is the title of the WHS legislation currently enforced in your state/territory? Work Health and Safety Act 2011 (QLD)

- Provide one example of how WHS legislation affects building and construction projects in general. WHS legislation affects the building and construction projects in general by ensuring that the workplace is safe for the employees, by avoiding any risks or hazardous works.

- List five general WHS regulations that apply to building and construction.

- Work Health and Safety Act 2011

- Work Health and Safety Regulation 2011

- Workplace Health and Safety Queensland

- Qld Code of Practice

- Construction Work Code of Practice

- Answer the following questions about the Hierarchy of Control Measures.

- What is the Hierarchy of Control Measure? The Hierarchy of Control Measure is managing the risks involved controlling the risk using control measures to help minimise or eliminate the risks in construction.

- Complete the diagram below by indicating all the five controls in the Hierarchy of Control Measure. Effectivity; Elimination. Substitution. Isolation /Engineering Controls. Administrative Controls. PPE.

- Explain how the level of effectivity of the controls in managing risks change as you move up or down the hierarchy. Elimination is the most effective control measure, otherwise you move on to substitution if elimination is not possible, with less hazardous work practice. Moving down the list, isolation is separating the person from the risk, with the effective rate dropping as the risk is still in place. Engineering controls could include changing the tool, load, environment, handling method etc. Administrative control the second least effective control, meaning you could create an exclusion zone with keep out signs, being that this very effective. The least effective measure is PPE and should only be considered when the first five controls are not practical and applicable.

- Answer the following questions about hazardous manual tasks.

- What is a hazardous manual task? A hazardous manual task is a task that requires a person to lift, push, pull, carry, lower or otherwise hold, restrain, or move any tangible entity which may involve sustained or repetitive force, high or sudden force, repetitive movement, awkward or sustained posture and exposure to vibration.

- How can you identify hazardous manual tasks present in the project site? You can identify hazardous manual task present in the project site by observing the manual task, consulting with your workers, reviewing available information or looking for trends.

- What are three examples of hazardous manual tasks common on a building and construction site? - Repetitive force - High or sudden force - Repetitive movement

- Answer the following questions about mechanical material handling.

- Briefly describe mechanical material handling. Mechanical material handling are the handling of transportation equipment or devices, lifting and lowering equipment or devices or the combinations of transport and lifting plus lowering devices.

- Give one WHS risk due to manual material handling. A WHS risk is musculoskeletal disorders and the risk of slips or falls.

- List three possible licenses needed to be obtained before operating mechanical material handling equipment. - Heavy Vehicle - Licence for High Risk Work - White Card

- Aside from a licence, what other measure of competency is there for operating mechanical material handling equipment? Competency is defined as you have the knowledge and skills that is needed to carry out tasks that require licences and that you can apply these knowledge and skills to the standard od performance necessary in the workplace.

- Listed below are different materials used in building and construction. For each one, identify the following: - Two environmental effects on the material - One preservation method - One protection method

| Material | Environmental Effect | Preservation Method | Protection Method |
| --- | --- | --- | --- |
| Timber | Minimises carbon footprint due to low carbon dioxide emissions It has low energy consumption | Proper storage environment, meanings away from water, moisture, wind and direct sunlight. | Storage of timber in proactive barriers, housing or coverings. |
| Steel | Steel effects the environment negatively omitting high amount of CO2. Has low embodies energy | Due to losing properties when exposed to higher temperatures, the best preservation method would be keeping steel out of sun/hot temperatures and changing weather. | Store out of sun, rain, wind etc. due to prone to corrosion. |
| Cast Iron | Entirely recyclable, being made from recycled steel and scrap iron. Low impact of energy consumption | Have a protective coating of paint. | Carbon coating protects from rust. |
| Copper | Low effect because it is recyclable. Low effect because it last a long time. | Store and keep in a cool dry place. | Apply clear protective coating to prevent discolouring tarnish. |
| Aluminium | Effects the aquatic ecosystems as it is toxic to fish and other gill-breathing animals. Has a higher embodies energy in comparison to other materials. | Painting to form a coating on the surface. | Dents and scratches easily, so handle with care and keep in a safe place. |

# Practical Assessment

## Candidate Instructions

The Practical Assessment is a set of tasks that must be completed in a workplace, or in an environment with conditions similar to that of a real workplace.

This assessment will help you demonstrate skill requirements relevant to selecting, procuring and storing construction materials for building and construction projects.

The Practical Assessment includes the following:

- Case Study

Includes detailed scenarios and simulated environments, providing all necessary information required to complete relevant tasks and activities.

- Workplace Assessment

A set of tasks or activities completed according to set instructions and guidelines to meet the requirements of the relevant unit. These tasks and activities require you to have access to a workplace or a similar environment.

## Preliminary Assessment Information

| The tasks in this practical assessment must be completed in a workplace (or a similar environment) and in the context of a building and construction project which you are currently a part of. E.g. You are a builder, a site manager in training, foreperson, or an apprentice in this project, etc. Before starting the practical assessment, record the following information for your assessor’s reference. When completing the tasks in this practical assessment ensure that your responses and performance must align with the information you have provided below. For example (but not limited to): - If the task asks you to refer to building and construction legislation and regulatory requirements, refer to the requirements that apply to the state/territory where your nominated building and construction project is undertaken. - If the task requires you to follow organisational policies and procedures, refer to the policies and procedures in your nominated organisation/workplace. |  |
| --- | --- |
| Work role/title | Admin Assistant/Contracts Admin in Training |
| Organisation/workplace | Cogent Scaffolding |
| Building and construction project | Quay Waterfront |
| Project overview | Quay Waterfront is a 25 storey residential building located in Newstead and is the 4th stage in development of Waterfront Newstead |
| Building classification | Class 2 |
| Project site address | 47 Skyring Terrace Clayfield |
| State/territory where this project is being undertaken | Queensland |

# Case Study

Mapping: CPCCBC4006 PE1.0 (p)

## New Street Coast Town Construction Project

SCENARIO You are a builder, and you have been contracted as the principal contractor to build a house on a vacant block of land. The details of this building and construction project are as follows: - Your trading name: Cascade Peak Construction Pty Ltd. - The contract price for the entire project is $313,800. - Owner: John Jones - Address: PO Box 44444 Coast Town Queensland 4444 - Site address: 60 New Street Coast Town - Lot no 60 RP 123456 - Local authority: Coast Town Municipal Council - A deposit of 5% was paid on signing the contract.

- This project must comply with relevant national, state/territory, local legal and regulatory requirements, including but not limited to: - Building contracts - Construction insurance - Industrial relations - Payroll systems and taxation - Environmental, sustainability, and waste management - Work health and safety The site plan can be accessed and viewed through the link below: YourHome Design For Place - 3BR + Study All plans and elevations For the purpose of this assessment, this case study scenario is based in your state/territory.

## Task 1 – Project Plans and Specifications

| - Answer the following questions about the project plans and specifications. |
| --- |
| - How many storeys does the building have? One Storey |  |
| - How big will the area of the building be in square meters? 194 m2 |  |
| - Based on the working drawing, how many bedrooms does the house have? 3 bedrooms |  |
| - Based on the working drawing, in which cardinal direction is the deck oriented? North |  |

## Task 2 – Building Codes and Construction Requirements

| - What is the building classification for this project? Tick the box that corresponds to your answer. |  |
| --- | --- |
|  | Class 1a |
| o | Class 1b |
| o | Class 5 |
| o | Class 7a |
| o | Class 10b |

- Answer the following questions about the building codes relevant to the building classification of this project.

- In which volume of the NCC 2019 can you find the building codes and standards for this building classification? o Volume 1 Volume 2 o Volume 3

- List all additions to the building codes that this project must comply with as required in your state/territory. Queensland Development Code Building Code of Australia

- List all state/territory laws used as reference in determining the additions to the building codes. Building Act 1975 Building Regulation 2021

- Answer the following questions about the construction requirements in your state/territory.

- What act specifies the requirements to undertake building and construction work in your state/territory? Building Act 1975 o

- Outline the section in the act which lists the requirements for undertaking building and construction work in your state/territory. Chapter 3 Additional requirements for building development applications

## Task 3 – Construction Materials

| - Identify three properties for each of the construction materials listed below. |  |
| --- | --- |
| Construction Material | Properties |
| - Masonry wall | - Structural strength - Simple maintenace - Mold resistant |
| - Burnished concrete | - Strong - Durability - Most affordable type of concr |
| - Aluminium sunshades | - Good spanning charateristics - Creates a good façade screen - Easy to maintain |
| - Timber deck | - Stregnth - Durability - Low maintenace |
| - Metal roof sheeting | - More resilient against fire - Less chance of wear and tear. - Toughness against storms. |
| - Glass windows and doors | - Fire resistant - Strong - Chemical resistant |
| - Plant-based (PB) ceiling tiles | - Noise reducing - Resilient to fire - Resilient to scratching and chipping. |

| - Given the climate of your state/territory, explain the suitability of the following materials in the region. |  |
| --- | --- |
| - Metal sheet roofing Metal sheet roofing is a good roof materials for Queensland in its hot climates. This is because metal sheet roofing has resilient to the heat, with less chance of drying out, cracking and disintegrating. This also means it stands a better chance against fire season, due to it not losing its fire resistant in the heat. |
| - Timber Timber is not the best material to use in Queensland, as it is hot and wet. Heat expands the wood resulting in swelling and shrinkage, and the same goes for moisture. Humid areas – Queensland - are not resilient against swelling or expansion. |
| - Aluminium Aluminium in Queensland with humid weather will rust due to oxidation. It is not resilient to corrosion in hot and wet weather. |

| - Below is a list of materials and their specifications. Material; Specifications. Glass; 2000 x 3000 12mm toughened glass. Timber; 90 × 35 5.1 metre MGP10. Concrete; 20kg bag GP concrete - UV stabilised polyethylene bag.. Aluminium; 100 x 60 50mm G Line Aluminium sunshades. Based on the information provided, do the following: - Access relevant standards/NCC references to each material - Evaluate each material’s quality according to the relevant standards you accessed. - Evaluate each material’s compatibility according to the relevant standards you accessed. Compatibility here refers to a material’s resistance to chemicals. - Evaluate each material’s compliance according to the relevant standards you accessed. |
| --- |
| Glass |  |  |
| Quality | Compatibility | Compliance |
| There must be no bubbles in the glass that is in size greater than 5mm in diameter, a panel contains one bubble between 1mm and 5mm in diameter per 1.6m x 1.6m, there are bubbles smaller than 1mm in diameter and scratches should not be visible from 3m or more. Source: chrome-extension://efaidnbmnnnibpcajpcglclefindmkaj/https://www.toughglass.com.au/wp-content/uploads/2018/07/AGGA-Technical-Fact-Sheet-Glass-Quality-Consumer-Expectation.pdf | Corrosion of hot water can cause roughening or chipping of the glass surface. When glass is attacked by hydrofluoric, phosphoric and phosphorus acids, corrosion can happen quickly. Source: https://www.ddpsinc.com/en/knowledge/what-are-different-types-of-chemical-attack-that-can-occur-in-glass-lined-equipment | When used as the perimeter in a building, must not exceed N1. When the area is more than 0.85m2, annealed glass must not be used. Unframed doors with human impact must be glazed with toughness safety glass and have a minimum thickness of 10mm or laminated toughed safety glass with minimum thickness 10mm. Framed glass in side panel with nearest vertical sight line less than 300 mm from the nearest edge of opening must be Grade A safety glazing material. Kitchen, bathroom, ensuites or spa rooms where the lowest sight line is less than 2.0m above the highest abutting finished level of the floor, panels must be glazed with Grade a safety glazing material, for panels or doors with edge exposed must be toughened safety glass with a minimum nominal thickness of 6mm. Source: https://ncc.abcb.gov.au/editions/ncc-2022/adopted/housing-provisions/8-glazing/part-83-glass https://ncc.abcb.gov.au/editions/ncc-2022/adopted/housing-provisions/8-glazing/part-84-glazing-human-impact#_067037cd-b026-4ad2-810b-4f2e1b00fca0 |

| Timber |  |  |
| --- | --- | --- |
| Quality | Compatibility | Compliance |
| For wall studs in load bearing and external walls, strength class of C14 is required. For load-bearing structures that do not require high strength, or where possible to use large dimensions or short lengths, or wall studs in load bearing structures if the requirements concerning deformation are not too high, Strength class C18 are used. For load-bearing structures that require high strength i.e. roof trussers and floor systems, strength class C24 is used. Source: https://www.swedishwood.com/wood-facts/about-wood/wood-grades/ | Timber that is green timber or timber that is treated with copper chromium arsenic are not recommended to come into contact with Zincalume or Colorbond as it causes corrosion on the metallic coating. Timber may corrode metal fasteners and fixings. Source: http://www.bluescopesteel.com.au/howto/avoid-corrosion-caused-by-contact-with-timber https://www.buildmagazine.org.nz/index.php/articles/show/why-timber-eats-metal | Splayed timber boards must no lap less than 30mm for hardwood, cypress and treated pine, 20mm for western red cedar and 25 mm for Baltic pine. Source: https://ncc.abcb.gov.au/editions/ncc-2022/adopted/housing-provisions/7-roof-and-wall-cladding/part-75-timber-and-composite-wall-cladding |
| Concrete |  |  |
| Quality | Compatibility | Compliance |
| Concrete must have a density of 1922 kg/m3 and thermal conductivity o 0.18wm-1k-1 Source: https://ncc.abcb.gov.au/editions/ncc-2022/adopted/volume-one/j-energy-efficiency/36-material-properties | Sulphuric acid will cause corrosion in concrete in either short or long term. Water must not be added to the mix to increase the slump to a value in excess. Source: https://www.ncbi.nlm.nih.gov/pmc/articles/PMC5506924/#:~:text=The%20sulphuric%20acid%20in%20industrial,short%20or%20long%20term%20period. | 150 mm thick concrete slab with 28 mm metal furring channels and isolation mounts fixed to underside of slab at 600 mm centres; and 65 mm thick polyester insulation with a density of 8 kg/m3 positioned between furring channels and one layer of 13 mm plasterboard fixed to furring channels has an Rw + Ctr of less than 50, an Ln,w of not more than 62 and an Rw of not less than 50. Source: https://ncc.abcb.gov.au/editions/ncc-2022/adopted/volume-one/f-health-and-amenity/28-sound-insulation-building-elements |
| Aluminium |  |  |
| Quality | Compatibility | Compliance |
| Aluminium sheeting must have a density of 2680 kg/m3 and thermal conductivity of 210 wm-1k-1. Source: https://ncc.abcb.gov.au/editions/ncc-2022/adopted/volume-one/j-energy-efficiency/36-material-properties | No leads materials can be used upstream from aluminium/zinc coated materials, no lead materials are to be used on roofs, besides drinking water. Source: https://ncc.abcb.gov.au/editions/ncc-2022/adopted/housing-provisions/7-roof-and-wall-cladding/part-72-sheet-roofing | Aluminium sliding doors must meet a minimum requirements of withstanding the pressure of a fire and maintain a structural integrity. Source: https://aluminiumwindowsanddoors.net.au/fire-safety-regulations-for-aluminium-sliding-doors/ |

| - Explain the environmental impact of the following construction materials. |  |
| --- | --- |
| Construction Material | Environmental Impact |
| - Aluminium sunshades | Aluminium sunshade impact on the environment is higher as it has a high embodied energy in comparison to other materials typically meaning that it is highly more processed. |
| - Metal sheet roofing | Metal Sheet roofing environmental impact is minimal, as the material is 100% recyclable and it can reflect heat off a house resulting in less use of an air con, especially in Queensland. |
| - Plant-based (PB) ceiling tiles | Plant based ceiling tiles are reusable, use low emitting materials resulting in a low environmental impact. |

## Task 4 – Allowable Tolerances

| - Consider the following scenario: You are part of the procurement team for an organisation. You are given the task to purchase timber for the building project. In the project specifications, it is stated that the allowable tolerances for timber is +/- 3mm Answer the following questions. |  |
| --- | --- |
| - The building project asks for 90 × 35 5.1 metre MGP10 and the timber you purchased measures 5.4 metres. - Will you be able to use it for the project? Yes Explain why. As long as the timber is still 90 x 35, 5.4 metres can be cut to the size of 5.1 metres. |
| - Determine the impact of allowable tolerances on naturally occurring materials. When you use naturally occurring materials in a building project, it impacts the environment positively but moving towards a sustainable method of construction. |

## Task 5 – Material Assembly and Installation

| - Access and review project diagrams in your workplace relevant to material assembly and installation, including but not limited to the following: - Bill of Materials for a Building Project - Material Assembly Diagram - Material Assembly Installation Using these documents as reference, answer the following questions about material assembly and installation tolerances. |  |
| --- | --- |
| - Identify the material components of the sample wall assembly: Timber beam for top plate, inner and outer stud wall connector plate, plaster board, inner stud wall, outer stud wall, insulation, brick for cladding, bottom plates, reflective foil laminates, concrete brick. |
| - Outline the process of building the sample wall assembly: Cut the bottom plate to size, cut top plate to size, cut studs to size, cut nogging to size, lay everything on flat surface and nail studs to bottom plate, nail studs to top plate, nail noggings to studs, stand the wall up and fix to concrete. Secure brick ties to wall, lay bricks. |
| - Outline the installation tolerances for the sample wall assembly Wall cladding leaks, in the first 2 months if the work stains, folds, splits, dents, open joints between panels, cracking and other distortions in wall cladding are defective. |
| - How do the mentioned material assemblies and installation tolerances comply with AS 1530.4:2014 Fire resistance tests for elements of construction? - Sample wall assembly To ensure that brick ties and bricks are in place, leaves less chance for fire has concrete bricks have a 90 minute fire rating. - Sample wall assembly installation tolerances If the wall is disorientated in any way, the wall becomes less likely to take loads and opens the opportunity to not having fire resistance from either directions. |

# Workplace Assessment

## Overview

The goal of this assessment is to assess your practical knowledge and skills in: - Identifying and evaluating building materials. - Selecting and procuring building materials - Supervising on-site delivery and storage of materials. This workplace assessment is made up of four workplace tasks: Task 1 – Select Building Materials Task 2 – Consult about Building Materials Task 3 – Procure Building Materials Task 4 – Supervise On-site Delivery of Building Materials Task 5 – Supervise Inspection and Testing of Delivered Building Materials Task 6 – Maintain Records of Deliveries and Materials Each task comes with a set of instructions. You are to follow and perform these instructions and submit any required documentation. You are required to: - Complete the tasks within the time allowed. - Review the instructions in each task. - Select and procure building materials - Supervise on-site delivery and storage of materials - Perform the workplace task according to the instructions provided - Complete and submit any required documentation. Resources required for assessment: To complete this assessment, you will need access to the following: - A workplace or a similar environment that will allow you access to: - Building and construction project - At least one (1) of the following personnel: - Architects - Designers - Engineers - Other project stakeholders - Organisational policies and procedures - Materials List documentation template - Current relevant government legislation - The NCC and other relevant codes and standards - Construction drawings, site plans and specifications - Organisational policies, procedures and other quality documentation to undertake the performance criteria - Manufacturer reports on materials - Digital devices, applications and software to research, transmit and receive information electronically.

## Task 1 Select Building Materials

Select quality materials suitable for the building project for one (1) construction project for a residential or commercial building up to a maximum of two storeys including selecting and procuring alternate materials. – going to have to use demolition scaffold Use your organisation’s template for preparing a Materials List or use the Materials List template provided along with this workbook to record materials required to complete the building project. You will be assessed on: - Practical knowledge of building materials and their safety, fire resistance rating, suitability, durability, serviceability, cost effectiveness, short and long-term degradation, and availability. - Practical skills in selecting quality and suitable materials for the building project. Before starting this task, review the Workplace Assessment Task 1 – Assessor’s Checklist provided along with this workbook. This form lists the criteria your Materials Quality Checklist submission must address to complete this task satisfactorily. Your assessor will also: - Address your queries and concerns regarding this task. After completing this task, submit the following to your assessor: - Materials List you completed - Copies of relevant documents that they accessed and reviewed for this task, e.g. material reports, manufacturer specifications, reference material regarding material technologies, sustainability and environmental efficiency, etc.

## Task 2 Consult about Building Materials

Consult with the following people relevant to the building project and finalise the selected building materials. This must include at least one (1) verbal and one (1) written interaction, seeking advice on alternative materials: - At least one (1) of the following personnel: - Architects - Designers - Engineers - Other project stakeholders You will be assessed on: - Practical knowledge of consultations with professionals relevant to the project, and the client. - Practical skills in consulting with professionals and the client regarding the selected building materials. Before starting this task, review the Workplace Assessment Task 2 – Assessor’s Checklist provided along with this workbook. This form lists all the practical skills you need to demonstrate while completing this task. Your assessor will also: - Address your queries and concerns regarding this task. After completing this task, submit the evidence of consultations (at least one (1) written and one (1) verbal) to your assessor, e.g. email correspondence, chat messages, phone call recordings, video call recordings, etc.

## Task 3 Procure Building Materials

Procure the finalised building materials from Task 2. This will require the candidate to include one (1) verbal and one (1) written interaction with suppliers and/or manufacturers. You will be assessed on: - Practical knowledge in procuring and ordering building materials. - Practical skills in procuring and ordering building materials. Before starting this task, review the Workplace Assessment Task 3 – Assessor’s Checklist provided along with this workbook. This form lists all the practical skills you need to demonstrate while completing this task. Your assessor will also: - Address your queries and concerns regarding this task. After completing this task, submit the following to your assessor: - Evidence of procuring and ordering the finalised building materials, e.g. email correspondence, chat messages, phone call recordings, video call recordings, etc. - Evidence of material suitability collected from suppliers and manufacturers, e.g. relevant certification, reports from testing agencies, etc.

## Task 4 Supervise On-site Delivery of Building Materials

Supervise the on-site delivery of building materials, including: - Identifying the potential challenges of transporting materials (e.g. limitations, site access, potential safety hazards etc). - All delivered materials are checked. - Suitable on-site storage space for delivered materials. - Supervision of safe handling of materials You will be assessed on: - Practical knowledge regarding the on-site delivery of the building materials. - Practical skills in supervising the on-site delivery of the building materials. Before starting this task, review the Workplace Assessment Task 4 – Assessor’s Checklist provided along with this workbook. This form lists all the practical skills you need to demonstrate while completing this task. Your assessor will also: - Address your queries and concerns regarding this task. After completing this task, submit the following to your assessor: - Manufacturer specifications used as reference in checking the delivered materials, plus any delivery invoices and delivery checklists - Email confirmation with the supplier identifying material limitations and any potential safety hazards - Email confirmation with the supplier identifying site access requirements (e.g. site map with instructions) - Storage space documentation, (e.g. site plan showing allocation of on-site storage space, photos of material storage spaces, etc).

## Task 5 Supervise Inspection and Testing of Delivered Building Materials

Supervise the inspection, testing and measuring of the delivered building materials. You will be assessed on: - Practical knowledge of the inspection and relevant standards of delivered materials. - Practical skills in supervising the inspection, testing and measuring of delivered materials. Before starting this task, review the Workplace Assessment Task 5 – Assessor’s Checklist provided along with this workbook. This form lists all the practical skills you need to demonstrate while completing this task. Your assessor will also: - Address your queries and concerns regarding this task. After completing this task, submit a copy of the relevant industry standards you used as reference in testing and measuring the materials to your assessor. Also, communications with other parties regarding actions relating to delivered building materials (e.g. inconsistencies in quality and/or quantity, any defects or damaged materials). Note: This task can be simulated with the candidate’s supervisor.

## Task 6 Maintain Records of Deliveries and Materials

Maintain records of deliveries and materials, including damaged materials, inferior materials and variations to specified materials. You will be assessed on: - Practical knowledge of delivery and material records. - Practical skills in maintaining records of deliveries and materials. Before starting this task, review the Workplace Assessment Task 6 – Assessor’s Checklist provided along with this workbook. This form lists all the practical skills you need to demonstrate while completing this task. Your assessor will also: - Address your queries and concerns regarding this task. After completing this task, submit the records of deliveries and materials to your assessor.

# Assessment Workbook Checklist

TO THE CANDIDATE When you have completed this assessment workbook, review your work, and ensure that: - You have completed all the Knowledge Assessments Questions. - You have completed the Practical Assessments in this workbook - Case Study - Task 1 – Project Plans and Specifications - Task 2 – Building Codes and Construction Requirements - Task 3 – Construction Materials - Task 4 – Allowable Tolerances - Task 5 – Material Assembly and Installation - Workplace Assessment - Task 1 – Select Building Materials - Task 2 – Consult about Building Materials - Task 3 – Procure Building Materials - Task 4 – Supervise On-site Delivery of Building Materials - Task 5 – Supervise Inspection and Testing of Delivered Building Materials - Task 6 – Maintain Records of Deliveries and Materials - You have saved and submitted the following evidence: - This completed workbook - Assessment Workbook Cover Sheet signed and scanned - You have saved and submitted the following evidence: - Workplace Assessment Task 1 - Materials list - Workplace Assessment Task 2 - Evidence of consultations - Workplace Assessment Task 3 - Evidence of suitability - Evidence of procurement - Workplace Assessment Task 4 - Manufacturer specifications - Email confirmation with the supplier identifying material limitations and any potential safety hazards - Email confirmation with the supplier identifying site access requirements (e.g. site map with instructions) - Storage space documentation - Workplace Assessment Task 5 - Copies of relevant industry standards - Workplace Assessment Task 6 - Records of deliveries and materials IMPORTANT: You must achieve a satisfactory result in ALL assessment tasks to be deemed COMPETENT for the unit/s relevant to this workbook. To be deemed competent in the unit/s of competency relevant to this workbook, you must successfully complete all the requirements listed above according to the prescribed benchmarks provided to the assessor.

TO THE ASSESSOR When you have completed assessing the assessment workbook, review the candidate’s submission against the checklist below: - The candidate has completed all the Knowledge Assessments Questions. - The candidate has completed the Practical Assessments in this workbook - Case Study - Task 1 – Project Plans and Specifications - Task 2 – Building Codes and Construction Requirements - Task 3 – Construction Materials - Task 4 – Allowable Tolerances - Task 5 – Material Assembly and Installation - Workplace Assessment - Task 1 – Select Building Materials - Task 2 – Consult about Building Materials - Task 3 – Procure Building Materials - Task 4 – Supervise On-site Delivery of Building Materials - Task 5 – Supervise Inspection and Testing of Delivered Building Materials - Task 6 – Maintain Records of Deliveries and Materials - The candidate has saved and submitted the following evidence: - This completed workbook - Assessment Workbook Cover Sheet signed and scanned - The candidate has saved and submitted the following evidence: - Workplace Assessment Task 1 - Materials list - Workplace Assessment Task 2 - Evidence of consultations - Workplace Assessment Task 3 - Evidence of suitability - Evidence of procurement - Workplace Assessment Task 4 - Manufacturer specifications - Email confirmation with the supplier identifying material limitations and any potential safety hazards - Email confirmation with the supplier identifying site access requirements (e.g. site map with instructions) - Storage space documentation - Workplace Assessment Task 5 - Copies of relevant industry standards - Workplace Assessment Task 6 - Records of deliveries and materials IMPORTANT: The candidate must achieve a satisfactory result in ALL assessment tasks to be deemed COMPETENT for the unit/s relevant to this workbook. To be deemed competent in the unit/s of competency relevant to this workbook, the candidate must successfully complete all the requirements listed above according to the prescribed benchmarks.

# Record of Assessment (Assessor’s Use Only)

| RECORD OF ASSESSMENT |  |
| --- | --- |
| Candidate’s Name |  |
| RTO Name |  |
| RTO Contact Number |  |
| RTO Email Address |  |
| Assessor’s Name |  |
| Unit of Competency | CPCCBC4006 - Select, procure and store construction materials for building and construction projects (Release 1) |

| Knowledge Assessment | S | NYS |
| --- | --- | --- |
| Question 1 | o | o |
| Question 2 | o | o |
| Question 3 | o | o |
| Question 4 | o | o |
| Question 5 | o | o |
| Question 6 | o | o |
| Question 7 | o | o |
| Question 8 | o | o |
| Question 9 | o | o |
| Question 10 | o | o |
| Question 11 | o | o |
| Question 12 | o | o |
| Question 13 | o | o |
| Question 14 | o | o |
| Question 15 | o | o |
| Question 16 | o | o |
| Question 17 | o | o |
| Question 18 | o | o |
| Question 19 | o | o |
| Question 20 | o | o |

| Practical Assessment |  |  |
| --- | --- | --- |
| Case Study | S | NYS |
| Task 1 | o | o |
| Task 2 | o | o |
| Task 3 | o | o |
| Task 4 | o | o |
| Task 5 | o | o |
| Workplace Assessment | S | NYS |
| Task 1 | o | o |
| Task 2 | o | o |
| Task 3 | o | o |
| Task 4 | o | o |
| Task 5 | o | o |
| Task 6 | o | o |

| Rules of Evidence | S | NYS |
| --- | --- | --- |
| All knowledge and skills evidence submissions are valid | o | o |
| All knowledge and skills evidence submissions are authentic | o | o |
| All knowledge and skills evidence submissions are sufficient | o | o |
| All knowledge and skills evidence submissions are current | o | o |

| Signature Authentication Checklist This checklist will guide you in authenticating the signatures provided by the candidate in their assessment workbook and evidence submissions. Read each checklist item and tick the box only if you confirm that the item is a true and accurate reflection of the signature authentication you have conducted. |  |
| --- | --- |
| Checklist | Completed |
| I have checked the signature provided by the candidate in the Assessment Workbook Cover Sheet against the signature they provided to the Training Provider. | o |
| I confirm the signature provided by the candidate in the Assessment Workbook Cover Sheet matches the signature they provided to the Training Provider. | o |
| I confirm ALL signatures provided by the candidate in their evidence submissions match with the signature they provided to the Training Provider. | o |

Third-Party Verification Log Instructions for the Assessor: You are required to contact all third-party personnel involved in the candidate’s assessment to verify the candidate’s performance and evidence submissions and to confirm with them whether the candidate’s evidence submissions are true and accurate. Complete this Third-Party Verification Log to document your completion of this process. When completing this log, provide all of the following required information for each third-party personnel: - Name of third-party personnel contacted - Relevant qualifications and/or experience of Third-party personnel contacted - Role in the candidate’s assessment (e.g. workplace supervisor, observer, or candidate) - Contact details (phone number or email address) - Date contacted You must also confirm that third-party personnel have verified the candidate’s evidence submissions are true and accurate.

Contact No.1

| Name and job title of Third-party Contacted |  |  |  |
| --- | --- | --- | --- |
| Relevant Qualifications/experience of Third-party |  |  |  |
| Role in the Candidate’s Assessment | Contact Details (Phone number or email address) | Date contacted | Third-Party verifies evidence submissions of the candidate are true and accurate? |
|  |  |  | Yes No Assessor’s Notes |

Contact No.2

| Name and job title of Third-party Contacted |  |  |  |
| --- | --- | --- | --- |
| Relevant Qualifications/experience of Third-party |  |  |  |
| Role in the Candidate’s Assessment | Contact Details (Phone number or email address) | Date contacted | Third-Party verifies evidence submissions of the candidate are true and accurate? |
|  |  |  | Yes No Assessor’s Notes |

Contact No.3

| Name and job title of Third-party Contacted |  |  |  |
| --- | --- | --- | --- |
| Relevant Qualifications/experience of Third-party |  |  |  |
| Role in the Candidate’s Assessment | Contact Details (Phone number or email address) | Date contacted | Third-Party verifies evidence submissions of the candidate are true and accurate? |
|  |  |  | Yes No Assessor’s Notes |

| Assessor Declaration I declare that the information recorded in this Third-Party Verification Log is true and accurate. |  |
| --- | --- |
| Assessor’s name | Assessor’s signature |
| Date signed |  |

End of Record of Assessment (For the Assessor’s Use Only)