Electronic Call Forward Sheet

| Site address | Crn Monmudoo BLD and South Sea Islander way | Project name | Maroochydore private Hospital |
| --- | --- | --- | --- |
| Client | HopScotch | Surveyor | Crux |

|  |  | Dates |  |  | Provider details |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Task | Ref # | Notice date | Date required | Supplier | Contractor | Contact info | Instructions |
|  | Stage |  |  |  |  |  |  |  |
|  | Piling | 1 | 01/01/2024 | 15/01/2024 | Capoorn | Capoorn | Craig |  |
|  | Structure | 2 | 01/04/2024 | 30/04/2024 | Holcim | TK Formbuild | Chase |  |
|  | Façade Install | 3 | 03/02/2025 | 28/02/2025 | Fitout Glass | Fitout Glass | Ashley |  |
|  | Fitout | 4 | 01/05/2025 | 30/05/2025 | Boral | Apex | Mark |  |
|  | Lockup | 5 | 03/02/2026 | 28/02/2026 | Apex and Fitout | Apex and Fitout | Mark and Ashley |  |
|  | Roof on | 6 | 03/02/2026 | 28/02/2026 | Undercover roofing | Undercover roofing | Mitch |  |
|  | Landscaping | 7 | 21/06/2026 | 30/06/2026 | Landscape solutions | Landscape solutions | Jack B |  |
|  | PC | 8 | 18/11/2026 | 30/11/2026 | McNab | McNab | Ryan Bell |  |