BSBPMG407A

Apply risk management techniques

THEORY EXAM INSTRUCTIONS - This exam will occur under standard assessment conditions. - An oral examination may be allowed under certain circumstances. Answers will be documented and FT003 (Oral examination declaration form) must be completed. - Participants must provide enough detail in their responses to demonstrate their knowledge and skills. - Please fill in the details below, providing your name, signature and date of assessment. - Your signature acknowledges that this is your own work. - If a participant initially answers a question incorrectly but modifies their response, they must follow the instructions below: - If a participant changes their response in writing, they must put their initials next to the written change. - If a participant changes their response verbally, this must be noted on the exam paper by the assessor.

| Participant name | MOHAMED ELBAGOURY |
| --- | --- |
| Participant signature |  |

| Assessor name |  |
| --- | --- |
| Assessor signature |  |

| Date | 20/02/2018 |
| --- | --- |

| Number of questions | Number of questions answered correctly | Satisfactory? |  |
| --- | --- | --- | --- |
| 16 |  | Yes | No |

Assessor Comments

Describe a project below. Conduct a SWOT analysis for the project. Identify at least two (2) points per area.

| Project description | Yamama Beach Resort is a standard scale resort & hotel (220 rooms, 2 function rooms, 2 swimming pools one of them is under cover swimming pool, main restaurant plus four specialised facilities (all day restaurants - café - bar), and outlet shopping area. Located 150 km out of the city in the new developing area and Have access to the marina nearby. It will offer a luxury but modest relaxing environment for not only international tourist but also for the local people looking for a nice place to spend the weekends or Short vacations (e.g. summer school vacations, carnival, etc.) and the marina users. Also, it is expected that will offer customer excellent facilities to host special events as seminars, weddings, private parties, etc. - Building Room rentals - Building food and beverages facilities - Building the shopping area |
| --- | --- |

| Answer | Area | Detail |  |
| --- | --- | --- | --- |
|  | S | - Having knowledge about the subcontractors - A developed partnership with the material supplier and the concrete manufacturer. |  |
|  | W | - workers’ wages increase due to the location distance + plus cost of arranging transportation and / or accommodation - all material cost increases due to distance from all suppliers is far |  |
|  | O | - Establishing a base for further projects in the area, Following projects will cost less - Reliable client – pays on time |  |
|  | T | - High level of underground water. - Un secured area, need constant monitoring |  |

Consider the project you identified in Q1. For each of the areas identified in the table below, identify one (1) risk that may arise.

| Answer | Area | Project risk |  |
| --- | --- | --- | --- |
|  | Environmental | Unexpected Higher level of underground water |  |
|  | Finance | The cost may increase due to location |  |
|  | Human resources | Higher percent of workers turnover |  |
|  | Legal | Client may use contract conditions if project is not finished in time because client is insisting that the resort must finish with the opening of the new marina facility near by |  |
|  | Technology | Some senior and more experienced workers may find it difficult to adopt new communication & reporting - strategy and devices |  |

Using ticks, identify whether each of the risk analysis methods listed below is either ‘qualitative’ or ‘quantitative’.

| Answer | Qualitative | Quantitative | Method |  |
| --- | --- | --- | --- | --- |
|  |  |  | Analyses expected monetary value |  |
|  |  |  | Considers likelihood of occurrence and impact on projective objectives |  |
|  |  |  | Ranks risks |  |

Refer to the Risk Matrix below when responding to Q4.

| Matrix | A: Catastrophic | B: Major | C: Moderate | D: Minor | E: Insignificant |
| --- | --- | --- | --- | --- | --- |
| 1: Almost certain | E | E | H | H | M |
| 2: Likely | E | H | H | M | M |
| 3: Occasionally | H | H | M | M | L |
| 4: Unlikely | H | M | M | L | L |
| 5: Rare | M | M | L | L | L |

| E: Extreme | H: High | M: Medium | L: Low |
| --- | --- | --- | --- |

Referring to your responses in Q2. rate each of the risks you identified using the Risk Matrix shown above. Identify the Likelihood and Impact you have determined, plus the overall risk rating. 

Prioritise each risk from 1 to 5 (1 = highest priority, 5 = lowest priority).

| Answer | Area | Risk rating | Priority |  |
| --- | --- | --- | --- | --- |
|  | Environmental | Likelihood: Unlikely Impact: Major Risk rating: High | 4 |  |
|  | Finance | Likelihood: Likely Impact: Moderate Risk rating: Medium | 1 |  |
|  | Human resources | Likelihood: Occasionally Impact: Moderate Risk rating: Medium | 2 |  |
|  | Legal | Likelihood: Unlikely Impact: Catastrophic Risk rating: High | 3 |  |
|  | Technology | Likelihood: Almost certain Impact: Moderate Risk rating: Minor | 5 |  |

Order the elements of the hierarchy of control, from 1 to 6 (i.e. most effective to least effective).

| Answer | Label (1 – 6) | Element |  |
| --- | --- | --- | --- |
|  | 3 | Isolate the hazard |  |
|  | 6 | Provide and use Personal Protective Equipment (PPE) |  |
|  | 1 | Eliminate the hazard |  |
|  | 4 | Control the hazard by engineering means |  |
|  | 5 | Control the hazard by administrative means |  |
|  | 2 | Substitute the hazard |  |

Referring to your responses in Q2. propose one (1) risk control for the risk identified in each of the areas listed below.

| Answer | Area | Risk control |  |
| --- | --- | --- | --- |
|  | Environmental | Pump unit must move to the site immediately with highest priority of work |  |
|  | Finance | Increase buffer cash for the project |  |
|  | Human resources | Human resources keep monitor key position workers |  |
|  | Legal | Creating new reporting Policy and procedure for scheduling issues and incidents |  |
|  | Technology | Allowing the use of old system with the new one |  |

Which of the following parties should be consulted and agree to proposed risk managed strategies, plans and reporting mechanisms? Tick all that apply.

| Answer | Choice | Possible Answers |  |
| --- | --- | --- | --- |
|  |  | Project manager |  |
|  |  | Project specialist |  |
|  |  | Team members |  |

True or False (Tick your response): Organisations all use the same risk analysis methods, techniques and tools.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

Identify the four (4) options that may be followed once you have established the revised risk level.

| Answer | - Do nothing - Implement risk controls - Reassess the risk - Accept the risk |  |
| --- | --- | --- |

What is the name of the risk level measured after risk controls have been implemented? Tick all that apply.

| Answer | Choice | Possible Answers |  |
| --- | --- | --- | --- |
|  |  | Initial risk |  |
|  |  | Revised risk |  |
|  |  | Residual risk |  |
|  |  | Updated risk |  |

On what document should incidents be recorded?

| Answer | “issues register” |  |
| --- | --- | --- |

What is to be completed when a variation is to be made to the project?

| Answer | Change request |  |
| --- | --- | --- |

True or False (Tick your response): You should report opportunities for action in the same way as risks.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

Identify two (2) types of documents that may be referred to when conducting a review of a risk management plan.

| Answer | Risk diaries, incident logs |  |
| --- | --- | --- |

Explain the relevance of evaluating project outcomes (e.g. agreed major milestones) as part of reviewing risk management activities.

| Answer | Project outcomes are the ultimate goal all project team members are working to achieve, in many situation the outcome is delivered in stages known as milestones. When conducting risk management activities, the project outcome is the core for those activities, (to assess how it will help the outcome and how it may affect it). Some risk activities might affect the outcome – example: from the project mentioned above – workers are needed to travel long distance which will increase the risk of accidents during traveling - workers will sleep on site will increase the time as the legal requirement is 3 weeks work to be followed by 2 weeks off. So if the outcome was not to be considered in this situation, the choice will be all workers sleep on site as it is safer and less insurance cost. But if we considered the outcome of delivering the project in the same time as the new facilities in the marina nearby, the choice will change to be taking the risk of transportation and accepting the extra cost of insurance. |  |
| --- | --- | --- |

True or False (Tick your response): You may refer to past projects for lessons learned regarding risk management, even when the past projects are not identical to the current one.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |