CPCCBC4029

PRACTICAL ASSESSMENT- Practical Activity 3:

For successful completion of this activity you are required to create a ‘site establishment checklist’ to help prepare you for construction of the project shown in the plans provided. The checklist is designed to ensure all resources and necessary compliances are achieved prior to the commencement of construction to prevent significant issues or delays.

The Site Establishment checklist should include all provision of plans, approvals, inspections, amenity, service connections and enabling, access, emergency provision and resourcing required to commence construction. When the checklist is completed it can be submitted with the other activities and theory assessment for this unit.

SITE ESTABLISHMENT CHECKLIST

Site address:

| Task | Completed date | Notes | Completed by |
| --- | --- | --- | --- |
| Dial before you dig – completed |  |  | Name: Sign: |
| Notify neighbouring properties of construction works – if required |  |  | Name: Sign: |
| Building / plumbing approval received |  |  | Name: Sign: |
| Traffic Management plan implemented – if required |  |  | Name: Sign: |
| Town planning approval received |  |  | Name: Sign: |
| Construction plans received |  |  | Name: Sign: |
| Energy rating completed |  |  | Name: Sign: |
| Colour selections signed off |  |  | Name: Sign: |
| Silt barriers installed |  |  | Name: Sign: |
| Water metre connected |  |  | Name: Sign: |
| Site power connected |  |  | Name: Sign: |
| Site toilet ordered and delivered |  |  | Name: Sign: |
| Temp fence installed |  |  | Name: Sign: |
| Site signage erected – site contact etc |  |  | Name: Sign: |
| Prepare and issue site files |  |  | Name: Sign: |
| First aid kit onsite |  |  | Name: Sign: |
| Site inductions complete |  |  | Name: Sign: |
| Subcontractor SWMS received |  |  | Name: Sign: |
| COVID 19 sanitising station erected |  |  | Name: Sign: |
| Safety data sheets onsite |  |  | Name: Sign: |
| Skip bin ordered |  |  | Name: Sign: |
| Prestart books in plant / machinery |  |  | Name: Sign: |
| Site rules erected |  |  | Name: Sign: |