# Rectification Plan Template

| # Project Name: Maroochydore private hospital |  |
| --- | --- |
| Prepared by: Ric |  |
| # Date: 18/4/2024 |  |
| # Defect: Render coat cracked and drummy |  |
| # Unmet criteria | ☒ Building and construction standards ☒ Material standards ☒ NCC ☒ Codes of practice ☒ Project specifications Description: # Render coat has cracked and is drummy behind when tapped |
| # Liabilities | Affected activities Final paint finishing is held up until render is fixed(needs time to dry befoe paint is applied Impact on project progress This will hold up the program on project and delay handover Relevant sanctions When a construction company's work does not meet that standard, it becomes liable for any damages |
| Required rectification |  |
| Steps required to address defect | Identifying and recording defects Categorising and prioritising defects. Assigning responsibility for defect resolution Tracking and monitoring defect resolution progress. Conducting follow-up inspections and closing out defects. |
| Personnel responsible for implementing rectification | Our corrective action plan would be in place. Working with Rendering trade to rectify and close out defects |
| How personnel responsible will be informed of their role | Verbal communication, Also the Rendering trade notified through Procore which monitors defect rectification progress. |
| Resources required for rectification execution | Procore |
| Expected rectification duration | As soon as possible, We work with the subcontractor and Procore sends constant reminders which we monitor |
| Deadline for rectification | Subcontractor can receive a Notice of delay |
| Activities that will be affected by rectification | Subsequently works will be held up for the next trade causing a flow on effect, delaying programme. |
| Affected personnel who need to be identified and informed | Rendering sub trade, and Procore will address to relevant McNab personal |
| Notification procedures | Procore |
| Personnel responsible for implementing rectification | McNab Forman will oversee Defect ratification. |