Risk Register Template

# Project Name: granny flat

# Prepared by: dawn construction

# Date: 06/06/23

Risk Rating Matrix

Note: The risk rating matrix below is not designed for a specific project. You must still update the table below to reflect the risk rating matrix to be applied to the project you are undertaking as part of the assessment.

| Likelihood | Consequence |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Insignificant | Minor | Moderate | Major | Severe |
|  | 1 | 2 | 3 | 4 | 5 |
| A (Almost certain) | High | High | Very High | Very High | Very High |
| B (Likely) | Moderate | High | High | Very High | Very High |
| C (Possible) | Low | Moderate | High | Very High | Very High |
| D (Unlikely) | Low | Low | Moderate | High | Very High |
| E (Rare) | Low | Low | Moderate | High | High |

Note: The descriptions below are not designed for a specific project. You must still update these descriptions to reflect the classification criteria to be applied to the project you are undertaking.

| LIKELIHOOD |  |
| --- | --- |
| - A (Almost certain) | Is expected to occur in most circumstances |
| - B (Likely) | Will probably occur in most circumstances |
| - C (Possible) | Could occur at some time |
| - D (Unlikely) | Not likely to occur in normal circumstances |
| - E (Rare) | May occur only in exceptional circumstances |

| CONSEQUENCE |  |
| --- | --- |
| - Insignificant | Minor injuries, external reputation not affected, no environmental damage, threat of litigation, etc. |
| - Minor | Minor casualties that require medical attention off-site, no long term effects, external reputation minimally affected, minor environmental damage, single minor litigation, etc. |
| - Moderate | Several casualties that require hospitalisation with no long term effects, some environmental damage, single moderate litigation, etc. |
| - Major | Serious casualties, external reputation severely damaged, would cause extensive environmental damage, single major litigation, etc. |
| - Severe | Legal consequences, multiple litigations, termination of the contract, loss of life, permanent disability, external reputation irrevocably damaged, catastrophic environmental damage, etc. |

| ID | Date Identified | Risk location | Risk Description | Likelihood of the Risk Occurring | Impact if the Risk Occurs | Rating | Control measure | Revised Likelihood of the Risk Occurring | Revised Impact if the Risk Occurs | Revised Risk Rating |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 05/05/23 | roof | falls down from roof | c | Physical injuries | c | Workplace Inspection | e | Physical injuries | e |
| 2 | 05/05/23 | internal | demolition of a load-bearing element of a structure | c | Physical injuries, respiratory illnesses, skin diseases | c | Workplace Inspection and meeting | e | Physical injuries, respiratory illnesses | e |
| 3 | 05/05/23 | external | diving work | e | Eye strain and damage, difficult breathing to asphyxiation, physical strain, psychological stress | e | Workplace Inspection | e | Eye strain and damage, psychological stress | e |
| 4 | 05/05/23 | external | carried out in or near water or other liquid that involves a risk of drowning | e | Physical injuries | e | Workplace Inspection | e | Physical injuries | e |
| 5 | 05/05/23 | external | carried out in areas with artificial extremes of temperature | e | Burn, skin illnesses, respiratory illnesses | e | Workplace Inspection | e | Burn, skin illnesses, respiratory illnesses | e |
| 6 | 05/05/23 | external | involves tilt-up or precast concrete | d | Burn, skin illnesses, respiratory illnesses | d | Workplace Inspection | e | Burn, skin illnesses | e |
| 7 | 05/05/23 | external |  carried out in an area that may have a contaminated or flammable atmosphere | c | Shock, burns, organ damage | c | Workplace Inspection | e | Shock, burns | e |
| 8 | 05/05/23 | internal |  carried out on or near energised electrical installations or services | c | Shock, burns, organ damage | c | Workplace Inspection | e | Shock, burns, organ damage | e |
| 10 | 05/05/23 | external | carried out on or near chemical, fuel or refrigerant line | c | Physical strain, injuries, concussion from falling objects | c | Workplace Inspection | d | Physical strain, injuries, concussion from falling objects | d |
| 11 | 05/05/23 | external | carried out on or near pressurised gas mains or piping | c | Physical strain, injuries, concussion from falling objects | c | Workplace Inspection | d | Physical strain, injuries, concussion from falling objects | d |
| 12 | 05/05/23 | external | the use of explosives | a | Hearing damage, | a | Workplace Inspection | c | Hearing damage, | c |
| 13 | 05/05/23 | internal | carried out in or near a shaft or trench deeper than 1.5 m or a tunne | e | phsical injury | e | Workplace Inspection | e | phsical injury | e |
| 14 | 05/05/23 | external | carried out in or near a confined space | e | phsical injury | e | Workplace Inspection | e | phsical injury | e |

End of Risk Register