Procurement Specifications Template

SIMULATION PROJECT - The information is fictional and provided for the purpose of this simulation.

| Invitation reference # JH-BCH-0423-PR | Date completed: 18/04/2023 |
| --- | --- |
| Author: Jane Doe | Project name: Buildsville Commercial Hub |
| Document title: Buildsville Commercial Hub Procurement Specifications |  |

Contents

1. Purpose	2

2. Scope	2

3. Materials required	3

4. Personnel required	3

5. Records management	3

# 1. PURPOSE

The purpose of the procurement specifications is to outline the requirements for materials and labor for the Buildsville Commercial Hub project. These specifications ensure that all procured items meet the necessary standards for quality, performance, and compliance, thereby facilitating the timely and successful completion of the project.

# 2. SCOPE

The scope of the Buildsville Commercial Hub project involves the development of a multi-purpose commercial center designed to accommodate a variety of business activities, including corporate offices, retail shops, dining establishments, and ancillary services. The project will span an area of approximately 10,000 square meters and will include the following key components:

- A multi-level office complex designed to house various businesses and provide a modern working environment with flexible office spaces.

- Retail spaces on the ground floor to facilitate shopping and commerce, featuring storefronts for both local and international brands.

- A food court and dining area that caters to diverse culinary tastes and offers seating for patrons.

- A multi-storey parking garage to provide ample parking for tenants, employees, and visitors.

- Common areas and amenities such as meeting rooms, lounges, and restrooms, designed to support the daily operations of the tenants.

- Landscape features including walkways, green spaces, and seating areas to enhance the aesthetic appeal and environmental quality of the development.

- Sustainable building practices and materials, aiming to achieve a Green Star rating for environmental efficiency.

- Integration of smart building technologies for energy management, security, and building automation to ensure a safe and efficient environment for all users.

The scope also includes all associated civil works, such as site preparation, excavation, foundation work, construction of the main structure, installation of all mechanical, electrical, and plumbing systems, finishing work, and the commissioning of the building.

The project is set to comply with all relevant Australian building codes and standards, and aims to deliver a high-quality commercial space that meets the current and future needs of the Buildsville community, with an emphasis on functionality, safety, accessibility, and sustainability.

The Buildsville Commercial Hub is envisioned to be a landmark project that will stimulate economic growth, attract investment, and provide a vibrant and dynamic space for businesses and consumers alike. It will be a key contributor to the region's commercial infrastructure, offering state-of-the-art facilities and a strategic location for conducting business activities.

# 3. MATERIALS REQUIRED

Add more

| Material | Type | Quantity | Quality Requirements | Expected Performance |
| --- | --- | --- | --- | --- |
| Structural Steel Beams | I-Beam, H-Beam | 10,000 l m | Grade S355, Coating as per spec | Support building structure |
| Ready-Mix Concrete | Standard Mix | 1,200 m³ | 32 MPa, Slump test as per spec | Foundations, slabs, supports |
| Hardwood Timber | Hardwood | 5,000 l m | FSC Certified, Moisture content | Structural, aesthetic finish |
| Waterproofing Membranes | Polyurethane | 2,000 m² | UV resistant, Elongation as per spec | Waterproofing for wet areas |
| Electrical Wiring | Copper core | 50,000 l m | Compliant with AS/NZS 5000.1 | Safe and efficient operation |

rows as needed

# 4. PERSONNEL REQUIRED

| Role | Licensing Requirements | Skill Requirements | Description of Duties |
| --- | --- | --- | --- |
| Crane Operator | C6 Crane License | High-risk work | Operate cranes for material lifting |
| Electrician | Electrical License | Electrical systems | Install and test electrical components |
| Plumber | Plumbing License | Gas fitting, drainage | Install and maintain plumbing systems |
| Concreter | N/A | Concrete finishing | Pour and finish concrete surfaces |
| Painter | N/A | Surface preparation, painting | Paint interior and exterior surfaces |

Add more rows as needed

# 5. RECORDS MANAGEMENT

Records management for the Buildsville Commercial Hub project will be conducted using a digital documentation system that allows for real-time updates and tracking of material deliveries, labor hours, and project milestones. All procurement documents, inspection reports, and compliance certificates will be stored securely with access control to ensure confidentiality and integrity. Regular backups will be scheduled to prevent data loss.

Please note that this document is part of a simulation project. Actual procurement specifications would need to be tailored to the specific details and requirements of the real project.