Rectification Plan Template

| # Project Name: 28 Dell street Rochdale |  |
| --- | --- |
| Prepared by: Dawei Yang |  |
| # Date: /10/08/23 |  |
| # Defect: Concrete Slab Finish - Not Suitable for Purpose (AS2870) |  |
| # Unmet criteria | ☒ Building and construction standards ☐ Material standards ☐ NCC ☐ Codes of practice ☐ Project specifications Description: |
| # Liabilities | Affected activities The driveway cannot use until it finshed Impact on project progress The settlement will be delayed Relevant sanctions # demolition and rebuild |
| Required rectification |  |
| Steps required to address defect | Building inspectors will adress the defect |
| Personnel responsible for implementing rectification | Concrete guy |
| How personnel responsible will be informed of their role | Builder will reporter the defects to concrete guy |
| Resources required for rectification execution | BSA |
| Expected rectification duration | Three weeks |
| Deadline for rectification | End of painting complete |
| Activities that will be affected by rectification | The certifier inspection time |
| Affected personnel who need to be identified and informed | Client and related trades |
| Notification procedures | Builder will email related person |
| Personnel responsible for implementing rectification | Concrete guy |