RIIRIS401E

Apply site risk management system

ASSESSMENT SUMMARY

The assessment activities for RIIRIS401E Apply site risk management system cover all aspects of the unit of competency. For Apprentices/Trainees, this includes supervisor completion of the Apprentice/Trainee Record (ATR).

Participants must read all the information given before starting any assessment task. The assessment tasks are intended to be fair, flexible, valid and reliable. If a Participant has any questions or requires alternative arrangements to be made such requests should be directed to their Trainer/Assessor, who should note such arrangements in the ‘Assessor Comments’ on the affected assessment. If a Participant feels they are not yet ready to be assessed, they should discuss their options with their Trainer/Assessor.

To satisfactorily complete the assessment, the Participant is required to answer all questions correctly and demonstrate their skills to industry standards. If a Participant does not answer all questions or perform all tasks, they will be deemed ‘Not Satisfactory’ for the task and ‘Not Yet Competent’ for the unit of competency.

The Trainer/Assessor can provide the Participant with additional information on interpreting the assessment outcomes and guide the Participant’s options. If a Participant is still deemed ‘Not Satisfactory’ they will have the opportunity to undertake a supplementary assessment or appeal the result as per the process in the Student Handbook.

By signing below, the Participant acknowledges:

- They understand the assessment instructions and requirements, and consent to being assessed.

- The work submitted is to be their own work – with the work of/with others needing to be clearly acknowledged and documented.

- They consent to any photo/video recording of their work that occurs during assessment.

| Participant name | Mathew pomerenke |
| --- | --- |
| Participant signature |  |

Pre-requisite unit(s) to be achieved and authenticated prior to undertaking assessment

Not applicable

| Task | Date completed | Assessment Results |  |
| --- | --- | --- | --- |
| Theory Exam | Select Date. | Satisfactory | Not Satisfactory |
| Practical Assessment | Select Date. | Satisfactory | Not Satisfactory |
| Outcome for RIIRIS401E | Select Date. | Competent | Not Yet Competent |

| Evidence requirements checklist (ticked by assessor and evidence supplied to RTO) |  |
| --- | --- |
| Theory Exam | Practical Assessment Completed report on continuous improvement of risk management controls |

| Assessor Name |  |
| --- | --- |
| Assessor Signature |  |

RIIRIS401E

Apply site risk management system

THEORY EXAM

| Participant name | Mathew pomerenke |
| --- | --- |

FOR THE PARTICIPANT

Instructions

- You will complete written questions as outlined on the following pages. You must attempt all questions and provide enough detail in your responses to demonstrate your knowledge. - It is anticipated that you should complete this assessment within two (2) hours, but additional time may be allowed upon negotiation with the Assessor. - You must complete all questions unassisted by the Assessor or other personnel but may refer to reference material as needed. All questions must be answered correctly for a ‘Satisfactory’ assessment outcome to be awarded. - An oral examination may be allowed under certain circumstances, whereby your answers will be documented by another party. - Any written questions that are incomplete, or not answered satisfactorily will need to be completed again after further training support. - If you answer a question incorrectly but modify your response, put your initials next to the written change (or the Assessor must initial a verbal change).

Resources required

Pen

FOR THE ASSESSOR

Instructions

- Where oral examination has occurred, ensure that this is acknowledged in writing (e.g. FT001 and Assessor Comments) - All questions must be satisfactorily demonstrated by the Participant for a Satisfactory determination (indicated by an Assessor tick to the right of the question). - Assessors are to complete marking in pen of a different colour to the Participant. - If the Participant verbally modifies their response, write in the modified response verbatim and put your initials next to the written change.

ASSESSOR COMMENTS

As necessary, outline: - Details on reattempts, alternative arrangements or reasonable adjustments made. - Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

Provide two (2) types of system information and data you can access that support organisational risk management policies.

| Answer | - Work health and safety act 2011 (QLD) - Work health and safety regulations 2011 (QLD) |  |
| --- | --- | --- |

What are three (3) elements of the risk management system that must be applied when you undertake work tasks?

| Answer | - WHS - Environment - Statutory Compliance |  |
| --- | --- | --- |

You have been asked to explain the risk management system information and data to a new team member. What would you be explaining to them?

| Answer | I would explain the following What is risk management, why is risk management important, what are the steps in the risk management process, what are some examples of risk and how does the risk management system work |  |
| --- | --- | --- |

What information would you source when organising a toolbox talk about risk management and consultation in the organisation?

| Answer | Risk assessments, safety policies and procedures, legislation and regulations, industry best practices. Previous incidents and near missus employee feedback. |  |
| --- | --- | --- |

What is your work role and how do you apply the workplace risk management system information in your role?

| Answer | As a heavy plant operator I would apply the following steps Identify hazards, assess risks, implement controls, monitor and review, communication and document everything. |  |
| --- | --- | --- |

Why should supervisors record the actions of others when undertaking work tasks and document any issues or concerns raised by others?

| Answer | Supervisors should record the actions of others when undertaking work tasks and document any issues or concerns raised by others to ensure accountability, transparency and to provide evidence for future references |  |
| --- | --- | --- |

How can the “How to manage work health and safety risks Code of Practice” support you when undertaking risk management in your role?

| Answer | Providing a framework for identifying, assessing and controlling risks. It can also help you to develop and implement risk management plans and to monitor and review the effectiveness of your risk management activities |  |
| --- | --- | --- |

Why is it important to apply the principles and guidelines set out in AS ISO 31000?

| Answer | It provides a common approach to managing any type of risk and is not industry or sector specific. The scope of this standard can be used throughout the life of the organisation and can be applied to any activity, including decision-making at all levels |  |
| --- | --- | --- |

Discuss two (2) different reasons the implementation of the risk management system may fail. (100 words)

| Answer | - Lack of commitment from senior management - Poor communication and training If a senior management does not fully support the risk management system, it is unlikely to be successful. This can be due to lack of understanding of the importance of the risk management system or lack of resources allocated to the system. If employees are not properly trained on the risk management system, they are unlikely to use it effectively. This can lead to a lack of awareness of risks, and a failure to identify and mitigate them. |  |
| --- | --- | --- |

Which documents may need to be changed/updated following a risk management process and why? Provide three (3) examples.

| Answer | - Risk register- the risk register is a document that lists all identified risks, their likelihood, impact and proposed treatment when risks are identified, assessed and treated, the risk register needs to be updated to reflect these changes - Risk management plan – the risk management plan outlines the organizations approach to managing risks. If the risk management process identifies new risks or changes the way existing risks are management plan needs to be updated to reflect these changes - Policies and procedures – policies and procedures are documents that outline how the organization operators. If the risk management process identifies risks that require changes to policies and procedures, these documents needs to reflect these changes |  |
| --- | --- | --- |

What is the purpose and benefit related to the use of a risk register?

| Answer | A risk register is a document that list all the potential risks that could affect a project or organization. it is used identify, assess and manage these risks. The purpose of a risk register is to help company to identify potential risks, assess the likelihood and impact of risks, develop risk mitigation plans and monitor and control risks. The benefits if using a risk reg9ister include improved risk management, reduce risk exposure, improved decision-making and increased accountability |  |
| --- | --- | --- |

What is the SWOT analysis and its relevance to risk management system implementation?

| Answer | SWOT analysis is a strategic planning tool that helps identify a company’s strengths and weaknesses, opportunities and threats. It is relevant to risk management system implementation by providing insights into internal and external factors that can influence risk mitigation and system effectiveness. |  |
| --- | --- | --- |

What is the difference between hazards and risks as they apply to safe systems of work?

| Answer | Hazards are potential sources of harm, while risks are the likelihood that a hazard will cause harm. |  |
| --- | --- | --- |

Why would you use the hierarchy of controls when selecting options for managing site risk?

| Answer | The hierarchy of control provides a systematic approach to risk management, ensuring that the most effective controls are implemented. |  |
| --- | --- | --- |

How does your organisation monitor and review its risk controls and treatments?

| Answer | We review risk controls and treatments through regular assessments, monitoring key performances (KPI), review risk registers and communication and training |  |
| --- | --- | --- |

What are two (2) tools and techniques you can apply to determine risk management system effectiveness?

| Answer | - Risk audits - Risk assessments |  |
| --- | --- | --- |

Which workplace recordkeeping requirements must you adhere to when documenting the effectiveness of a risk management system?

| Answer | Risk Management Policy |  |
| --- | --- | --- |

How would you explain outcomes of risk management evaluations, and how they will be affected to your work team?

| Answer | Risk management evaluations are important to assess the effectiveness of the risk management plan. The outcomes of these evaluations can be explained to the work team by highlighting the following, identifying areas of improvement, demonstrate the effectiveness of the plan and provide a basis for decision making. |  |
| --- | --- | --- |

How did you go about making a recommendation for change when you identified that you could offer an improvement to the effectiveness of risk controls? Explain the situation.

| Answer | I would firstly identify the problem and the potential solutions. Then I would gather information about the current risk controls, their effectiveness and the potential benefits of the proposed change. I would also consider the costs and feasibility of implementing the change. Once I have gathered all the necessary information, I can present my recommendations to the relevant stakeholder. The recommendation should be clear concise and supported by evidence. It should also address the potential risks and benefits of proposed change |  |
| --- | --- | --- |

How would you report inadequacies in risk controls at your workplace?

| Answer | Identify the inadequacy, document the inadequacy, report inadequacy and follow up It is important to consult with your supervisor or manger to determine the best course of action |  |
| --- | --- | --- |

What is the purpose of using aggregate risk and hazard data for trend analysis?

| Answer | To identify patterns and trends in risk and hazard events over time |  |
| --- | --- | --- |

What is the meaning of this excerpt from the “How to manage work health and safety risk Code of Practice”?

- “Under section 26A of the WHS Act duty holders must comply with an approved code of practice or follow another method, such as a technical or industry standard, if it provides an equivalent or higher standard of work health and safety than the standard required in this code.”

| Answer | Duty holders must comply with an approved code pf practice or follow another method, such as a technical or industry standard, if it provides an equivalent or higher standard or work health and safety than the standard required in this code |  |
| --- | --- | --- |

RIIRIS401E

Apply site risk management system

PRACTICAL ASSESSMENT

| Participant name | Mathew pomerenke |
| --- | --- |

FOR THE PARTICIPANT

Instructions

- The tasks outlined on the following pages will require performance of normal workplace activities, as a result of a structured activity set by an Observer in the workplace or a simulated activity set by your Assessor/Observer. - The timeframe for these tasks will be established by your Assessor/Observer, in consideration of location conditions and industry requirements. - You must complete all tasks unassisted by the Assessor or other personnel, unless the steps note this assistance. - You must attempt all tasks (and itemised steps) for a ‘Satisfactory’ assessment outcome to be awarded. - For any observation conducted that is incomplete, or without satisfactory performance, the observation will need to be completed again after further training support.

FOR THE ASSESSOR/OBSERVER

Instructions

- The following observation record should be used to judge and record your observations of the Participant as they complete the task(s) set. You must record your observations of the Participant’s performance. - For each occasion, indicate the task performed and whether it was a simulation or workplace-based task. - Any simulated assessment must ensure the Participant still performs under workplace conditions which reflect industry standards. - In the comments, provide clear detail regarding the task that the Participant was required to do (e.g. PPE used, materials handled, attachments connected, plant types). - All steps must be satisfactorily demonstrated by the Participant for a ‘Satisfactory’ determination (indicated by an Assessor tick to the right of each itemised step, or an Observer tick to the right of each itemised step, and confirmation by an Assessor in the Assessor Comments). - Where you have determined that one or more task steps have not been satisfactorily demonstrated, provide the Participant with additional support and outline details of such assistance in the Assessor/Observer Comments. Allow the Participant two (2) further opportunities to demonstrate the task again to allow an opportunity for a ‘Satisfactory’ assessment outcome to be achieved. - If after three (3) attempts the Assessor determines that the Participant cannot demonstrate the required steps, a ‘Not Satisfactory’ outcome is to be determined.

| TASK OUTCOME |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Date | Task Type (Tick) | Location | Task outcome (Tick) |  |
|  |  |  |  | Satisfactory | Not Satisfactory |
| Task 1 (Occasion 1) | Select Date. | Workplace Simulation |  |  |  |
| Task 1 (Occasion 2) | Select Date. | Workplace Simulation |  |  |  |

ASSESSOR COMMENTS

As necessary, outline: - Details on reattempts, alternative arrangements or reasonable adjustments made. - Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

| ASSESSOR COMMENTS: PRACTICAL TASK 1: OCCASION 1 |  |
| --- | --- |
| Individual student (as named on cover page) Multiple students [ All from Attendance Report, Specific students involved – identify students] |  |
| Task | Provide detail |
| 1.1A. | Specify participant role in activity: |
| 1.1A. | Specify risk management documentation collected and used: |
| 1.1E. | Specify how the elements of the risk management system were applied to the work plan: |
| 1.2C. | Specify where outcomes of consultation were recorded: |

| ASSESSOR COMMENTS: PRACTICAL TASK 1: OCCASION 2 |  |
| --- | --- |
| Individual student (as named on cover page) Multiple students [ All from Attendance Report, Specific students involved – identify students] |  |
| Task | Details |
| 1.1A. | Specify participant role in activity: |
| 1.1A. | Specify risk management documentation collected and used: |
| 1.1E. | Specify how the elements of the risk management system were applied to the work plan: |
| 1.2C. | Specify where outcomes of consultation were recorded: |

RIIRIS401E

Apply site risk management system

Practical Task 1 (2X)

Description of task: The participant must demonstrate applying the site risk management system processes that safely, effectively and efficiently follow workplace procedures to undertake work activity on two occasions including: - Collect and use workplace risk management documentation according to policies and procedures applicable to own work role. - Clearly and concisely explain the site risk management system information and data to assessor/ team member. - Provide accessibility to documents and reference information relevant to risk management policies, procedures and programs. - Meet with others to plan, prepare and apply the site risk management system as it applies to own role. - Analyse and prioritise hazards and risks applying consultation processes as they apply to risk management. - Consider and select most appropriate options for managing site risk using the hierarchy of controls. - Document and resolve issues raised through consultation and record the contribution of others in implementing the plan as it applies to own job role. - Implement selected options for risk management system and monitor outcomes of risk management implementations documenting and communicating effectiveness according to workplace recordkeeping requirements. - Identify and select methods and processes for improving control effectiveness. - Monitor effectiveness of risk control procedures by using aggregate risk and hazard data to forecast and identify hazards. - Write a report to communicate issue, potential improvements to risk management system, consultation and method of determination, possible negative effects on workplace policies and procedures and describe how these changes will be implemented and facilitated. - Maintain written records and reports for risk management systems activity and outcomes. Note: space is provided following the checklist for a written report. Alternatively, provide a report written on workplace form. Tasks are at the Assessor’s Discretion, but detail of tasks undertaken must be recorded in the Assessor’s Comments (on the back of the Practical Assessment cover page).

Resources required: Site risk management documentation, work site, work team, pen for report.

| When completing the task, did the Participant: | Tick if satisfactorily completed. Provide comments if left unticked. |  |
| --- | --- | --- |
|  | 1st Occasion | 2nd Occasion |
| 1 Plan and prepare risk management system information |  |  |
| - Collect and use workplace risk management documentation according to policies and procedures and applicable to own work role. |  |  |
| - Clearly and concisely explain risk management documentation to work team during pre-start meeting. |  |  |
| - Direct group on how to access to risk management policies, procedures and programs. |  |  |
| - Read through relevant SWMS with team (as applicable) discussing the requirements and seeking feedback on steps. |  |  |
| - Apply knowledge of the elements of the risk management system and legislated requirements to work plan and prepare to implement risk management as it applies to own job role. |  |  |
| 2 Apply risk management system information |  |  |
| Promote and conduct consultation with regards to managing risk. |  |  |
| Promptly deal with issues raised through consultation. |  |  |
| Record the outcomes of consultation including the contribution of others. |  |  |
| 3 Evaluate application of risk management controls |  |  |
| - Analyse and prioritise hazards and risks applying consultation processes as they apply to risk management. |  |  |
| - Consider and select most appropriate options for managing site risk using the hierarchy of controls. |  |  |
| - Monitor the effectiveness of risk control procedures by collecting organising and analysing total organisational data and drawing conclusions from trends. |  |  |
| - Document and communicate outcome of evaluation according to workplace recordkeeping requirements. |  |  |
| 4 Report on continuous improvement of risk management controls |  |  |
| Identify and select methods and processes for improving control effectiveness. |  |  |
| Consider potential risks and plan control. |  |  |
| Write a report that uses structure, layout and language suitable for audience to document development of risk management system. |  |  |
| Use appropriate organisational formats and industry specific vocabulary when writing report. |  |  |
| Report inadequacies in controls and present potential solutions to remedy inadequacies. |  |  |
| Report possible negative effects on workplace policies and procedures. |  |  |
| Explain improvements to be applied and how these will be implemented and facilitated. |  |  |

Report on continuous improvement of risk management controls - Occasion 1

Date:

Report type:

Issue:

Was issue resolved?

Method for resolving issue:

Tools and data accessed to forecast and identify hazards:

Consultation processes: Who/Why/When

Potential improvements to be implemented to risk controls:

Who is to implement improvements?

By date:

Possible negative effects on workplace policies and procedures and changes required:

Approval:

Report on continuous improvement of risk management controls - Occasion 2

Date:

Report type:

Issue:

Was issue resolved?

Method for resolving issue:

Tools and data accessed to forecast and identify hazards:

Consultation processes: Who/Why/When

Potential improvements to be implemented to risk controls:

Who is to implement improvements?

By date:

Possible negative effects on workplace policies and procedures and changes required:

Approval: