| Job #:002 |  |  |  | Job Name:30 Cliveden St |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Meeting Called By: | Paul Newton |  |  | x Builders Management Team |  |  |  | H&S Committee member/ H&S Representative |  |
| Date:2/12/2020 |  |  |  | Subcontractor: |  |  |  | Environmental Representative |  |
| Health and Safety issues |  | Quality issues |  |  |  | Environmental issues |  |  |  |
| Subject Training / Issues Raised: |  |  |  |  |  |  |  |  |  |
| Safety Issues raised during the completion of a task observation |  |  |  |  |  |  |  |  |  |
| Issues identified: 1.- Hard Hats not worn during crane operation whilst roof trusses were being delivered. 2- Scaffolding members were removed at certain times of construction. Recommendations for improvements: Hard hats to be worn when any future lifting is being undertaken by a crane, including crane truck deliveries. Scaffolding not to be modified in any way by anyone on site other than the scaffolding contractors. Removing components can compromise the structure and integrity of the scaffolding. |  |  |  |  |  |  |  |  |  |
| Proposed Action/Key Points: |  |  | To be Actioned by |  |  |  | Date Action Required |  | Signed |
| Hard Hats |  |  | Mitch Henderson |  |  |  | 5/12/2020 |  | Paul Newton |
| Scaffolding inspections |  |  | Mitch Henderson |  |  |  | 5/12/2020 |  | Paul Newton |

Attendance List

| Name | Signed | Name | Signed |
| --- | --- | --- | --- |
| Paul Newton | Paul Newton |  |  |
| Mitch Henderson | Mitch Henderson |  |  |

| Presenter: (Print Name) | Paul Newton | Signature: Paul Newton |  |  |
| --- | --- | --- | --- | --- |
| Employer: | Newton Constructions |  | Date: 2/12/2020 |  |