Resilient Homes

Special Conditions

- A joint bank account is required to be established between the client and Resilient Homes for the $275 000.00 clients cash component to ensure security over these monies.

- Finance Approval documentation is to be provided for the $390 000.00 loan amount.

- Client is to provide their company Public Liability, Work Cover and QBCC Licence for their Window supply company.

- Client is to provide Form 15 for the supply and manufacture of Aluminium window frames and glass shower screens.

- Construction period excluding inclement weather and possible delays = 23 weeks.

- Colour selections are to be completed and signed off no later than receiving frame stage progress claim.

- The client must adhere to all company Work Place Health and Safety Policies and Procedures and the Work Health and Safety Act 2011

- The client must email the Customer Service to arrange site inspections and or site visits. The client must not enter the site without prior approval a Resilient Homes Representative.

- Progress claims will be drawn at the following stages of construction

- Please note: Under the QBCC Act - Resilient Homes will not accept extra deposit payment for priority construction etc

PROGRESS CLAIM SCHEDULE

- Deposit				   5%

- Slab complete 			 15%

- Frame stage 				 20%

- Enclosed stage			 25%

- Fixing stage 				 20%

- Completion / Final 			 15%