Please see below, the submission for this Task:

- Completed tender documentation – as below

- Organisational documents containing the organisation’s processes and procedures and other details of the organisation’s profile you used as basis in completing tender documentation

- Project plans, specifications, and other project documentation you used as basis in completing tender documentation – Please refer to submission under Task 1, 4 and 6 (not attached in this folder due to space issues in the system.  Thank you)

RESIDENTIAL PROJECT

TENDER SUBMISSION FOR 123 Residential street, QLD

Tender number: 12AB34CDRES

Date: 15/01/2023

DRAFT CONTRACT

Refer to Tender Documents for specific details of the information, as provided below, under heading of “Tender Documents”:

GENERAL

The Conditions of Tendering have been prepared in accordance with the obligations of the Client contained in the Australian Standard 4120, Code of Tendering, which sets out the ethics and obligations of the Client and Tenderers in tendering in the construction industry.

Tenderers and Client shall comply with the requirements of this AS 4120. In particular attention is drawn to the obligations of Tenderers, in the preparation and submission of their tender for this project.

Without limiting the above obligations:-

- Tenderers shall not submit tenders without a firm intention to proceed.

- Tenderers must not engage in any form of collusive practice.

- Any Tenderer who directly or indirectly canvasses support from an elected or Council member will be disqualified.

It should be noted that in all contract documentation words importing a gender include every gender.

TENDERING METHOD

“The Procedures of Open Tendering” in accordance with AS 4120-1994 Clause 6.2.3(b) - The Client invites the public advertisement without restriction on the numbers of tenders sought.

TENDER EVALUATION AND SELECTION

Evaluation, negotiation and selection of tenders shall be in accordance with the requirements of AS4120, Code of Tendering.

The selection of the successful tenderer will be based on, but not necessarily limited to, assessment of tenders against the following criteria:-

- Compliance with the tender documents

- Price – value for money

- Support for local businesses

- Open and effective competition

- Tenderer’s technical, financial and managerial capacity

- Industry record / experience

- Equipment support backup

- Tenderer’s past performance with the Council including:

  - Compliance with timeframes

  - Quality of service

  - Contractual relations/administration

- Tenderer’s current commitments

- Environmental protection

Tenderers are advised that each of the selection criteria may not be given equal weight in relation to any individual tender.

CONTRACTOR’S RESPONSIBILITY

It shall be the responsibility of the Contractor to ascertain all information relating to the services, the works and site conditions that may affect the progress or method of performing all services and works as specified within the scope of this contract and to prepare for every contingency that may arise. It is further understood that just provision for these contingencies have been accounted for, implicitly or explicitly within the lump sum price submitted.

A sales brochure provided by a product supplier/manufacturer, and inserted into a supply contract, is not necessarily an adequate technical specification for the product.

PREPARATION OF TENDERS

Relevant documents

The contract documents for this project are:

AS 4120 – 1994 Code of Tendering
AS 2124 - 1992 General Conditions of Contract

AS 4120 and ABIC SW-2008 are not included as part of the contract documentation however information is available from Council. Copies are available from Standards Australia. A Sample Contract of ABIC SW-2008 is included. Matters raised in AS 2124 - Annexure A and B are included in these documents.

TENDER FORMS

Tenders must be submitted on the forms provided, each of which shall be signed by the tenderer. All information called for in the forms shall be inserted by the tenderer in the respective places provided.

Company details

Every tender shall set forth the full Names, Surname, and address of the registered office of the tenderer. When the tender is by a Company the tender shall set forth the name of the Company and the registered office of the company.

Time of completion
Each tenderer is to indicate the time the contract will be performed unless a time for completion of the contract is specified in the tender documents.

Site conditions

Where the tender is for execution of any work, tenderers are required to visit the site of the work and satisfy themselves of local conditions and facilities. The Client will not be liable for any claim on the grounds of insufficient information.

Verbal advice

The Client shall not be bound by any verbal advice given or information furnished by any Officer of the Client in respect of the Contract but shall be bound only by written advice or information furnished by the Client.

Advice to tenderers

Every notice to be given to a tenderer shall be posted to the tenderer’s address given in the tender, such posting shall be deemed to be good service of such notice, and the time mentioned in such notice or in these conditions for doing any act shall be reckoned from the time of posting of notice.

Lowest or any tender

The Client shall not be bound to accept the lowest of any tender, nor will the Client be responsible for or pay for the expenses or losses which may be incurred by any Tenderer in the preparation of his Tender.

Tenders rejected

Any tender which does not comply in every respect with any requirements of the tender documents may be rejected.

Alternate proposals

Alternative proposals, which satisfy the Client’s basic commercial and performance objectives, technical and legal requirements, may be submitted as options but only in addition to a conforming tender. All costs associated with the design and documentation of any alternative proposal shall be borne by the Tenderer.

INSURANCE

To include Public Liability Insurance and Workers compensation Insurance and to remain in force for the period of the contract

OCCUPATIONAL HEALTH AND SAFETY

The Contractor shall:

(a)  Comply with all requirements of the contract and all statutory requirements for Occupational Health and Safety.

(b)  Ensure that each of its Subcontractors and Workers comply in like manner.

(c)  Demonstrate to the Client whenever requested that requirements of the contract and statutory requirements for Occupational Health and Safety are being met.

The tenderer shall certify on the form provided that safety requirements of the works undertaken in the contract and statutory requirements for Occupational Health and Safety are capable of being met.

Where inappropriate or inadequate provision of Occupational Health and Safety Management by the Contractor or Contractor’s subcontractor results in costs, losses or damages incurred by the clients or claims by third parties against the client for either direct or consequential costs, losses or damages, the Contractor shall be liable for costs, losses or damages associated with any claim including but not limited to administration and legal costs incurred by the Client in resolving such claim.

PROTECTION OF THE ENVIRONMENT

The Contractor shall;

a)  Comply with all statutory requirements and accepted current practices for

Environmental management.

b)  Comply in every respect with the Erosion and Sedimentation Plan pertaining

to this contract.

c)  Ensure that each of its subcontractors and Workers comply in like manner.

All work shall be carried out in such a manner as to avoid nuisance and/or damage to the environment. The Contractor shall comply with the requirements of the conditions of approval imposed by the Local Government Act, Environmental Offences and Penalties Act and the Water Act. No variation in costs or extensions of time will be considered due to these requirements.

The Contractor shall plan and carry out the Works to avoid erosion, contamination and sedimentation of the site and its surroundings.

Herbicides and other toxic chemicals shall not be used on the site without the prior written approval of the Client.

No noise or smoke or other nuisance, which in the opinion of the Client is unnecessary or excessive shall be permitted by the Contractor in the performance of the works under this Contract. Should work outside customary working hours be approved, the Contractor shall not use, during such period, any plant, machinery or equipment which in the opinion of the Client is causing or is likely to cause a nuisance to the public. No noisy works and/or works likely to disturb nearby residents shall be undertaken during the hours precluding such activity as specified by Council in accordance with the requirements for development consent and building approval made under the Local Government Act and appropriate Noise Legislation.

The Contractor shall ensure that fugitive dust from disturbed areas is minimised by a method approved by the Client.

PUBLIC SAFETY AND TRAFFIC CONTROL

The Contractor shall provide Traffic Management Plans and erect all necessary fences, barricades, warning lights as may be necessary for the protection of the works and the safety of the public and vehicles all to conform to Australian Standard AS 1742.3 - 1996. Road notices, speed restriction signs, flagman etc., shall be provided and maintained to the satisfaction of the relevant Traffic Authority.

If the Contractor fails after notification in writing to carry out the requirements of this clause, the Superintendent shall have the power to have the work carried out at the Contractor's expense. The cost thereof will be deducted from any moneys owing to the Contractor under this Contract.

POST TENDER SUBMISSIONS

The Client may call for post tender submissions from some or all tenderers in order to assist with the evaluation.
Such submissions will be confidential between the Client and Tenderer.
The call for such submissions will not bind the Client to proceed to accept a tender.

POST TENDER NEGOTIATIONS

The Client may enter into negotiation with a preferred Tenderer or a number of candidate tenderers.
Such negotiations will be confidential between the Client and Tenderer and will be conducted in accordance with guidelines set out in AS 4120.

The undertaking of negotiations will not bind the Client to proceed to accept a tender.

CONTRACT COMMENCEMENT DATE

The commencement of the contract is nominated as the date of dispatch of the letter of acceptance of tender to the successful Tenderer. There shall be no Contract prior to the issue of a letter of acceptance.

VALIDITY PERIOD

Tenders shall remain valid for a period of sixty (60) days from the closing of tenders.

CONDITIONS OF CONTRACT

- Extent of work

- Scope of Work to meet Building code of Australia and NCC

- Finishing schedules

- Locality of where the site of works

- Tender Enquiries – where they should be referred to

- Contractors establishment and office workshop facility, as applicable - The Contractor shall provide and maintain an established office workshop facility. The facility shall include the following:

- An approved workshop with equipment and capabilities sufficient to carry out work as requested under the Contract.

- An approved office space with sufficient personnel necessary to take, record or pass on any emergency message that may be received, provide day to day information with regard to prices availability and delivery. Be sufficiently qualified to process and forward invoices for work carried out.

- The tenderer shall be suitably qualification to carry out the work as detailed in this Specification. The tenderer’s sub-contractors and their sub-contractors must have a suitable qualification and license if required, to carry out the sub- contracted work.

- The contractor shall employ Sufficient qualified personnel employed to carry out the work as detailed elsewhere in this Specification. Due to the nature and anticipated workload of this Contract, it is envisaged that the successful Contractor shall be operating a business which employs at the least, a staff of two (2) tradesmen working from a fully equipped workshop and vehicles.

- Tenderers for the work covered by this Specification must be experienced in the type of work specified and shall be required to offer or demonstrate proof of this experience and capability before acceptance of Tender.

- The Contractor shall provide all general and specialised equipment, tools and materials to carry out and test the Work. It shall be the responsibility of the Contractor to be fully equipped on each attendance call.

- The Contractor is expected to locate his own source of supply of the materials required to carry out any work under this Contract and should make satisfactory arrangements for such to be available.

- Carrying out works

- All repairs, maintenance and new work shall be carried out by personnel having relative trade qualifications and experience.

- It is the Contractors responsibility to ensure that all work performed under this Contract is adequately supervised by a qualified and experienced member of the Contractor’s staff and to the approval of the Superintendent.

- All work shall be completed in accordance with all the latest editions of relevant or listed Australian Standards (defined hereafter as Standards) and Codes of Practice and conforming to all requirements of the Building Code of Australia (BCA).

- All materials, unless otherwise specified by the Superintendent, are to be new and of the highest quality and installed in accordance with the manufacturer’s specifications and industry best practice.

- The contractor shall clean the site to its original condition including reinstatements of all surfaces on completion of works.

- Work Order Variations - Any variations from the contract documents will be managed in accordance with the contract provisions. All such variations must have prior approval and be authorised in writing by the concerned parties

- Outstanding Work - The Contractor shall submit to the Client a monthly written report detailing all uncompleted work, the progress made on each job and the expected completion date.

- Invoice Particulars

- Invoices shall be submitted in accordance with the contract in the amount certified

- All relevant sections of the form shall be completed and all scheduled and unscheduled items shall be shown separately, where applicable.

- Invoices with any returned works order copies shall be submitted to the Client for approval for payment within thirty (30) days of completion of the work. Only invoices for completed work shall be submitted. Claims for part payment will not be accepted.

- Should the Contractor fail to submit invoices with works order copies within the specified time, the extent and value of payment may be determined and paid by the Client

- The Client reserves the right to inspect original invoices.

- Program of work - Construction program: Show the following:

- Sequence of work.

- Allowance for holidays.

- Activity inter-relationships.

- External dependencies including provision of access, document approvals and work by others.

- Periods within which various stages or parts of the work are to be executed.

- Time scale: Working days.

- Updated program: Identify changes since the previous version and show the estimated percentage of completion for each item of work.

- Completion of the works

- Final cleaning

- General: Before practical completion, clean throughout, including interior and exterior surfaces exposed to view. Vacuum carpeted and soft surfaces. Clean debris from the site, roofs, gutters, downpipes and drainage systems. Remove waste and surplus materials.

- Reinstatement

- General: Before practical completion, clean and repair damage caused by installation or use of temporary work and restore existing facilities used during construction to original condition.

- Removal of plant

- General: Within 10 working days after practical completion, remove temporary works and construction plant no longer required. Remove the balance before the end of the defects liability period.

- Payment for the works

- Anticipated progress payments

- General: At commencement of the works, submit a schedule of anticipated progress claims which will be made throughout the contract. Submit a revised schedule with each progress claim.

- Progress claims

- Break down: With each progress claim, submit a statement of amounts claimed in respect of each work section or trade heading designated in the specification. Include a statement in accordance with the contract clause N3.3.

- Miscellaneous

- Permits: A Building Permit and an Occupancy Permit from a Building Certifier will be issued for this Project. Construct the Works in accordance with the conditions of the Building Permit, and prior to Practical Completion of the Works issue the completed Builder’s Declaration and associated compliance certificates to the Client.

- Notifiable Inspections: The Contractor is responsible for organising with the Building Certifier the required Notifiable Inspections listed on the Building Permit. Give sufficient notice so that Notifiable Inspections may be made. Where follow-up inspections are required due to non-approval by the Building Certifier, the Contractor will be responsible for organising and paying for the additional inspections.

- Quality Assurance: Where applicable, insert hold points for the Notifiable Inspections into the inspection and test plans of the relevant trades.

- Indemnification:

- Dispute resolution: These refer to disagreements between contracted parties regarding payment claims (e.g. amount of money propose to be paid, full or partial payment, etc.) and should be resolved by the Project owner and Contractor initially; if all fails, in Court, as this is a breach of contract

- Termination: If the Contract is terminated by the Owner or is terminated by the Contractor,  the Contractor must refund to the Owner the Deposit (if received) less any costs reasonably incurred by the Contractor up to the date of termination of the Contract.

- Liquidated damages: Contractor’s obligations on receipt of claim for Liquidated Damages, the Contractor must within ten (10) Business Days after receiving a written claim from the Owner for Liquidated Damages:

- pay or allow to the Owner the Liquidated Damages claimed; or

- give to the Owner a written notice of dispute, that sets out:

- the amount of the Liquidated Damages claimed by the Owner that the Contractor disputes; and

- the Contractor’s reasons for disputing that amount of the Liquidated Damages claimed,

- and pay or allow to the Owner any undisputed amount of the Liquidated Damages claimed.

- Force Majeur: will indicate that one party is excused from performing under the contract. The clause will identify that an unforeseen event occurring during the duration of the construction contract will excuse the party from performing. Such events cannot be controlled by either party, without any fault or negligence of the party that should be performing under the contract.

- Completion: Prior to Practical Completion, submit a detailed schedule of defects and incomplete work to the Superintendent indicating that each item has been corrected or completed to the satisfaction of the Contractor. The Architect’s Practical Completion inspection will only occur following submission of this schedule.

- Collect the section 40 Certificates of Compliance from the subcontractors and the Final Inspection Certificate from the Building Certifier. Submit these with the Builder’s Declaration to the Architect prior to Practical Completion. Practical Completion is contingent upon receipt of the Building Certifier’s Occupancy Permit.

SCHEDULE – refer to contract form used

This will consist of the following details:

- Owner Name/details

- Contractor Name/details

- Architect Name/details

- Any special conditions

- Will the owner remain in occupation

- Contract price

- Scope of works

- Site of works

- Any security required

- Any % of contract price indications

- Period of payment of certificates

- Public Liability Insurance and amounts and excess

- Contract works insurance and amounts and excess

- Any cover fees (%) for architect or other consultants

- Profit margin

- Allowance for delay due to disruptive weather conditions

- Date of practical completion

- Commissioning tests for practical completion

- Defects liability period for the works

- Date of submitting progress claims

- Interest rate on overdue amounts

- Any official documents to be obtained by the contractor

- Any official documents to be obtained by the Owner/Client

TENDER DOCUMENTS - STRICTLY CONFIDENTIAL AND USED STRICTLY FOR THIS COURSE STUDY ONLY

TENDER FORM

| CONTRACT NO | 2023-01 |
| --- | --- |
| CONTRACT | RESIDENTIAL BUILD/RENOVATE – KITCHEN, PANTRY AND LAUNDRY |
| CLOSE DATE | 15/01/2023 by 12:00pm |

Tenders to be lodged to the address below:

Big Boss

Managing Director
ABC RES COMPANY

1 STREET, ABC LAND, QLD

Australia

Tenders shall remain valid for a period of thirty (30) days from the closing of tenders.

THIS SECTION COMPLETED BY THE TENDERER – Knights CBI

I/We, the undersigned, having examined and acquired an actual knowledge of the whole of this contract document do hereby tender to perform the whole of the Works described in, and in accordance with, the document in the amount of $164681

$ (One hundred and sixty four thousand, six hundred and eighty one dollars including GST)

Date 15/1/2023

Name Noreen Abu-Obeid
On behalf of Knights CBI

ABN-12345678910

Postal Address Knights CBI, 123 Mystreet, Myland, QLD

Telephone 1234567

Print Name: Noreen Abu-Obeid
(Full Name of Firm/Individual): Knights CBI

Signature:  NAO

Date 12/12/2022

Witness: HIM

DECLARATION

All Submitted information will be treated as confidential.

I, NOREEN ABU-OBEID (Print name ), of Knights CBI (Tendering Organisation), do hereby solemnly declare and affirm the following ;

- I hold the position of Estimator/Contracts Administrator/Project Manager, and am duly authorised by the tendering organisation to lawfully proclaim the following and, after having made due inquiry believe the following to be completely accurate to the best of my knowledge.

- Neither the Tenderer nor the Tenderer’s Agents have entered into any contract or agreement to offer payment of any kind to a trade association, representative of the Superintendent or representative of the Principal in the event of a winning tender by this Organisation.

- Neither the Tenderer nor the Tenderer’s Agents have had any knowledge of the price of tenders submitted by it’s competitors nor did the Tenderer furnish the price of the enclosed tender to any source external to the Tendering Organisation prior to the close of the tender date as specified within this Contract.

- Neither the Tenderer nor the Tenderer’s Agents have entered into any contract or agreement to offer payment of any kind to an unsuccessful Tenderer in the event of a winning tender.

- The Tenderer is not aware of any facts which would affect the decision of the Principal in accepting the tender nor has the Tenderer attempted to acquire information relevant to the tender award process by soliciting the Principal, the Superintendent or their Representative’s Agents.

- Neither the Tenderer nor the Tenderer’s Agents have entered into any agreement with other Tenderers or third party which results in a payment of unsuccessful Tenderer’s fees.

- The contents of this document are true and correct to the best of my knowledge and in no way have been written under duress of any form.

I make this solemn declaration as to the matter aforesaid, according to the law in this behalf made, and subject to the punishment by law provided for any wilfully false statement in any such declaration.

Signature of Tenderer : NAO Subscribed and declared at : Knights CBI on This : 12th Day of December (Year)2022

Witness: HIM

BUSINESS STATUS

Company Name: Knights CBI

ABN-12345678910

Directors – xyz

Project manager – Noreen Abu-Obeid

Estimator/Contract administrator – Noreen Abu-Obeid

Postal Address: Knights CBI, 123 Mystreet, Myland, QLD

Telephone 1234567

CERTIFICATION

I certify on behalf of Knights CBI (the Tenderer), that to the best of my knowledge:

- none of the Proprietors, Directors, Managers have ever been bankrupt or a Director, Manager or Secretary of a Company that is being or has been wound up (whether voluntary or otherwise), and;

- the business is not trading under:

- an arrangement and/or reconstruction (ie. restructuring a public company)

- receiver and management

- official management

- an arrangement with creditors without sequestration (ie without the proprietors being made bankrupt)

Signed: NAO

Date:15/1/2023

For: Knights CBI

Position Held: Estimator/Contract administrator/Project Manager

BANK GUARANTEE REQUIREMENT

All submitted information will be treated as confidential

Under the General conditions of the Contract for this Project, the progress payments issued by the Client to the Tenderer, Knights CBI, will be made on a monthly basis

PARTICULARS OF TENDERERS

| Name of Tenderer | Knights CBI |
| --- | --- |
| Address | 123 Mystreet, Myland, QLD |
| Phone | 1234567 |
| Name of Client | ABC RES COMPANY |
| Contract Description | RESIDENTIAL BUILD/RENOVATE – Kitchen, Pantry and Laundry |
| Project Duration (months) | Two months |
| Tender Price | $164681 |
| Monthly expenditure | $82340.50 |

Financial Institution to complete information below:

| Name of Financial Institution | Big Bank |
| --- | --- |
| Branch | Mid town branch |
| BSB | 012345 |
| Account | 67891011 |
| Phone | 007 |

I, Mr Banker (name of Bank representative), based upon the information given above in addition to that information available to the financial institution, believe Knights CBI (the Tenderer) is capable of meeting the financial requirements of this project.

Signature:  Banker

Witness: Mr Goodeye

Date: 11/01/2023

INSURANCE

WORKERS COMPENSATION

POLICY NUMBER - 456

NAME OF INSURER - DEF

DATE OF EXPIRY – 1/1/2025

PUBLIC LIABILITY – 10M

POLICY NUMBER - 789

NAME OF INSURER -GHI

DATE OF EXPIRY – 1/1/2025

Signed: NAO

Date:15/1/2023

For: Knights CBI

Position Held: Estimator/Contract administrator/Project Manager

DECLARATION – OCCUPATIONAL, HEALTH AND SAFETY

The Tenderer must complete and submit with tender.  All information will be treated as confidential.

I, Noreen AO (name), of Knights CBI (Tenderer organization), have read and understood ‘Conditions of Tendering’ as provided below:

The Contractor shall:

(a)  Comply with all requirements of the contract and all statutory requirements for Occupational Health and Safety.

(b)  Ensure that each of its Subcontractors and Workers comply in like manner.

(c)  Demonstrate to the Client whenever requested that requirements of the contract and statutory requirements for Occupational Health and Safety are being met.

The tenderer shall certify on the form provided that safety requirements of the works undertaken in the contract and statutory requirements for Occupational Health and Safety are capable of being met.

Where inappropriate or inadequate provision of Occupational Health and Safety Management by the Contractor or Contractor’s subcontractor results in costs, losses or damages incurred by the clients or claims by third parties against the client for either direct or consequential costs, losses or damages, the Contractor shall be liable for costs, losses or damages associated with any claim including but not limited to administration and legal costs incurred by the Client in resolving such claim.

I declare and affirm that the Contractor shall fully comply with ‘Conditions of Tendering’

Signature: NAO

Date: 10/1/2023

Knights CBI PARTICULARS - PERSONNEL

The Tenderer must complete and submit with tender All Submitted information will be treated as confidential

Provide the names of all key personnel who will be engaged by the contractor in the execution of work covered by this contract.

CONTRACTOR – FAO

Qualifications – Diploma in Building and Construction and Building Licence

KEY PERSONNEL

Name FA

Company role Site supervisor

Years of experience 10

Qualifications Dip in Bldg

Name SB

Company role Leading Hand

Years of experience 8

Qualifications Dip in Bldg

Knights CBI PARTICULARS – CURRENT COMMITMENTS

The Tenderer must complete and submit with tender

All Submitted information will be treated as confidential

List current projects Knights CBI is engaged in or committed to

Project name: Res office

Client: RES HOME COMPANY

Contact details: Mr Superman

Site address: 111 Res Street, QLD

Contract amount: $925000

Estimated completion: 18/2/2023

Description of works: New build, 3 bedroom, 2 bathroom, garage and verandah

Knights CBI PARTICULARS – PROJECT HISTORY

The Tenderer must complete and submit with tender All Submitted information will be treated as confidential

List current projects Knights CBI has completed in the last 10 years

Introduction: We are a fully licenced family business who prides itself on its family culture and an Australian master builder over the past decade.  Our team has the local knowledge, skills, experience, technical expertise and capacity to deliver value and quality in projects we undertake. Our Projects consists of high-quality renovations, alterations, extensions, new builds to the needs of our customers and offer high standards for safety, quality and integrity. And we take pride in that we understand the skills, knowledge and expertise needed for the project, by understanding properly the information related to the evaluation criteria in place and reflect the procurement’s level of complexity

Project name:

Client:

Contact details:

Site address:

Contract amount:

Duration of project:

Description of works:

Knights CBI PARTICULARS – PRIOR TERMINATION OF PROJECTS

The Tenderer must complete and submit with tender All Submitted information will be treated as confidential

Has Knights CBI ever failed to complete a Project? No

If Yes (Y), provide details:  N/A

Knights CBI PARTICULARS – SUBCONTRACTORS/SUPPLIER REGISTER

The Tenderer must complete and submit with tender All Submitted information will be treated as confidential

Details of selected subcontractors/Suppliers expected to use to execute the Works under the terms of this contract

| CONTRACTOR/SUPPLIER | CONTACT DETAILS | DESCRIPTION OF WORKS/MATERIALS |
| --- | --- | --- |
| Builder | 0123 | As per contract |
| Carpenter | 1456 | As per contract |
| Electrician | 0789 | As per contract |
| Plumber | 0456 | As per contract |
| Tiler | 1234 | As per contract |

Knights CBI PARTICULARS – MACHINERY/ EQUIPMENT

The Tenderer must complete and submit with tender All Submitted information will be treated as confidential

Details of Major Equipment and Machinery proposed to execute the Works under the terms of this contract

| MAKE/MODEL | DESCRIPTION | OWNED/LEASED |
| --- | --- | --- |
| Jack Hammer | For demolition | Leased |

CONTRACT

TYPE: Lump sum, Commercial contract

Contract Price $164681

SCOPE OF WORKS:

Scope of works – Residential Build – Kitchen, Pantry and Laundry to design and execute the job. This home kitchen remodelling will begin with a planning and design phase that will ensure all requirements and preferences for the customers, demolition, and construction are met, while being cost-efficient. Includes preliminaries, demolition, plumbing, electrical, carpentry, tiling, window and door installation and removal of debris and site clean-up

Moreover, all materials will be cleared from site on completion of the project, leaving site clean and tidy as we found it.

Any additional jobs will be negotiated and agreed by both parties.

Preliminaries

Home warranty fees

Contract fees

Site Works – Foundations & Connections

Slabs to be chased to allow for new plumbing

Plumbing and Electricity cap off and reconnections

Plumbing and Electricity dis-connections to existing serviceable connection points and connections

Water dis-connection and connections from pre-tapped water main

Duct work for bench mount exhaust to run through back of drawers and wall to external wall and motor

Energy Efficiency

6 Star Rated as per government regulations

Energy efficient LED lights to dwelling, fluorescent lights

Power requirements for living area to be determined by client

Cooktop downdraft ventilation system

Windows and Doors

New fixed glass window to existing opening

Enclose wall above and below to match existing

Window tint to be discussed with client

New doors to match switch opening with screens

New doors to match triple slider with screens

New Laundry door location cavity slider to match existing

Tambour door in kitchen

New Laundry window to suit existing opening width over dishwasher

Requirements as per specification list below

Kitchen

Demolish existing kitchen and make good

Laminate finish cupboards with manufactured stone bench tops in the standard

Builders range, including waterfall ends

New stud plasterboard wall to be build

Finger pull cupboards

Overhead cupboards with push catch doors

Drawers with integrated tip-on function

Stainless steel kickplate

Coffee nook

Bottom drawer with dividers for baking tray storage

Pull out drawer for bin, top mount 2x35L bucket

Single bowl undermount sink

Secondary drawer with dividers – potential – tbc

Requirements as per specification list below

Pantry

Finger pull cupboards

Double bowl undermount sink

Base mount bin 2x20L bucket

Free standing dishwasher

Pantry with adjustable shelves

Pantry with pull out internal drawers

Requirements as per specification list below

Laundry

Finger pull cupboards

Pull out shelves for washing basket flat top with undermount runners

Plumbing connection to washing machine drain hose

Plumbing connections through cupboard below laundry chute

Laundry chute

Requirements as per specification list below

Flooring and Tiling

New timber look tile flooring to be selected by client

Ceramic tile or colour back glass splashback

Kitchen – timber look tiles to match floors and will be selected by client

Laundry - ceramic tile or colour back glass splashback

Requirements as per specification list below

Electrical

Single phase underground power connection from existing supply point.

Recessed led strip light under overhead cupboards

Led light strip under island bench

Cooktop isolation switch

Requirements as per specification list below

Plumbing

Water connection for fridge in overhead cupboard

Plumbing connection to washing machine drain hose

Plumbing connections through cupboard below laundry chute

Requirements as per specification list below

SPECIFICATIONS

FINISHES

| 2P01 | SATIN 2Pac MDF DULUX ROTTNEST ISLAND SW1B6 |
| --- | --- |
| CT01 | SPLASHBACK - SNOW BRILLO TILE SC19 A7615, AMBER TILES OR COLOUR BACK GLASS TO MATCH CABINETS. |
| ST01 | STONE TOP - CAESARSTONE 6131 BIANCO DRIFT |
| ST02 | STONE TOP - CAESARSTONE 4600 ORGANIC WHITE |
| BS01 | BRUSHED STAINLESS STEEL LAMINATE |
| T01 | TBA TO MATCH FLOORS - CLIENT TO SELECT |

APPLIANCES

| FRIDGE | CLIENT TO SUPPLY |
| --- | --- |
| OVEN | CLIENT TO SUPPLY |
| MICROWAVE / OVEN | CLIENT TO SUPPLY |
| COOKTOP | CLIENT TO SUPPLY |
| DISHWASHER | CLIENT TO SUPPLY |
| DRYER | CLIENT TO SUPPLY |
| WASHING MACHINE | CLIENT TO SUPPLY |

CABINETRY

| TYPE 1 | BLUM TANDEMBOX ANTARO DRAWER M - DQC2QM |
| --- | --- |
| TYPE 2 | BLUM TANDEMBOX ANTARO H. FRONTED PULL-OUT C - DQC5JY |
| TYPE 3 | BLUM TANDEMBOX ANTARO H. FRONTED PULL-OUT D - DQC69A |
| TYPE 4 | BLUM TANDEMBOX ANTARO INNER PULL-OUT C - DQCAHA |
| TYPE 5 | BLUM TANDEMBOX ANTARO INNER PULL-OUT D - DQCB6M |
| BIN KIT. | TOP MOUNTED CR235D HIDEAWAY BIN, 2x35L |
| BIN PAN. | BASE MOUNTED KCF220SCH HIDEAWAY BIN, 2x20L |
| HANDLE | URBANE CASTELLA 192mmCTC |
|  | WHERE POSSIBLE DRAWERS AND DOORS TO BE HANDLESS OR PLUM TIP-ON FUNCTION |

PLUMBING

ISLAND & LAUNDRY - FRANKE ANCONA SINGLE BOWL UNDERMOUNT SINK – ANX 110-48

PANTRY - FRANKE ANCONA DOUBLE BOWL UNDERMOUNT SINK - ANX 120

ISLAND & PANTRY - MIZU DRIFT MK2 GOOSENECK SINK MIXER PULL-OUT

LAUNDRY - MIZU SOOTHE SQUARE GOOSENECK SINK MIXER

ELECTRICAL

| D1 | CONTRACTOR TO SELECT WITH CLIENT |
| --- | --- |
| P1 | BEACON HERMAN 1 LIGHT PENDANT |
| LED | 14 WATT LED TAPE + RECESS LED PROFILE |

DO0RS AND WINDOWS

| D1 | NEW TRIPLE SLIDER WITH SCREENS TO MATCH EXISTING PROFILE & COLOUR |
| --- | --- |
| D2 | NEW SLIDER WITH REVERSED OPENING WITH SCREEN TO MATCH EXISTING PROFILE & COLOUR |
| D3 | NEW CAVITY SLIDER TO MATCH EXISTING DOORS AND HARDWARE |
| W1 | NEW FIXED GLASS WINDOW TO SUIT EXISTING OPENING WIDTH FRAME COLOUR TO MATCH EXITING TINTING TO BE DISCUSSED WITH CLIENT |

PRELIMINARIES

General conditions – all builders/tradespeople on site to be licenced appropriately

Site temporary works - Temporary works: Provide and maintain required barricades, guards, fencing, shoring, temporary roadways, footpaths, signs, lighting, watching and traffic flagging.

Site Accessways, services: Do not obstruct or damage roadways and footpaths, drains and watercourses and other existing services in use on or adjacent to the site. Determine the location of such services.

Site and Property: Do not interfere with or damage property which is to remain on or adjacent to the site, including adjoining property encroaching onto the site, and trees.

Occupational Health and Safety – as per WHS

QUOTATION

This Building Tender price includes GST and remains current for 60 days from the date of this document if the balance initial deposit is paid.

| Description | Quantity | Unit Price | Cost |
| --- | --- | --- | --- |
| Demolition | 17 | $‎ 710 | $‎ 12,070 |
| Kitchen | 30 | $‎ 1,500 | $‎ 45,000 |
| Butlers Pantry | 12 | $‎ 1,500 | $‎ 18,000 |
| Laundry | 10 | $‎ 1,500 | $‎ 15,000 |
| Plumbing | 25 | $‎ 350 | $‎ 8,750 |
| Electrical | 25 | $‎ 250 | $‎ 6,250 |
| Building / Carpentry | 30 | $‎ 500 | $‎ 15,000 |
| Tiling | 130 | $‎ 130 | $‎ 16,900 |
| Butlers Pantry - Fixed Glass Window | 3 | $‎ 650 | $‎ 1,950 |
| French Doors - Triple Slider | 7 | $‎ 720 | $‎ 5,040 |
| Dining Room Slider - Reverse Opening | 5 | $‎ 650 | $‎ 3,250 |
| Removal of Debris | 5 | $‎ 500 | $‎ 2,500 |
|  |  | Subtotal | $‎ 149,710 |
|  | GST | 10.00% | $‎ 14,971 |
|  |  | Total | $‎ 164,681 |

PAYMENT OF THE WORKS

Anticipated progress payments

General: At commencement of the works, submit a schedule of anticipated progress claims which will be made throughout the contract. Submit a revised schedule with each progress claim.

For ease of payment, we have agreed to monthly payments of $82340.50

DELIVERABLES

Knights CBI will deliver the Project within 60 days of commencement of Project

It shall be the responsibility of Knights CBI to ascertain all information relating to the services, the works and site conditions that may affect the progress or method of performing all services and works as specified within the scope of this contract and to prepare for every contingency that may arise. It is further understood that just provision for these contingencies have been accounted for, implicitly or explicitly within the lump sum price submitted.

All work shall be completed in accordance with all the latest editions of relevant or listed Australian Standards (defined hereafter as Standards) and Codes of Practice and conforming to all requirements of the Building Code of Australia (BCA).

All materials, unless otherwise specified by the Superintendent, are to be new and of the highest quality and installed in accordance with the manufacturer’s specifications and industry best practice.

Completion: Prior to Practical Completion, submit a detailed schedule of defects and incomplete work to the Superintendent indicating that each item has been corrected or completed to satisfaction

RISKS

| Risk | Probability (likely/mod/unlikely) | Impact | Severity (min/mod/catastrophic) |
| --- | --- | --- | --- |
| Breach of contract | Likely | When a breach of contract occurs, the construction project may be suspended until both contracted parties come to a decision or an agreement. This can be sorted in person, in house and /or in courts. | Minor |
| Project delay | Likely | Project delays extend the overall duration of project activities and entail an increase in project costs. This can lead to increased cost, increased timeframe and sometimes termination of contracts | Catastrophic |
| Payment disputes | Likely | Payment disputes could lead to delays in the project since contracted parties might need to arrive at an agreed decision before project operations can proceed, as sometimes certain costs cannot be met causing further delays. | Moderate |
| Delay in progress payment | Likely | Delays in progress payment cause delay in project progress, affecting the schedule of work and leading to cost overrun and extension of time. | Moderate |
| Extension of Project completion dates | Unlikely | When materials are not delivered on time, the schedule for tasks are delayed in turn the overall cost of the project increases. | Minor |
| Weather | Unlikely | Weather conditions like storms, high wind, rain, severely hot to cause heatstroke’s can cause project delays and ruin equipment | Moderate |
| Labour shortages | Unlikely | Shortage of labour affects the scope and quality of work as we could be forced to hire underqualified workers or less qualified workers, due to the need and demand. | Moderate |
| Failure to anticipate labour costs | Unlikely | Failure to anticipate labour costs will lead to additional costs to be able to pay for those hired for the project. This could lead to an overall increase in the project cost. | Moderate |
| Failure to anticipate material costs | Likely | Failure to anticipate material costs will lead to additional costs to purchase the necessary construction materials and can lead to an overall increase in the project cost. | Catastrophic |
| Funding shortfalls | Unlikely | Funding shortfalls will lead to the allocation of additional costs for the funding the project. This would increase the overall cost of the project. Also processing requests for additional budget can take time therefore delaying the project completion date. | Catastrophic |

THE VALUE FOR MONEY

Value for money is the effective, efficient, and economic use of resources, which requires an evaluation of relevant costs and benefits along with an assessment of risks and nonprice attributes which we bring to the project including the building workmanship, materials of construction, labor and profit of contractors and subcontractors.  We demonstrate this by sharing our Cost Effectiveness Analysis, Cost Utility Analysis, Cost Benefit Analysis, Risk and how we will mitigate them and Efficient resource analysis.  This will assist us in delivering the Project within time and budget.

BUILDING TENDER NOTES

NOTES TO TENDER – Conditional Offer:

This Tender is subject to:

- the Client entering into a Building Contract with Knights CBI;

- the Client entering into a preliminary agreement for early services and

- the Client entering into a contract for scope of works

occurring within 30 days from the date of this Tender.

The Client acknowledges that there has been no allowance made by Knights CBI for additional works which has not been expressly identified or detailed in this Tender.

The following items must be attended to, and necessary documents provided to Knights CBI after acceptance of the Tender;

- The Client must complete and sign and return back to Knights CBI, the letter of authority to commence construction (Authority to Commence) and the Client must provide evidence satisfactory to Knights CBI of its capacity to pay.

BUILDING TENDER ACCEPTANCE

BUILDING TENDER ACCEPTANCE

- I/We acknowledge that I/we have read and understood the Tender, including the standard

conditions and home inclusions and that I/we have discussed it with a representative of Knights CBI

- I/We understand that this Tender is subject to and conditional on a Building Contract being

entered into by me/us and Knights CBI and that this Tender will form part of the Building

Contract and its conditions.

- I/We accept that the amount identified in this Tender is only valid if:

- I/We enter into an unconditional Building Contract with Knights CBI within the 30 days.

- If for any reason out of the control of Knights CBI a Building Contract is not entered into within this time, the price may be reviewed

- I/We enter into a Preliminary Agreement with Knights CBI for early services.

- I/We hereby instruct Knights CBI to complete associated construction documentation on

my/our behalf under and pursuant to the Preliminary Agreement.

- I/We will make payments to Knights CBI, when required as per the contract and

building agreement

- I/We acknowledge that the copyright on all plans and sketches designed and or prepared by

Knights CBI remain the property of Knights CBI and nothing in this agreement gives the

right to me/us to use or copy any part of plans and sketches or to license anyone else to use or

copy plans and sketches without the prior written consent of Knights CBI

- I/We acknowledge that I/we have read and understood above points 1 to 8 and I/we accept the

tender price and conditions.

Client Signature

Date

Client Signature

Date

KNIGHTS CBI STANDARD CONDITIONS

The Client acknowledges acceptance of the following standard conditions and requirements;

1. Finance may be required, and the client acknowledges that if finance is needed for the scope of works, they will submit a formal loan application within 5 days of this quotation being accepted.

2. The client will endeavour to provide Knights CBI with evidence of their formal loan approval within 10 days of acceptance of this tender, which demonstrates the client has sufficient funds to complete the purchase.

3. Contracts and Building Agreements provided to the client are signed and returned within 7 days to Knights CBI once the finance condition is satisfied.

4.  Payment of initial $1,000.00 deposit towards the reserving the job.

(Note 1: Payment of 10% of the Building Contract value is required once finance is approved or invoiced by Knights CBI, as deposit.

Note 2: The balance of payment will proceed as progressive payments as per the Contract

5. Loan documents are to be signed by the clients in accordance with their lender’s instruction, and once available provide Knights CBI with the lender’s written ‘Authority to Commence’ to ensure that construction proceeds in accordance with the terms of the Contracts.

6. It is acknowledged by the client and Knights CBI that this is a fixed price building quotation for specific works and inclusions noted within the quotation. Unless otherwise stated within this building quotation variations will be undertaken as an additional charge and will be documented and agreed by both parties prior.

7. It is acknowledged by the client that no plan changes, variations and/or colour selections will be accepted with this Building Contract. (In exceptional circumstances where any changes are accepted by Knights CBI the client will incur a minimum $400.00 administration fee in addition to the cost of any materials required to comply with the plan change, variation and/or colour selection.)

8. Knights CBI do not permit the use of client supplied items and/or labour, unless agreed upon by both parties prior.

ORGANIZATIONAL PROCESS

PROCUREMENT PROCESS

This involves:

    - After the tendering process is complete and selected

    - Create and submit a purchase request

    - Procurement planning and selection of type of procurement route – considerations that may affect the selection of a procurement route and look for speed, cost, quality, any constraints, risks, ownership and financing abilities

    - Identify suppliers

    - Requisition review

    - Negotiate terms of contract with selected supplier

    - Solicitation process

    - Evaluation and contract

    - Finalize the purchase order

    - Order management

    - Invoice approvals and disputes

    - Record keeping

PROCUREMENT PROCEDURE

This involves:

    - In selecting the appropriate type of procurement route for the project involved, mainly contractor led or design and build, lump sum contracts, management contracts, etc

    - After recognizing the need for the product or services and consulting with the appropriate team and/or procurement managers, a budget will be set and spending assessed

    - A purchase request is submitted and reviewed.  Once approved it becomes a purchase order

    - Assess and select appropriate vendors that meet the key requirements.  Send a request for quotation to the various vendors, so that the procurement team can compare the prices and select the appropriate option.  This does not only include prices, but also check if the vendor can offer good communication, have good company ethics, are accountable and have good production capabilities.  Ensure building good relationships with the supplier as this unlocks better savings, service and delivery gaining maximum value in the long term

    - Negotiate contracts with the selected vendor.  You must outline and agree to pricing as well as details like delivery schedules, specific terms and conditions.

    - After the final contract is approved then finalize the purchase order ensuring it contains the total costs/price, detailed description of the goods/services, the quantity and any other specific terms and conditions

    - Once goods/services delivered, a responsible person(s) should check that all standards have been met including delivery times/deadlines, product quality, product quantity.  If any issues are noted, then one can reject the delivery and discuss solutions with the supplier.  Clear communication with the vendor is key in the event of any delivery problems

BILLING PROCESS

This involves:

    - Send invoices to client as per contract agreement and on time

    - Ensure invoices are clear and accurate

    - Practice short payment terms unless agreed on contract terms

    - Encourage early payment and penalize late payments

    - Follow-up on invoices

    - Ensure contracts cover penalties on late payments and back charges where applicable

    - Ensure good record keeping is maintained

BILLING PROCEDURE

This involves:

    - This indicates the sale or supply from the business to the client

    - Ensure invoices are clear and accurate including dates, names, addresses of both parties, description of goods/services, price and quantities and terms of payment

    - Ensure to check contractor/subcontractor hours worked and priced accurately by verifying the work, scope of works as per their contract document and checking for any double payments made.  Where required you may request for supporting documentation for the records

    - Send invoices on a timely manner

    - Ensure to state the terms or credit terms on the invoice and prevent longer payment terms as this can lead to higher debt ratios affecting the company’s finances

    - Encourage early payment and penalize late payments

    - Follow-up on invoices in a timely manner as these can easily get missed, lost in a pile with other invoices or forgotten.  Follow up with phone calls or emails and keep a record of the same, for future references.

    - If invoices are unpaid, ensure to follow up or make payment demands and take action accordingly as they may have breached the contract

COMMUNICATION PROCESS

This involves:

    - Verbal communication in person or phone

    - Nonverbal communication in texts or signs or signals

    - Written communication via email or write ups

    - For any Projects, establish a communication chain of command that is easily identifiable in contracts for any communication between the client, ourselves and any other third parties involved eg) engineer or architects

    - Ensure to choose the right communication method for relaying the message

    - Methods of communication for specific tasks and information sharing should be established early on in the project and agreed upon by all stakeholders.

    - Listen carefully

    - Avoid confusion, be clear and concise and professional

COMMUNICATION PROCEDURES

This involves:

    - Effective communication is vital to the successful completion of any construction project. Good communication can improve teamwork and lead to better project collaboration. Poor communication can result in misunderstandings, delays, and issues down the road

    - Communication of command is to be followed precisely.

    - The architect is responsible for communicating with its consultants

    - The Contractor is responsible for communicating information to its suppliers, subcontractors and workers.

    - The contract documents, including the drawings, specifications, change order forms and requests for information establish the basis for all construction communication. It is important that any direct communication not outlined in the contract documents receives proper authorization and any changes to the scope or schedule that need to be made are documented and reported through the proper channels.

    - Establishing a clear line of communication that includes identifying points of contact with contact information for key team members is vital to ensuring that information is getting to the right people in a timely manner.

    - In Projects and on the construction site, we communicate through signs, drawings, hand signals, and meetings. We compile daily reports, take photos, create requests for information (RFIs) and review change orders. Items like RFIs, change orders and daily reports are usually laid out in the contract documents with their own specific forms and submittal procedures that have to be followed.  Ensure this is adhered to, if it is the case.

    - There is also a host of project collaboration software solutions available that will allow you to quickly share and disseminate information to all stakeholders on a project. All changes and project documentation can easily be stored and updated so everyone has access to the most up-to-date information. These software solutions and mobile applications can be a great tool for effective communication as long as all stakeholders have access to it, have been properly trained, and are committed to using it.  If this is being used for any Project, then ensure all parties concerned are informed so that all communication goes through this path.

    - Methods of communication for specific tasks and information sharing should be established early on in the project and agreed upon by all stakeholders. Any deviations from the prescribed methods of communication could result in messages not being received by the intended parties in a timely manner causing delays in the project.

    - Your message should be focused and to the point. Keep it short and simple as much as possible. If you are working on multiple projects with the same owner or architect, focus on only one project at a time to avoid confusion. Proofread all written messages before sending them to see if you can edit them down without altering the meaning or leaving out any critical information. Be Professional.

QUANTITATIVE DESCRIPTIONS

This entails a numerically based description that pertains to attributes and characteristics and numeric variables eg0 how many, how much, how often.  These can be counted and measured and represented in mm, m, sqm, cubic meter, pieces, weight, size, test score, price, etc

QUALITATIVE DESCRIPTIONS

This entails data that measures types and could be represented by a name, symbol or code and represent categorical variables eg in types/categories.  This is mainly descriptive.

Some exạmples are hardness, malleability, electrical conductivity, photos, documentation, plans, drawings, videos, descriptions, etc