Assessment Workbook 3

BSB51415 Diploma

of Project Management

Human Resource

Management

Version 1.01 Produced 18 October 2018

Copyright © 2020 CSTC Pty Ltd. All rights reserved. No part of this publication may be reproduced or distributed in any form or by any means, or stored in a database or retrieval system other than pursuant to the terms of the Copyright Act 1968 (Commonwealth), without the prior written permission of 
CSTC Pty Ltd

Version control & document history

| Date | Summary of modifications made | Version |
| --- | --- | --- |
| 5 May 2016 | Version 1.0 produced following Training Package update | 1.0 |
| 18 October 2018 | Version 1.01 Change to Practical Assessment | 1.01 |

# Table of Contents

This is an interactive table of contents. If you are viewing this document in Acrobat, clicking on a heading will transfer you to that page. If you have this document open in Word, you will need to hold down the Control key while clicking for this to work.

Table of Contents	3

Assessment Workbook Coversheet	4

Written Questions	5

Part 1 – Manage Project Human Resources	5

Part 2 – Manage Project Procurement	10

Part 3 – Manage Project Stakeholder Engagement	17

Part 4 – Manage Personal Work Priorities and Professional Development	24

Part 5 – Lead and Manage Team Effectiveness	30

Case Study	34

Instructions to Student	34

Introduction	35

Workbook Checklist	79

# Assessment Workbook Coversheet

| WORKBOOK: | Workbook 3 |  |  |
| --- | --- | --- | --- |
| TITLE: | Human Resource Management |  |  |
| FIRST AND SURNAME: | Christine Marcek |  |  |
| PHONE: | 0400 066 747 |  |  |
| EMAIL: | christine.marcek@seymourwhyte.com.au |  |  |
| Please read the Candidate Declaration below and if you agree to the terms of the declaration sign and date in the space provided. |  |  |  |
| By submitting this work, I declare that: - I have been advised of the assessment requirements, have been made aware of my rights and responsibilities as an assessment candidate, and choose to be assessed at this time. - I am aware that there is a limit to the number of submissions that I can make for each assessment and I am submitting all documents required to complete this Assessment Workbook. - I have organised and named the files I am submitting according to the instructions provided and I am aware that my assessor will not assess work that cannot be clearly identified and may request the work be resubmitted according to the correct process. - This work is my own and contains no material written by another person except where due reference is made. I am aware that a false declaration may lead to the withdrawal of a qualification or statement of attainment. - I am aware that there is a policy of checking the validity of qualifications that I submit as evidence as well as the qualifications/evidence of parties who verify my performance or observable skills. I give my consent to contact these parties for verification purposes. |  |  |  |
| Name :Christine Marcek |  | Signature: Christine Marcek | Date: 20/10/20 |

# Written Questions

Part 1 – Manage Project Human Resources

| - Consider the following methods or processes involved in Human Resource Management (HRM). In your own words, briefly discuss each. Do not exceed fifty (50) words for each discussion. |  |
| --- | --- |
| HRM Methods | Discussion |
| Develop human resource plan | This is required in order to understand, document and communicate the human resources that will be required. Developing a plan involves outlining project roles, responsibilities, skills, reporting relationships and creating a staffing management plan. Without understanding project resource needs, project success will be much harder if not impossible to achieve. |
| Acquire project team | This stage is where the project team is assembled based on the requires outlined in the HRP. This process can be tricky as a number of factors come into play such as resource availability (both internal and external), bargaining / EBA agreements and the requirement for subcontractors / specialist contractors. |
| Develop project team | This process requires strong leadership to identify, motivate and build team members; the clear identification of expectations / project culture from the outset will assist. It also involves the improvement of team competencies and interactions with the goal of increasing project performance in order to meet objectives. |
| Manage project team | This stage is all about performance optimisation through the tracking team performance by assessing team behaviors, managing conflict and issue resolution. It is vital that feedback is provided in order to continually modify and optimise team performance in order to achieve project outcomes. |

| - The following are strategies for managing human resources. Match each strategy to its correct description. Write the letters that correspond to your answers in the spaces provided. |  |  |
| --- | --- | --- |
|  | Strategy HR management | Description |
| b | Conflict resolution | - A strategy involving projecting labour needs and the effects they’ll have on an organisation, or a project. |
| a | HRM forecasts | - A strategy employed for two or more parties to find a peaceful solution to a disagreement among them. |
| d | Learning and development strategies | - The process of attracting individuals on a timely basis, in sufficient numbers and with appropriate qualifications, to apply for jobs with an organization. |
| e | Performance monitoring | - An organisational strategy that articulates the workforce capabilities, skills or competencies required to ensure a sustainable, successful project and that sets out the means of developing these capabilities to underpin performance effectiveness. |
| c | Personnel recruitment | - A strategy involving assessing progress towards meeting performance and project objectives; sharing feedback on progress relative to the project goals. |

| - Select two (2) strategies for HR management outlined in Written Question 6. Provide at least one (1) example or situation relating to project management in which they are best applied. Complete the table below. |  |  |
| --- | --- | --- |
| HR management strategy | Application (provide at least one (1)) |
| Conflict resolution | Competition of resource e.g. specialist employee (surveyor) split between two projects. Methodology dispute e.g. Engineer versus Supervisor regarding best approach for an earthworks task. |
| Performance Monitoring | Subpar performance in an employee. Annual performance review process. |

| - Outline three (3) processes for measuring individuals’ performance against agreed criteria and briefly explain each. Do not exceed 100 words for each process you outline. |  |
| --- | --- |
| - Self Monitoring: Team members can self-monitor their progress by using tools to track their performance against set goals and targets, such as project plans, checklists and activity logs. This process also enables the team member at the same time to record what they are currently working on, and makes it easy for both the team member and manager to track the completion status of different activities and tasks. - Review of Work: Team members performance can also be measured by regularly reviewing work in progress over time. The review of work does not need to be completely structured; so long as undertaken regularly the samples of work assessed can be taken randomly from different tasks. Assessment can be undertaken through informal queries, reviewing end product outputs and also observing works in progress. - Performance Review: Team members can be formally assessed during the company performance review process. This review is a structured process which normally occurs annually and is measured against set criteria. This criteria is often comprised of a combination of company set values, as well and individually set KPI’s. |

| - Consider the strategies or techniques used for managing and improving team performance. Match each strategy or technique to its correct description. Write the letters that correspond to your answers in the spaces provided. |  |  |
| --- | --- | --- |
|  | Strategy / technique | Discussion |
| b | Observation and conversation | - Focuses on building life skills of the individual with no specific agenda. The returns are learning and affirmation. |
| c | Project performance appraisals | - These are used to stay in touch with the work and attitudes of project team members. The project management team monitors progress toward project deliverables, accomplishment that are a source of pride for team members, and interpersonal issues. |
| d | Coaching | - Objectives for conducting these during the course of a project can include clarification of roles and responsibilities, constructive feedback, discovery of unknown or unresolved issues, development of individual training plans, and establishment of specific goals for future time periods. |
| a | Mentoring | - Focuses on performance of tasks with a specific agenda that comes with the job. The returns are improved teamwork or performance. |

Part 2 – Manage Project Procurement

| - Consider the following procedures involved in project procurement. Match each procedure to its correct description. Write the letters that correspond to your answers in the spaces provided. |  |  |  |
| --- | --- | --- | --- |
|  | General feature | Description |
| c | Plan procurements | - It is the process of completing each project procurement. It also involves administrative activities such as finalising open claims, updating records to reflect final results and archiving such information for future use. |
| b | Conduct procurements | - It is the process of obtaining seller responses, selecting a seller, and awarding a contract. In this process, the team will receive bids or proposals and will apply previously defined selection criteria to select one or more sellers who are qualified to perform the work and acceptable as a seller. |
| d | Administer procurements | - This is the process of documenting project purchasing decisions, specifying the approach, and identifying potential sellers. It defines those project needs which can be best be, or must be, met by acquiring products, services, or results outside the project organisation, against those project needs which can be accomplished by the project team. |
| a | Close procurements | - This is the process of managing procurement relationships, monitoring contract performance, and making changes and corrections as needed. |

| - The following are general features of a procurement management plan. Match each feature to its correct description. Write the letters that correspond to your answers in the spaces provided. |  |  |  |
| --- | --- | --- | --- |
|  | General feature | Description |
| d | Contract management process | - This includes details of procurement (both contractors and purchases) needed for the project; as well as the selection criteria needed for each resource (this may be provided in the appendices if substantial). |
| a | Resources to be procured | - These include details of the communication arrangements of procurement to stakeholders; as well as the responsibilities for staff and team members when dealing with contractors. |
| b | Responsibilities to contractors | - Discusses the procedures for probity and project governance constraints of the procurement for this project. |
| c | Probity and project governance constrains | - This includes information of the procurement process, from the identification of the need for procurement through to the procurement process itself and how successful contractors are selected. |

| - List at least five (5) criteria that can be used to select vendors or suppliers. |  |
| --- | --- |
| - Production Capacity - Quality - Performance - Risk - Environmental Impact |

| - The following are documents required in the procurement process of the project. Match each document to its correct description. Write the letters that correspond to your answers in the spaces provided. |  |  |
| --- | --- | --- |
|  | Documentation | Description |
| c | Procurement management plan | - These document the conclusions reached regarding what project products, services, or results will be acquired from outside the project organisation, or will be performed internally by the project team. |
| d | Change requests | - These are often included as part of the procurement documents. These are developed and used to rate or score seller / contractor / vendor proposals, and may be objective or subjective. |
| a | Make-or-buy decisions | - This documentation describes how the procurement processes will be managed from developing procurement documents through contract closure. This documentation may include guidance for but not limited to types of contract to be used, risk management issues, managing multiple suppliers, etc. |
| b | Source selection criteria | - These are proposals to expand or reduce the project scope, modify policies, processes, plans, or procedures, modify costs or budgets, or revise schedules. |

| - Consider the structure of a contract. The following are sections that should be included in both the preamble and the schedules of any part of the contract. Write P if the section is to be included in preamble of the contract and write S if the section is to be included in the schedules of the contract. Write your answers in the spaces provided. |  |
| --- | --- |
| P | - Governing law and jurisdiction |
| S | - Agreed schedule. |
| S | - Agreed payments. |
| P | - Insurance |
| S | - Agreed HR requirements (actual people, qualifications, etc.). |
| S | - Any allowed subcontracting arrangements. |
| P | - Confidentiality |
| P | - Intellectual property |
| S | - Agreed quality standards. |
| P | - Restraint |
| P | - Conflict of interest |
| P | - Subcontracting |
| S | - Reporting and meeting requirements. |
| P | - Variation |
| P | - Warrantee |
| S | - Any risk management activities the contractor is responsible for. |
| P | - Termination |
| S | - Description of work. |

| - The following are general conditions of the contract. Match each condition to its correct description. Write the letters that correspond to your answers in the spaces provided. |  |  |
| --- | --- | --- |
|  | General conditions | Description |
| c | Variation | - Covers the copyright ownership of any written or artistic materials produced during the course of the project. In nearly all instances, ownership of copyright is given to our organisation, but this must be specified in the contract. |
| a | Intellectual property | - Covers the closure of the project. It also contains what happens if the contract is ended before the deliverables have been produced. |
| d | Restraint | - This refers to the change management process. The contract should stipulate that all contract changes go through the formal change management process. |
| e | Conflict of interest | - There may be a clause preventing the contractor engaging in related activities for a set period of time following the end of the project. This is not as common for contractors as it is for employees. |
| f | Warrantee | - This prevents the contractor from performing activities that may damage the interests of your organisation. |
| b | Termination | - Statement indicating the contractor will perform the services with reasonable care and skill, and that the intellectual property rights of any third party are not infringed. There may also be a warrantee period listed for a product post-delivery. |

- Consider the legislation, codes and national standards relevant to types of contract and associated procurement processes. - List the relevant federal legislation applicable to contract law. - List at least two (2) other pieces of legislation relevant to your contractor.

- Competition and Consumer Law Act 2010 - Fair Work Act 2009 Work Health and Safety Act 2011

| - Which of the following statements are true regarding the Contract Law? Select all that apply. |  |
| --- | --- |
|  | Contract law encompasses any laws or regulations directed toward enforcing certain promises. |
|  | A verbal agreement or contract is as reliable as a written contract. |
|  | A contract is an agreement between two parties – either between two individuals, an organisation and an individual, or two organisations. |
|  | Terms in the contract may be considered unfair when one party decides it is unfair. |
|  | The first requirement for a valid contract is an agreement between two or more parties. |
|  | The Australian contract law is divided into five categories including formation, scope and content, avoidance, performance and termination, and remedies. |
|  | It is recommended that all project contracts need to be in writing to save any confusion. |

| - Consider the probity and project governance constraints that relate to project procurement in a project provided below. - In your own words, briefly discuss how each constraint relates to project procurement. Do not exceed fifty (50) words for each discussion. - For each constraint, include at least one (1) specific example or situation in your current industry or an industry you would most likely work in. |  |  |
| --- | --- | --- |
| Probity and project governance constraint | Discussion | Provide at least one (1) industry-specific example or situation |
| Ethical behaviours | Ethical behaviours as related to probity and project governance includes ensuring the privacy and confidentiality when handling all project stakeholder information. It also requires project managers and other key stakeholders to be impartial and unbiassed when evaluating, selecting and recruiting contractors, vendors, suppliers and project team members. | A project manager must not seek to obtian personnal benefit during the procurement process (e.g. a dicsount/free services for personal gain in return for awarding a subcontract on the project. |
| Limits of authority | Limits of authority define the decisions that key stakeholders such as project managers and team members can make within an organisation. This is applicable to approving and administering contracts as well as spending limits. This will also identify where higher authority is required in order to gain approval to act. | An engineer needs to order fill material as part of earthworks. the PAL (Projact Authority Limit) will dictate whether the engineer has the authority to order or if approval from the project manager is required, pending on the cost of material. |

Part 3 – Manage Project Stakeholder Engagement

| - Consider the different project stakeholders listed below. In your own words, discuss each project stakeholder in terms of the following: - The project stakeholder’s interest in the project - The project stakeholder’s expectations of the project - What is expected of the project stakeholder Complete the table below. |  |  |  |
| --- | --- | --- | --- |
| Stakeholder | The project stakeholder’s interest in the project | The project stakeholder’s expectations of the project | What is expected of the project stakeholder |
| Project sponsor | The reason the project exists | To obtian their expected outcome | Fund the project, support where requried |
| Project manager | Responsible for delivering the project to the sponsor | That the project team will perform as expected, to be supported by sponsor / senior management | The project to be delivered as per sponsor expectations in an efficient and effective manner |
| Project team member(s) | Responsible for ensuring support services and tasks are completed | Team member tasks are supported by the project manager | Required tasks are delivered as expected |
| Contractors | Responsible for ensuring support services and tasks are completed | Contractor tasks are supported by the project manager | Required tasks / services are delivered as expected |
| Suppliers | Responsible for supplying goods and services | Project Manager supports the procurement process | Required goods / services are delivered as expected |
| The end user | Enjoys the benefit of the completed project | Project is completed as expected | Provide feedback / acceptance testing if requried |
| Regulatory bodies | Specifies the standards / required for project quality | Project processes and outputs are in line with relevant standards and legislation | Provide advice / guidance regarding coompliance to standards and legislation |
| Senior executive | Responsible for the projects corporate governance | That the project is delivered at a profit | Provide support to the Project Manager in all aspects |

| - Consider the different levels of stakeholder engagement below. In your own words, briefly describe each. Do not exceed fifty (50) words for each discussion. |  |
| --- | --- |
| Stakeholder engagement levels | Discussion |
| Unaware | If stakeholders have been sufficiently identified, there should not be any who are unaware of the project or the intended outcomes. However, if not enough effort is put into identification of stakeholders and appropriate communication, you can end up with unaware stakeholders who may cause conflict down the line. |
| Resistant | Resistant stakeholders have awareness of the project and the intended outcome however are not supportive and are against change. Resistant stakeholders can cause disruption and negative impact to the project, especially where they possess power/influence. |
| Neutral | Neutral stakeholders have awareness of the project and the intended outcome however are impartial and generally require little effort, except where they possess power/influence in which case may require monitoring to ensure status remains stable. |
| Supportive | Supportive stakeholders have awareness of the project and are in agreement with project objectives and outcomes. This is the most preferred engagement level for most stakeholders and effort should be made to achieve this where possible. |
| Leading | Leading stakeholders have awareness of the project and are actively engaged in promoting the project and working towards a successful outcome. This is the preferred level of engagement for those stakeholders who have high levels of power/influence on the project. |

| - Consider the different methods, tools, and techniques used in stakeholder engagement provided below. Match each to its correct description. Write the letters that correspond to your answers in the spaces provided. |  |  |
| --- | --- | --- |
|  | Methods, tools, and techniques | Description |
| b | Stakeholder analysis | - To ensure comprehensive identification and listing of stakeholders, judgement should be sought from groups or individuals with specialized training or knowledge on the subject area such as senior management, SMEs, and others. |
| a | Expert judgement | - This is a method of systematically gathering and examining quantitative and qualitative information to determine whose interests should be taken into account throughout the project. It identifies the interest, expectations, and influence of the stakeholders and relates them to the purpose of the project. |
| d | Interpersonal skills | - These involve the act of directing and controlling a group of people for the purpose of coordinating and harmonizing the group towards accomplishing project objectives. |
| e | Communication methods | - These include skills in building trust, resolving conflict, active listening, and overcoming resistance to change to manage stakeholder expectations. |
| c | Management skills | - These involve the act of sharing information among project stakeholders and they can be broadly be classified into interactive, push, and pull. |

- List four (4) management skills that can be utilised in stakeholder engagement.

- Presentation skills - Negotiating - Writing skills - Public speaking

- List four (4) common problems relating to project management that lead to variances in stakeholder engagement.

- Incorrect or misleading content - Missing reports - Stakeholder complaints - Untimely distribution

| - The following are key components of stakeholder engagement. Match each key component to its correct description. Write the letters that correspond to your answers in the spaces provided. |  |  |
| --- | --- | --- |
|  | Key Component | Description |
| g | Stakeholder Identification and Analysis | - Plan out each consultative mechanisms, consult inclusively, document the process, and communicate follow-up. |
| f | Information Disclosure | - Involve directly affected stakeholders in monitoring project impacts, mitigation and benefits, and involve external monitors where they can enhance transparency and credibility. |
| a | Stakeholder Consultation | - Establish accessible and responses for stakeholders to raise concerns and complaints about the project throughout its life. |
| e | Negotiation and Partnerships | - Build and maintain sufficient capacity within the company to manage processes of stakeholder engagement, track commitments, and report on progress. |
| c | Grievance Management | - For controversial and complex issues enter into good faith discussions that satisfy the interest of all parties. Add value to impact mitigation or project benefits by forming strategic partnerships. |
| b | Stakeholder Involvement in Project Monitoring | - Communicate information to stakeholders early in the decision-making process, in ways that are meaningful and accessible, and continue this communication throughout the project life |
| h | Reporting to Stakeholders | - Invest time in identifying and prioritizing stakeholders and assessing their interests and concerns. |
| d | Management Functions | - Report back to stakeholders on environmental, social and economic performance both those consulted and those with more general interests in the project. |

| - Which of the following are key principles of stakeholder engagement? Select all that apply. |  |
| --- | --- |
|  | - Relationship: Try to engender trust with the stakeholders. Seek out networking opportunity. |
|  | - Remember, they are human: Operate with an awareness of human feelings. |
|  | - Take responsibility: Project governance is the key of project success. It's always the responsibility of everyone to maintain an ongoing dialogue with stakeholders. |
|  | - Celebrate success: Ensure that all other project stakeholders are aware of your accomplishments. |
|  | - Consult, early and often: Always ask the right questions to get the useful information and ideas. To engage their support ask them for advice and listen how they feel. |
|  | - Understand what success is: Explore the value of the project to the stakeholder. |
|  | - Communicate: Before we are aiming to engage and influence stakeholders, it's crucial to first seek to understand. To ensure intended message is understood and the desired response achieved. |
|  | - Simple but not easy: Show your care. Be empathetic. Listen to the stakeholders. |
|  | - Quantity over quality: The more project stakeholders in involved in the project the more chances of ensuring the project’s success. |
|  | - Plan it: Time investment and careful planning against it, has a significant payoff. |

Part 4 – Manage Personal Work Priorities and Professional Development

| - Discuss the principles and techniques involved in the management of organisation by completing the table below. Further guidance is provided in the table. |  |  |
| --- | --- | --- |
| Aspects in management of organisation. | Provide a brief description of the principles behind this aspect: | Provide at least (1)technique you would use to manage this aspect in your own workplace: |
| Performance measurement | Evaluating performance against set criteria e.g. position description | Review PD to ensure remains relevant to role being undertaken |
| Personal behaviour | Provision of strong leadership e.g. integrity, vision, calm etc | Lead by example |
| Self-awareness | Being able to differentiate oneself from the group | Reflect on strenghts & weakensses, work towards minimising the gaps |
| Identification of your own personality traits | Understanding personal drivers / motivators | Review Myers-Briggs Personality Types |
| Identification of the personality traits of your team member | Understanding of group dymanics / drivers | Review Myers-Briggs Personality Types |
| Setting your own goals | Identifying what achivements are wanted | Brainstorm aims, set SMART goals |
| Managing your time | Developing a schedule that enables successful completion of all goals / objectives | Review daily / weeky / monthly tasks, set priorities, utilise calendar for time planning |
| Your personal development plan | A collection of goals e.g. spanning 1-5 years | Discuss with manager career objectives during annual performance appraisal |

- Write a two-year plan for your personal development of your own management skills. Your plan must be of between 200 – 400 words in length. Guidance: Ensure that you set goals that are S-M-A-R-T (specific, measurable, attainable, realistic, and timely) and that you include including specific opportunities and options you could pursue, and include specific timeframes for achieving each item in this plan.

Self-assessment: • Currently an administrator, however undertaking tasks well beyond the role’s position description. • Currently have very good interpersonal, written & verbal communication and prioritisation skills. • Need to improve my leadership and time-management skills. • Need to improve my negotiation skills. Goals: • Negotiate acknowledgement of current performance/actual roler performing via title change and increase in salary by 15% (Senior HSEQ Administrator) • Earn a promotion to move out of an administration role and into a systems, operations or project based role and increase my salary by 15% Strategies • Continue to accept additional responsibilities and tasks as they occur • Participate in Formal Mentoring Program • Utilise expertise in colleagues and peers through informal mentoring / on the job training opportunities • Successfully complete Diploma of Project Management • Investigate and consider options for further study (e.g. Trainer & Assessor or Diploma of Environmental Management) Timeline • In one month: Secure a mentor • In two months: Arrange to be the lead on a small project • In three months: Negotiate amendment to current position / title / salary • In four months: Complete Diploma of Project Management • In six months: Finalise options for further formal study / on the job training • In 2 years: Earn a promotion outside of the administration field

| - Consider the different learning types provided below. In your own words, discuss each learning style and provide at least one (1) specific strategy or approach appropriate for accommodating each learning style. Do not exceed fifty (50) words for each discussion. |  |  |
| --- | --- | --- |
| Learning style | Discussion (Do not exceed fifty (50) words for each discussion) | Approach / strategy (Provide at least (1) for each learning style) |
| Visual | Visual learners process and learn information best when it is presented in a visual manner, such as using colour to highlight text and using visual media such as maps, images, pictures and flashcards. Visualising and drawing new concepts helps visual learners to retain information. | Utilise a whiteboard to dipay key information in a graphical way, use a dashboard diplaying information in a graphical way within EOM reporting to support the written narrative. |
| Kinaesthetic/Tactile | Tactile / kinesthetic learners absorb learning through the process of doing i.e. undertaking physical activity and simulations. These learners will retain information best when they are able to touch, move, build or draw throughout the learning process. | Use of simulation to practice and demonstrate competence e.g. practice iLead conversations in the training session to refine this skill. |
| Auditory | Auditory learners are focused on sound; this can be through a range of media such as speech, music or sounds. These learners do best by listening and hearing and will benefit by reading material out loud in order to retain. | During a permit handover process, verbally discuss the permit parameters written in the permit. |

- Taking the role of a project manager, what methods would you apply to achieve a healthy work-life balance? Provide three (3) methods and briefly describe each. Do not exceed fifty (50) words for each discussion.

- Flexibility – ensure that extremely busy periods where longer days / overtime may be required to meet deadlines are balanced with appropriate down time. - Enjoyment – make sure that every day you carve out time to something just for you that brings joy/happiness. This does not need to be big or take a lot of time but should be a regular daily occurrence. - Enjoy success – make sure you take stock of your accomplishments and the things you’re grateful for. Take time to enjoy life with the people that matter most, and plan events that you can look forward to like BBQ’s and holidays.

| - Provided below are methods and practices that are used to improve one’s performance. In your own words, briefly discuss each. Do not exceed fifty (50) words for each discussion. |  |
| --- | --- |
| Methods and practices | Discussion |
| Professional development | Professional development relates to facilitated learning where opportunities such as formal courses/degrees, conferences as well as informal learning is sought during a thorough and collaborative effort. This process ideally includes an evaluation stage as well. |
| Coaching and mentoring | Coaching and mentoring utilises one-on-one discussions to develop a person’s skills knowledge or work performance. Coaching is generally more performance related whereas mentoring is more like skills focused undertaken by someone without direct oversight who already has the success being sought. |
| Reflective practice | Reflective practice is a means of gaining developmental insight by reflecting upon actions taken in order to promote continuous learning. It requires significant focus to be placed on the practical values and theories which form everyday actions. |
| Seek feedback | Seeking feedback involves querying the people around you with a specific focus on performance and how your actions are perceived by others. It is a powerful tool to gain a deeper understanding of how your actions and approach are being received by the wider group, and therefore be able modify to improve performance. |

Part 5 – Lead and Manage Team Effectiveness

- Explain how group dynamics can affect the project team’s performance. Your response must include discussion on the following: - How does group dynamics support team performance? - How does group dynamics hinder team performance? Do not exceed 300 words.

- Positive group dynamics will increase the efficiency and effectiveness of a team, enabling high quality outputs. These outputs are a result of a collaborative effort toward a common purpose, where all team members contribute in a constructive manner to discuss, share and evaluate information. To get the best out of a project team, it is imperative the Project Manager prioritizes positive team building behaviors from the outset, such as by exhibiting strong leadership (leading by example) and being enthusiastic. Team members should be involved in developing a common understanding of the group’s required outcomes by having input to the process, as well as a sense of ownership. Roles and accountabilities of individual members should be clearly defined, with communication encouraged and to include sharing of information, active listening and establishing trust within the group. Feedback from the project manager is required to ensure the team is kept on track, encouraged and are aware their individual and group contributions are both valued and rewarded.

- Negative group dynamics can be detrimental to team performance as priorities can become skewed, ingenuity can be stifled and ultimately group targets are not achieved. Group behaviors common in negative group dynamics include diffusion of responsibility, power struggles and groupthink. Behaviors of this type usually lead to group conflict which undermines teamwork and the capacity to excel. Poor leadership can result in competition within the group for resources, lack of direction, a failure to manage goal and/or time incompatibility and combined with contentious influence tactics this can all serve to de-stabilise a group and significantly hinder performance.

| - Which of the following are strategies that directly support team cohesion, participation, and performance? Select all that apply. |  |  |
| --- | --- | --- |
|  | - Risk analysis |
|  | - Coaching |
|  | - Performance reviews |
|  | - Mentoring |
|  | - Communicating each team member’s roles and responsibilities |
|  | - Team building |
|  | - Record keeping |
|  | - Modelling desired behaviour and practices |
|  | - Micromanaging team members |
|  | - Consultative mechanisms with team members |

- Discuss at least three (3) strategies you would utilise to gain consensus in a team. Do not exceed fifty (50) words for each strategy.

- Identify Issues – request that any objections to a proposed direction are identified and explained with examples to clearly articulate the reasoning behind the objection. Team members need to trust their opinions will be heard without judgement, and the team can then evaluate the objection and determine a way forward. - Increase Information – a decision may not be able to be reached sue to a lack of detail, general or false information. Obtaining additional facts can highlight clear issues or advantages and enable a team to choose a way forward. - Provide Time –new information coming to light may alter team members opinions, the time to digest information is provided. Especially where conversations have been robust, taking time out to let the team process and then reconvene allows emotion to settle and rational / logical decisions to be made.

| - In the life cycle of a project, you are most likely to encounter unexpected problems, issues, and questions along the way. Which of the following are strategies that can be best applied to handle and resolve such issues? Select all that apply. |  |  |
| --- | --- | --- |
|  | - Identify and understand potential risks and issues to the project prior to commencing. |
|  | - Refer and turn over all issues to supervisor. |
|  | - Implement a tool to document issues as they arise within the project such as an Issues Log. |
|  | - Learn from previous projects to predict potential risks and issues. |
|  | - Explore small issues and let them escalate into bigger ones. |
|  | - Allocate responsibilities within project team members for resolving different types of issues. |
|  | - Set criteria to determine an issue’s priority task. |
|  | - Communicate issues to team members who are not directly involved. |
|  | - Establish a plan for communicating issues within the project team. |
|  | - Single out team member(s) who are responsible for the issue and carry out disciplinary measures. |

# Case Study

Instructions to Student

These case studies are hypothetical situations which will not require you to have access to a workplace, although your past and present workplace experiences may help with the responses you provide. You will be expected to encounter similar situations to these in future as you work in a project team environment.

In the real world you are likely to encounter the situation where you enter a project, taking over from another project manager. The documentation that is handed over to you is not necessarily up to scratch, and there could be serious issues with the project. This assessment captures that real life scenario.

The case studies are the first part of dealing with “multiple complex projects” required in all the units of this subject. The other assessment covering this requirement is the practical assessment. When you have completed the case studies you will be able to commence the practical assessment which covers the generic skills needed to function as an effective project team member. This assessment on the other hand covers the application of the underpinning knowledge and background theory.

Introduction

You have been called back as an independent consultant in the Awesome Landscapes project which you have worked on in the previous workbooks. Note: For the purpose of this assessment, today is 12 December 20xx, where 20xx refers to the current year. Awesome Landscapes is based in your own home / state territory. There have been substantial changes to the project. It has come almost to a standstill when Massive Eco-Development went into administration on 19 November causing all work on site to stop. No one saw this coming. The administrators ordered work to stop on the project, but three weeks later, they have advised you that a buyer has purchased all of Massive Eco-Development’s assets, including this project. The buyer is the Cascade Peak Hotel, currently the largest and most successful accommodation provider within the town. They have seen the opportunity to expand their business and as a result have hired the project manager and project director of Massive Eco-development Corporation on temporary contracts to see out the rest of the project. Cascade Peak Hotel will have sole ownership of the resort, so the proposed marketing project will no longer go ahead. You have just met with the senior management of Cascade Peak Hotel and have negotiated to get the project back on track. They have agreed to pay Awesome Landscapes an extra $100,000.00 to compensate for lost time and have agreed to fully support you. However, there are two issues at hand: - Cascade Peak Hotel has asked J.P Digging (one of the contractors) be removed from the project. They have worked with this contractor before and had bad experiences with them. You have found they have been a lot of hard work but otherwise meeting the schedule until the takeover. When the contractor found out that Cascade Peak Hotel has taken over the ownership, they asked if they could terminate their contract. Cascade Peak Hotel agrees. You will need to find a new contractor. - Through the uncertainty with the project being stopped, you have lost two landscapers. They have both handed in their resignation, left the area and taken jobs interstate where employment opportunities are admittedly a lot better.

To reflect these changes, the project documentation has been updated and signed off a week ago on 7 December 20xx. Sam Ng has warned you though that a lot of the issues have not been thought through and he has therefore brought you in as a consultant to help get the project back on track when construction recommences on 7 January. There is a lot of work to be done between now and then. Sam has provided you with the updated project documentation via the following links: Project Charter version 3 (.pdf) Project Plan version 3 (.pdf) Project Gantt Chart version 3 (.mpp) Project Gantt Chart version 3 (.pdf) Project Network Diagram version 3 (.pdf) (Username: cstclearner Password: CstcPty@123) Note: These documents were generated in year 2016. For the purpose of this assessment, refer to ‘2016’ as the current year and ‘2017’ as the succeeding year.

- Awesome Landscapes uses the following template to advertise for new positions. Write the content in the template to create an advertisement for the vacant positions. Guidance: - All applications for people applying for roles within this project must e-mail their applications to sam.n@awesomelandscapes.com.au. - Although these positions are specifically required for this project, the employment of these landscapers will need to be ongoing. - Landscapers working for Awesome Landscapes are paid $18.00 per hour plus leave and superannuation entitlements as required by legislation. - They will be formally reporting to the project manager even though their day-to-day duties will come from the site supervisor.

| Job Advertisement Template |  |
| --- | --- |
| Job Title | Landscaper |
| Job Location | Cascade Peak |
| Introduction to organisation | Awesome Landscapes is the Premier landscaping organisation in the Cascade Peak area, with having completed the landscaping work for most large projects in the area in recent years. |
| Who the position reports to | Project Manager - Sam Ng |
| Description of the job role and purpose | We are seeking experienced landscapers to join a passionate team and be part of a project which will meet the increased tourism needs of the area through supporting the construction of a resort at the base of cascade Peak. The role will include developing the grounds, retaining wall construction, planting and other landscape tasks with respect to the surrounding forest. |
| Selection criteria | Qualifications • Current Drivers License eith reliable transport The following qualifications will be seen as advantageous: • Certificate III or higher in Horticulture / Parks Management / Landscape Construction or similar • Truck, bobcat, backhoe or forklift license Skills • Glass house construction, removal and maintenance • Irrigation and chemical handling • Landscape construction and excavation • Manual labour including installation of retaining walls, material movement, carpark and walkway construction • Horticulture and native plant landscaping and maintenance • Maintenance of environmentally sensitive areas • Ability to read and interpret plans, procedures and standards Knowledge • Familiar with the environmental protection standards for sensitive areas • Familiar with the environmental protection standards for erosion control • Understanding of local native species Attributes • Passionate about landscaping with a focus on environmental awareness and local climates • Excellent communications skills, with strong work ethic • Ability to build rapport with clients and subcontractors and other team members |
| Salary and superannuation details | $18 per hour plus leave and superannuation entitlements as requried by legislation |
| Employment conditions | Applicants must be legally allowed to work in Australia, and provide |
| Instructions for applying for the position | Please send your application by e-mail to: sam.n@awesomelandscapes.com.au |

- Complete the employment contract for the new landscapers to sign when they commence work on the project. Guidance: - The landscapers have not yet been hired, so keep the name field blank. - Assume they will commence employment on 7 January 20yy, where 20yy is the succeeding year of the current year. - In accordance with company policy, the project manager signs off on the employment agreement.

EMPLOYMENT AGREEMENT Dear [insert name of employee] Employment agreement This letter sets out the terms of your employment with Awesome Landscapes In this letter, words in bold type have the meaning described in the definitions section at the end of the letter. 1 EMPLOYMENT 1.1 Commencing position Awesome Landscapes will commence employing you in the position of Landscaper on a full-time basis, reporting to Project Manager - Sam Ng, starting on 07 January 2017. 1.2 Acknowledgment You acknowledge and agree that: (a) you have a lawful right to work in Australia and perform the duties and responsibilities of employment contemplated by this letter; (b) you will immediately notify the company of any circumstance that might prejudice this right at any time during your employment by the company; and (c) in order to enable the company to verify at any time that you have this right, you will provide to the company upon request sufficient evidence to establish this fact. 1.3 Hours Your ordinary work hours are 38 per week, but you will be required to work such additional hours as may be reasonable and necessary for you to perform your duties in a satisfactory manner. Your hours of work will be averaged over 6 months. If you consider that you are being required or requested to work unreasonable additional hours you should raise this with your manager in the first instance. 1.4 Location Initially, you will work at the company’s premises at Cascade Peak. However, the company may direct you to perform work at other locations, provided that such a direction does not impose unreasonable hardship on you. 1.5 Probationary employment (a) You will initially serve a 6 month period of probation. (b) During the probationary period, either the company or you may terminate your employment with one week’s notice in writing. 1.6 Permanent employment If your employment continues after the expiration of the probationary period, it will be ongoing, subject to the right of either the company or you to terminate your employment under clause 10. 1.7 Duties and responsibilities You will: (a) exercise the powers and discretions, hold the responsibilities and perform the duties and tasks as are conferred, delegated or specified by the company from time to time; (b) perform those responsibilities and duties honestly and in a proper and efficient manner; (c) use your best endeavours to promote and enhance the interests, welfare, business, profitability, growth and reputation of the company; (d) not intentionally do anything that is or may be harmful to the company; (e) report to the company promptly, or to such person as the company from time to time determines, at all reasonable times, all information and explanations as required in connection with matters relating to your employment or the business of the company; and (f) comply with all lawful and reasonable directions given to you by the company. 1.8 Company policies (a) You must be familiar with and observe the company’s policies as varied from time to time. (b) Nothing in the company’s policies gives rise to a legal right or benefit enforceable by you. 1.9 Inconsistency with industrial laws If the company is subject to obligations in respect of your employment arising under any industrial laws and any such obligation is inconsistent with a term of this letter, the term of this letter will not operate to the extent of that inconsistency. 2 REMUNERATION 2.1 Amount The company will pay you an annual remuneration package that comprises: (a) hourly wage of $ 18 per hour gross; (b) superannuation contributions as required by law (currently 9% of base salary); Your remuneration package includes payment for all amounts of overtime, allowances, penalties and loadings to which you may become entitled under industrial laws. 2.2 Method of payment The company will pay base salary and allowances into your nominated bank account(s) fortnightly 2 weeks in arrears. 3 EXPENSES The company will reimburse you in accordance with company policy for expenses you properly incur in the course of your employment. 4 COMPANY DEBTS If you owe money to the company, forfeit the right to monies already paid or you are paid more than you are entitled to be paid, the company may withhold (to the extent permissible by industrial laws) the amount forfeited, or the amount of the debt or overpayment, from any amounts otherwise payable to you, including salary or reimbursement of expenses. 5 LEAVE 5.1 Entitlement You will be entitled to paid and unpaid leave in accordance with the Fair Work Act 2009 (Cth). A summary of these entitlements is set out below. You will also be entitled to paid public holidays under the Fair Work Act and Long Service Leave under the applicable legislation in your State or territory. 5.2 Annual leave You will be entitled to 4 weeks’ paid annual leave per year of service with the company. Annual leave accrues on a pro rata basis and is cumulative. Annual leave is to be taken at times agreed with the company. The company will not unreasonably refuse to authorise the taking of annual leave by you. The Company may require you to take a period of paid annual leave if reasonable. A requirement will be reasonable if you have accrued excessive annual leave or the Company’s business is being shut down for a period. Upon the termination of your employment you will be entitled to payment in lieu of any untaken annual leave. 5.3 Personal/Carer’s leave You will be entitled to paid personal/carer’s leave of 10 days per annum which may be taken as: (a) sick leave for absences due to personal illness or injury; or (b) carer’s leave to provide care or support to a member of your immediate family or household who requires support because of an illness or injury or because of an unexpected emergency. Personal/carer’s leave accrues on a pro-rata basis and is cumulative. The company may require you to provide a medical certificate from a registered health practitioner or a statutory declaration evidencing the reason for that personal/carer’s leave. You will be entitled to unpaid carer’s leave of up to 2 days on each occasion when a member of your immediate family or household requires support because of an illness or injury or because of an unexpected emergency. This entitlement only applies if you are not entitled to paid personal/carer’s leave. 5.4 Compassionate leave You will be entitled to paid compassionate leave of 2 days: (a) for the purpose of spending time with a member of your immediate family or household who has contracted an illness or sustained an injury that poses a serious threat to that person’s life; or (b) after the death of a member of your immediate family or household. Compassionate leave may be taken as a single period of 2 days or as 2 separate periods of one day each. You must provide any evidence of the illness, injury or death that the company reasonably requires. 5.5 Parental leave You will be entitled to maternity leave after 12 months’ continuous service as follows: (a) unpaid special maternity leave if you: (i) are pregnant and have a pregnancy related illness; or (ii) have been pregnant and the pregnancy ended within 28 weeks of the expected date of birth other than by the birth of a living child; (b) unpaid maternity leave in respect of the birth or expected birth of a child of yours. The maximum period of maternity leave (including special maternity leave and ordinary maternity leave) is 52 weeks, less any period of related authorised leave taken by you or your spouse. The company may require you to provide a medical certificate and a statutory declaration regarding any application for maternity leave. You will be entitled to paternity leave after 12 months’ continuous service as follows: (a) unpaid short paternity leave of up to one week commencing on the day your spouse begins to give birth; (b) unpaid paternity leave after your spouse has given birth to a living child so that you can be the child’s primary care-giver. The maximum period of paternity leave (including short paternity leave and long paternity leave) is 52 weeks, less any period of related authorised leave taken by you or your spouse. The company may require you to provide a medical certificate and a statutory declaration regarding any application for paternity leave. You will be entitled to adoption leave after 12 months’ continuous service as follows: (a) unpaid pre-adoption leave of 2 days for the purpose of attending any interviews or examinations required to obtain approval for the adoption, unless the Company directs you to take another form of authorised leave to which you are entitled. Pre-adoption leave may be taken as a single, unbroken period of up to 2 days or as otherwise agreed with the company; (b) unpaid adoption leave: (i) short adoption leave of up to 3 weeks taken by you within the 3 weeks starting on the day of placement of a child with you for adoption; (ii) long adoption leave taken by you after the day of placement of a child with you for adoption so that you can be the child’s primary care giver. The maximum period of adoption leave (including short adoption leave and long adoption leave) is 52 weeks, less any period of related authorised leave taken by you or your spouse. The company may require you to provide a statement by the adoption agency and a statutory declaration regarding any application for adoption leave. You may request an extension of unpaid parental leave for up to 12 months. You may also request to work a flexible working arrangement until your child reaches school age. Conditions apply to these requests. The Company may refuse such requests on reasonable business grounds. 6 CONFIDENTIALITY 6.1 Confidential information In the course of your employment, you will become privy to confidential information of the company or its clients, whether in written, computerised or oral form. 6.2 Obligations of confidence You will, both during your employment and for so long as the confidential information remains confidential after the termination of your employment (unless it ceases to be confidential due to your breach of this clause): (a) not at any time, either directly or indirectly, disclose or communicate to any person any confidential information that may come to your knowledge during or in the course of the employment, unless expressly authorised by the company or required by law or court order; (b) use your best endeavours to prevent disclosure or publication of the confidential information where that disclosure or publication is not authorised by the company; (c) if required by law or court order to disclose any confidential information, advise the company of that fact and take all lawful steps to confine disclosure of the confidential information and preserve its confidentiality, including taking steps to allow the company or its agents to do so; (d) not use or attempt to use confidential information for your own purposes or for any purposes other than for the purposes of the company or in any manner which may injure or cause loss directly or indirectly to the company and/or its business; and (e) acknowledge and agree that, without prejudice to any other remedy that the company may have, the company will be entitled to injunctive and other equitable relief to prevent or cure any breach or threatened breach of this clause. 7 RESTRAINT 7.1 Restraint You will not during the restraint period in the restraint area, by any means whatsoever directly or indirectly: (a) attempt in any manner to persuade a client to cease dealing with or to reduce the dealings which that client has customarily had or contemplated having with the company; (b) attempt in any manner to persuade a supplier to cease dealing with or to reduce the dealings that the supplier has customarily had or contemplated having with the company; (c) attempt in any manner to persuade any employee or contractor of the company with whose skills and abilities you have become familiar in the course of your employment to cease providing services to the company and/or to provide services to you or another person; (d) carry on, advise, provide services to or be engaged, concerned or interested in or associated with or otherwise involved in any business activity that is competitive with any business carried on by the company. 7.2 Interpretation Each of the covenants contained in this clause resulting from each restraint period and each restraint area constitutes and is to be construed and will have effect as a separate, distinct, severable and independent provision from the other covenants (but cumulative in overall effect) and clause 11.3 will apply. 7.3 Acknowledgment You acknowledge and agree that, without prejudice to any other remedy that the company may have, the company will be entitled to injunctive and other equitable relief to prevent or cure any breach or threatened breach of this clause. 8 INTELLECTUAL PROPERTY 8.1 Acknowledgments You acknowledge and agree that: (a) all intellectual and industrial property rights in confidential information and any modifications and enhancements to confidential information are owned by the company; (b) any inventions or works created during and in the course of the employment and the entire copyright throughout the world in all works are owned by the company; (c) the company owns all inventions and works absolutely and without further payment by the company to you and to the extent necessary, you irrevocably assign to the company all your present and future rights, title and interests in and to all inventions and works; (d) you must immediately disclose to the company (and to no other person) all the details of any inventions or works created by you during your employment. 8.2 Consent You: (a) consent to the works being changed, copied, edited, added to, taken from, adapted and or translated in any manner or context by the company, and any person authorised by the company to do so, for any purpose related to the company’s business, notwithstanding that such conduct may amount to derogatory treatment of the works within the meaning of the Copyright Act 1968; and (b) acknowledge that the consent in clause 8.2(a) above is given genuinely and is not given because any person: (i) applied duress to you (or your representative) to give that consent; or (ii) made a false and misleading statement to you in relation to the giving of that consent. 8.3 General You must, both during your employment and thereafter: (a) do all such acts and things as the company may request reasonably to secure to the company ownership or registration rights in the inventions or works, and you hereby grant to the company the right to use your name to obtain any protection of the inventions or works; and (b) not engage in any conduct that may damage the company’s intellectual property or industrial rights. 9 OTHER BUSINESS INTERESTS (a) During your employment you will not undertake or carry on, or be employed by, or be directly or indirectly concerned or interested in (other than merely by holding up to 5% of shares issued in a public company) any business other than the company’s business. (b) You will not have any association or interest outside the company that is incompatible and/or inconsistent with the company’s interests. 10 TERMINATION OF EMPLOYMENT 10.1 Termination by the company Subject to clause 10.3, the company may terminate the employment by giving you one month’s notice in writing. 10.2 Resignation If you resign, you must give one month’s notice in writing. If you decline to serve part or all of that notice period without agreement of the company, you will forfeit your right to be paid for that period of notice which you refused to serve (and clause 4 will apply). 10.3 Summary termination The company may terminate your employment immediately by giving written notice to you and without being required to provide any compensation or payment in lieu of notice if you: (a) engage in serious or gross misconduct; (b) breach a fundamental condition and/or commit a fundamental breach of the conditions of your employment; (c) commit an act of fraud or dishonesty; (d) engage in any conduct which, in the reasonable opinion of the company, might tend to injure the reputation or business of the company; (e) fail or refuse to comply with any lawful direction given to you by the company through its authorised representative. 10.4 During the notice period If either the company or you give notice of termination under this agreement, the company may: (a) pay you an amount of base salary in lieu of part or all of that period not served by you; or (b) require you to serve part or all of that period without attending work and/or performing duties. 10.5 Acts following termination Upon the termination of your employment you must immediately repay all outstanding debts and loans to the company and return to the company any of the following items in your possession:- (a) any document, whether in computerised form or otherwise, relating to any matter within the scope of the business of the company, or to confidential information or any other aspect of your employment; (b) all keys and passes belonging to the company; (c) all software and associated materials belonging to or licensed to the company; and (d) all other property belonging to the company, and you will provide the company with a letter certifying that all such items have been returned. 11 GENERAL PROVISIONS 11.1 Entire agreement This letter constitutes the entire agreement between you and the company regarding the matters set out in it and supersedes any prior representations, understandings or arrangements between the parties, whether oral or in writing. 11.2 Variation If your position, job location or remuneration package change during your employment, the other provisions of this agreement will continue to apply to your employment unless varied by mutual agreement in writing. 11.3 Severance If any clause or any part of any clause in this agreement is in any way unenforceable, invalid or illegal, it is to be read down so as to be enforceable, valid and legal. If this is not possible, the clause (or where possible, the offending part) is to be severed without affecting the enforceability, validity or legality of the remaining clauses (or parts of those clauses) of this agreement, which will continue in full force and effect. 11.4 Governing law and jurisdiction (a) The laws applicable in Queensland govern your employment and this agreement. (b) The parties submit to the non-exclusive jurisdiction of the courts of Queensland and any courts competent to hear appeals from those courts. 12 DEFINITIONS In this agreement: client means any person who is or was a client of the company with whom in the course of the last 12 months of your employment you have dealings; company means Awesome Landscapes; company policies means the policies of the company relating to your employment; confidential information includes information about the following matters that is confidential to the company: (a) any client; (b) the number, nature or mix of products or services provided by the company; (c) any person who the company or you have approached or canvassed during the employment as a potential client, including their names, addresses, requirements and preferences concerning the products or services produced or that may reasonably be provided by or through the company; (d) marketing or business plans or strategies; (e) techniques, procedures or methods devised by the company or required to be used in the operation of its business, including the training of its personnel; industrial laws means any applicable industrial award, enterprise agreement or industrial legislation; inventions means all inventions, discoveries and novel designs; restraint period means the following period commencing immediately after termination of your employment: (a) 12 months, or if that is unreasonable (b) 9 months, or if that is unreasonable (c) 6 months, or if that is unreasonable (d) 3 months. restraint area means the following geographical region: (a) Australia. supplier means any person who supplies services to the company with whom in the course of the last 12 months of your employment both the company and you have dealings; works means all works and other subject matter in which copyright exists. Date:…………………………………….. SIGNED for and on behalf of Awesome Landscapes by ………………………………………………….. Sam Ng I acknowledge and declare that I have read and fully understand the terms and conditions contained in this agreement and accept that I will observe them fully during my employment: …………………………………………………… Signature of employee ……………………………………….………….. [insert employee name] Date:………………………………..........……………. ………………………………………………….. Signature of witness ……………………………………….………….. [insert witness name] Date:………………………………..........…………….

- List at least three (3) criteria to be used to assess the candidates for the landscaper position. Guidance: Use the quality criteria from the Project Plan version 3.

- Erosion control and soil stability - Noxious weeds regulation - Diversion of waterways

- Access and carefully go over the Interview Notes (Username: cstclearner Password: CstcPty@123) gathered from the interviews with the candidates. Write a recommendation to Sam advising which candidates are most suitable and why. Your recommendation must be of 150 – 200 words in length.

Three candidates were excluded from consideration for the following reasons: • Jack Cameron – lack of experience in landscaping or passion for the role and no transport • Alice Mundy – while possesses the necessary skills, has an abrasive manner and reference check indicated does not work well in a team environment • Kamil Prasad – has relevant qualifications, experience and attitude but is unable to start on time Candidates Recommended: • Aaron Barben – while does not possess formal qualifications, Aaron has passion for the role as evidenced by his interests. He is a skilled landscaper and planter with 4yrs landscaping and 11yrs experience in the general field. He is able to start when needed and is a team player. • Karen Pierce – while Karen appears overqualified, she has indicated a preference for field work which is supported by reference checks. Karen is a team player, able to start when required and will bring great experience to the team.

| - Review the Project Plan. List the deliveries Earthmoving Logistics need to make as part of their contract. Guidance: - List the deliveries in the correct order (earliest date(s) to latest date(s)). - For each delivery, indicate the date(s) and the item(s) to be delivered on those dates. |  |
| --- | --- |
| Date | Deliveries |
| 08 Aug | Delivery of all landscaping equipment and glasshouse |
| 09-13 Aug | Delivery of road gravel |
| 27 Aug - 03 Sep | Delivery of onsite vehicles and granite boulders |

- Write a report outlining the training needs of the candidate as part of their induction into the project. Your report must be of 200 – 300 words in length.

- Welcome the candidate to the company – provide an overview of the culture, mission and vision of Awesome Landscapes. - Conduct site familiarisation tour, identifying all amenities, safety procedures and key contacts. - Conduct review of the job role and responsibilities, including explanation of organisational chart, performance review process, and employment / working conditions. - Conduct company induction (outlining policies, procedures, confidentiality and intellectual property requirements). - Conduct site specific induction (outlining all site specific rules, access and contact details, review of project safety plan and relevant SWMS & EWMS. - Undertake Verification of Competency for relevant plant operation. - Obtain feedback on effectiveness of induction process.

- List four (4) performance measures to be used in assessing the successful candidate’s performance. Guidance: Refer to Appendix 9 Quality Analysis Tool of Project Plan version 3.

- Lanscape in accordance with permanent landscape plan - Prepare soil in accordance with environmental protection standard, landscaping procedure and permanent landscape plan - Removal of weeds in accordance with environmental protection standard and plant maintenance procedure - Correct purchasing of additional plants in accordance with environmental protection standard, plant maintenance procedure and permanent landscape plan

- List five (5) responsibilities as part of the site supervisor’s role.

- Logistics supervision - Construction supervision - Troubleshooting - Purchasing - Construction site supervision

- Now that you have selected your replacement landscapers, write a short recommendation to the director of Awesome Landscapes regarding which landscaper will be allocated to each task. Do not exceed fifty (50) words. Guidance: Landscapers, Dave Furphy and John Zhuche have left the project and the successful candidates will be replacing them.

Karen is most suitable to replace John Zhuche; her formal qualifications and bobcat ticket will be appropriate for the excavation around surface infrastructure, testing and troubleshooting and horticulture and native plant maintenance tasks. Aaron’s landscaping experience and passion for the role will enable him to take over from Dave Furphy.

- Consider how you will communicate the updated resource allocation. - List three (3) documentation in the Project Plan that needs to be updated? Guidance: Consider the documentation you have already updated, and all other templates that required changes to employee landscaper names. - To whom does this information need to be communicated to? - How will this information be communicated to each stakeholder?

- Organisational Chart (Appendix 11 & 12) Detailled Resource Allocation (Appendix 18) Project Gannt Chart

- Stakeholders as per Communications Plan Template (Appendix 20)

- It will be communicated as per Project Plan Section 1.3 Change Control

- The Project Plan has been updated showing all the work J.P. Digging (the previous contractor) has completed. They have contacted Sam to advise they have not been paid their last progress payment, nor have they been paid for the additional work completed before Massive Eco-development went insolvent. Examine the work done to date as per the project plan and provide a short recommendation regarding how much should be paid to J.P. Digging.

In total JP Digging have completed 100% of Phase One and so are entitled to the full $26,950 as specified in Project Plan Appendix 32 Statement of Work. However, within Phase 2 while State 2.2 was fully completed, Stage 2.3 was not. Therefore, of Phase Two JP Digging are only entitled to 50% of the payment for that phase, so only $16,000. Phase 3 was not completed at all, so no payment should be forthcoming for that Phase. Therefore, JP Digging should be paid a total of $42,950 for works completed.

| - Which of the following are additional finalisation activities that need to take place to close the contract with J.P. Digging? Select all that apply. |  |
| --- | --- |
|  | - Contract variation |
|  | - Post implementation review |
|  | - Audit |
|  | - Archiving of contract |
|  | - Project closure report |

- Document the lessons learnt regarding the loose ends left by the old contractor. Complete the Lessons Learnt template below. Guidance: The date must be in the range of mid to late December.

| Project Name: Cascade Peak Chalets Landscaping Project |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Prepared by: Sam Ng |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date: 19/12/2016 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Lesson Learned Number: 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Lesson Learned Proposed Name: Project Interruption |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Team Role: Project Sponsor |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Process Group:* |  |  | Initiating |  |  |  | Planning |  |  | Executing |  |  |  | Controlling |  | Closing |  |  |
| Specific Project Management Process Being Used: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Specific Practice, Tool or Technique Being Used: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| What was the action undertaken? Liquidation of Project Sponsor on 19/11/2016 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| What was the result? Project work ceased, loss of employees |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| What might have been a more preferred result? Retention of employees |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| What might have created the more preferred result? Pre-investigation into Massive Eco-Development identifying potential for liquidation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| What is the specific Lesson Learned? Undertake more thorough investigation into project sponsor's financial position |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| How could one identify a similar situation in the future? Engage contractor to provide evaluation on project sponsor's financial position |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| What behaviour is recommended for the future? Identify key stakeholders with capacity to impact the project financially and conduct evaluation on financial position |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Where and how can this knowledge be used later in this current project? Apply to stakeholders impacting the project financially |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Where and how can this knowledge be used in a future project? Apply to stakeholders impacting the project financially |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Who should be informed about this Lesson Learned: (check all that apply) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Executive(s) |  |  |  |  |  | Project Manager(s) |  |  |  |  | Project Team(s) |  |  |  |  | All Staff |
|  |  | Other: New contractor |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| How should this Lesson Learned be disseminated? (check all that apply) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | E-mail |  |  |  | Intranet/Web site |  |  |  |  |  |  | Tip Sheet/FAQ |  |  |  |  |  |
|  |  | Library |  |  |  | Others: Procedure update |  |  |  |  |  |  |  |  |  |  |  |  |

- Sam has asked you to write the tender proposal for the new contractor. Complete the template below which will be used to advertise for a new contractor. Guidance: - The requirements of the contractor will be covered in the Project Plan. - The contractor is expected to be a replacement for the existing contractor with no changes to scope. - The tender proposal will be used to gather relevant information as well from potential contractors.

Request for Tender

Introduction to Awesome Landscapes: Awesome Landscapes is the Premier landscaping organisation in the Cascade Peak area, with having completed the landscaping work for most large projects in the area in recent years.

Tasks to be performed (You must list five (5)) - Construct channels - Install granite boulders - Construct weir - Expand car park - Seal car park

Selection criteria (you must list three (3)) The contractor must: - Demonstrate understanding of and prior compliance to Council Regulations - Provide details of previous experience including details of three previous clients - Provide costing breakdown to validate ability to meet fixed cost contract

Budget: This is a fixed cost project at $37,200.

Please send your completed tender application to Awesome Landscapes by e-mailing Sam Ng, sam.n@awesomelandscapes.com.au.

- Develop a Procurement Management Plan to ensure clarity and understanding between stakeholders and achievement of project objectives. Complete the Procurement Management Plan template below. Guidance: - You will find much of this information in the communication and procurement plans of the Project Plan. - Evaluate these plans and recommend improvements to ensure clarity and understanding between stakeholders and the achievement of the project objectives.

| Procurement Management Plan |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Name | Cascade Peak Chalets Landscaping Project |  |  |  |
| Prepared by | Sam Ng |  |  |  |
| Date | 04/12/2016 |  |  |  |
| Identify types of contracts being used: | N/A |  |  |  |
| Independent estimates required? | Yes |  | No |  |
|  | If yes, who will prepare? |  |  |  |
|  | By when? |  |  |  |
| Actions that Project Management Team can take independent of Procurement Department: |  |  |  |  |
| Source of standardized procurement documents, if needed: |  |  |  |  |
| How will multiple providers be managed? |  |  |  |  |
| How will you coordinate Procurement with the following aspects of the project? |  |  |  |  |
| Scheduling |  |  |  |  |
| Performance reporting |  |  |  |  |
| Human Resources |  |  |  |  |
| Other(s) |  |  |  |  |

- You have received these Responses (Username: cstclearner Password: CstcPty@123) from three (3) potential contractors. All three (3) have filled in the tender application form. This includes addressing the selection criteria, highlighting the qualifications and capabilities of their staff, highlighting their available timeframes, and conflict of interest declarations. One of the responses includes a declaration of a conflict of interest. Sam has advised he will need to seek senior management approval to deem whether the contractor will be allowed to work in the project. He has asked you to develop a plan outlining how the conflict of interest can be managed. In this light, write your recommended management plan to deal with this conflict of interest. Your plan must be of 150 – 200 words in length.

It has been identified within tender documentation that a subcontractor owner is a close relative of the Project Sponsor Cascade Peak Hotel. Conflict of Interest Management Plan is as follows: • Declared conflicts of interest to be reviewed by the steering committee and evaluated against company policy. • Level of involvement required by subcontractor to be documented and evaluated as to whether the conflict of interest will affect the subcontractor’s decisions regarding the project. • Where it is deemed that the conflict of interest is high risk the subcontractors tender application will be rejected. • Where it is deemed that the conflict of interest is low risk, the conflict of interest will be managed as follows: o Conflict of interest details to be identified within contract and project management plan. o Where possible, subcontractor is to divest themselves from the interest. o A regular auditing schedule to be developed to verify lack of impact and document accordingly. o Where issues arise from conflict of interest, this will be grounds for termination of contract.

- From the three (3) suppliers who have responded to the tender proposal in Case Study Question 16, select a preferred contractor. Write a recommendation indicating your preferred contractor and explain your reasoning for selecting this contractor. Your recommendation must be of 100 – 200 words in length. Guidance: In selecting a preferred contractor, take into consideration whether the contractor’s fit the set criteria. You must also consider the work health and safety (WHS) requirements of the project.

ADF Contracting: • Recommendation – Do Not Hire. • While contractor has the necessary experience to undertake the works, they are not able to start when required (not available until 12 Feb) and also have a declared conflict of interest. Godig Contracting: • Recommendation – Hire. • Contractor has the necessary experience including environmentally sensitive areas and relevant licenses for machinery. They are able to start when required and background check indicated excellent performance Earthworks Unlimited: • Recommendation – Do Not Hire. • Contractor is able to commence work when required however does not have a good understanding of environmentally sensitive areas and due to location will likely add accommodation costs on top of the contract price.

- You have been provided with the following contract template. The original contract with J.P. Digging was not very good and upon seeking legal advice, Sam has asked you to create a new contract for the new contractor from scratch. The aim of this exercise is twofold: - To have a standard contract template for all future projects. - To have a watertight contract for the new supplier. Populate the fields containing the preamble and the schedules of the contract. All dates must be in 20xx, where 20xx is the current year.

CONTRACTOR AGREEMENT 17/012/2016 Godig Contracting – ABN 234 567 567 Dear Godig Contracting, Contractor Agreement This letter sets out the terms of the agreement between 07/01/2017 and 20/02/200 In this letter, words in bold type (other than headings) have the meaning described in section 11 at the end of the letter. PERIOD OF ENGAGEMENT Term The contractor will supply the services to the company from 07/01/2017 to 20/02/2017 unless the engagement of the contractor to provide the services is terminated earlier in accordance with this agreement. Termination by the company Subject to paragraphs 1.4 and 9.1, the company may terminate the contractor’s engagement by giving the contractor one month’s written notice of its intention to do so. The company may require the contractor not to perform the services during that notice period. Termination by the contractor Subject to paragraph 1.4 if the contractor wishes to terminate its engagement, it must give one month’s written notice to the company. The company may require the contractor not to perform the services during the notice period. Payment in lieu If either the contractor or the company gives notice of termination, the company may terminate the contractor’s engagement by making payment in lieu of that part or all of the notice period during which the contractor is not engaged. BASIS OF ENGAGEMENT Other contractors and employees In addition to the consultant, the contractor may engage such other persons as required, whether as employees, contractors or otherwise, to perform the services provided each of those persons is suitably qualified and capable of performing the work the contractor directs or engages them to perform. Consultant’s equipment The contractor will provide the consultant with the requisite equipment to provide the services at the contractor’s expense (unless a prior arrangement is made in writing with the company). FEE Amount Subject to paragraph 3.3, the company will pay the contractor a fee of $37,200 for providing the services. Payment The company agrees to pay the fee by instalments monthly in advance subject to: the contractor pe rforming the services satisfactorily; and receipt of a tax invoice from the contractor for the relevant period. Early termination If either the company or the contractor gives notice of termination under paragraphs 1.2 or 1.3, the company is only liable to pay a prorated amount of the fee proportionate to the period the agreement is on foot. GOODS AND SERVICES TAX Calculating GST Consideration payable by the company to the contractor under this agreement: stated as a figure, is stated exclusive of GST; or described (by a formula or otherwise), is described and must be calculated without regard to GST. Payment of GST Where this agreement requires the company to pay consideration for a supply then, on presentation of a tax invoice by the contractor to the company, the company will simultaneously pay to the contractor: the money payable under this agreement; and the GST amount. DUTIES AND OBLIGATIONS Throughout the period of the contractor’s engagement under this agreement, the contractor must: faithfully carry out its responsibilities as specified in this agreement to the best of its ability; observe all lawful requests made by any person authorised by the company; and ensure that the policies of the company as notified to it are followed. WARRANTIES AND INDEMNITY Warranties The contractor warrants that: the contractor: is exclusively entitled to perform work in the course of providing the services under this agreement; and is entitled to enter into this agreement and to grant the rights granted to the company under this agreement. Indemnities The contractor indemnifies the company against all actions, proceedings, suits, claims and demands made against it in connection with: the provision of services under this agreement; any breach of the contractor of any of the warranties made in paragraph 6.1; or any of the warranties made in paragraph 6.1 not being complete, true or correct, and against all liabilities, losses, damages, costs and expenses (including full legal expenses) suffered by the company as a consequence. CONFIDENTIALITY AND INTELLECTUAL PROPERTY RIGHTS Ownership The contractor acknowledges and agrees that the company owns: all intellectual and industrial property rights in any confidential information, whether tangible or intangible and whether in documentary or computerised form and in any modifications and enhancements to that information; any inventions or works absolutely and without further payment to the contractor. Obligations The contractor: must immediately disclose to the company (and to no other person) all the details of any inventions or works; irrevocably assigns to the company all of the contractor’s present and future right, title and interest in all inventions and works; consents to the works being changed, copied, edited, added to, taken from and/or adapted in any manner or context by the company and any person authorised by the company to do so, for any purpose whatsoever notwithstanding that such conduct may amount to derogatory treatment of the works within the meaning of the Copyright Act 1968; must, both during and after the term of this agreement, do all such acts and things as the company may reasonably request to secure to the company ownership or registration rights in the inventions and the works, and the contractor grants to the company the right to use the contractor’s name to obtain any protection of the inventions and works; and must not, both during and after the term of this agreement, engage in any conduct which may damage the company’s intellectual property rights. Obligation Subject to paragraph 7.4, the contractor must maintain in confidence all confidential information and ensure that the confidential information is kept confidential. Exceptions to confidentiality The contractor may reveal confidential information that: it is required by law to disclose, in which case it must immediately notify the company of the requirement and must take lawful steps and permit the company to oppose or restrict the disclosure to preserve, as far as possible, the confidentiality of the confidential information; or is in or enters the public domain for reasons other than a breach of this agreement by the contractor. Survival of obligation of confidentiality The obligation under paragraph 7.3 will survive the termination of this agreement. RESTRAINT Obligation In order to protect the company’s goodwill and confidential information, the contractor will not during any restraint period in any restraint area by any means whatsoever directly or indirectly: attempt in any manner to persuade a client to cease dealing with or to reduce the dealings which that client has customarily had or contemplated having with the company; attempt in any manner to persuade any employee or contractor of the company with whose skills and abilities the consultant has become familiar in the course of the contractor’s engagement under this agreement to cease providing services to the company and/or to provide services to the contractor or another person; or use or attempt to use confidential information for any purpose other than for the purposes of the company or in any manner that may injure or cause loss to the company. Operation of restraint Each covenant contained in paragraph 8.1 resulting from each restraint period and each restraint area constitutes and is to be construed and will have effect as a separate, distinct, severable and independent provision from each other covenant (but cumulative in overall effect) and paragraph 10.2 will apply. Acknowledgment The contractor acknowledges and agrees that, without prejudice to any other remedy the company may have, the company will be entitled to injunctive and other equitable relief to prevent or cure any breach or threatened breach of paragraph 8. TERMINATION WITHOUT NOTICE Events of termination If at any time during the contractor’s engagement by the company the contract: commits any act involving fraud, deceit or dishonesty (whether in relation to the company or otherwise); becomes bankrupt or commits any act of bankruptcy; is convicted of any criminal offence carrying a maximum penalty of not less than 12 months’ imprisonment; dies; persistently neglects the affairs or business of the company; refuses or fails to comply with any lawful request, made by any person authorised by the company; engages in misconduct; or is unable to properly perform the essential elements of the Services whether as a result of illness, accident or otherwise; then the company will have the right to terminate this agreement immediately, without prejudice to any other claim, right or remedy which the company may have against the contractor. Deliver up Immediately upon the termination of this agreement the contractor must deliver to the company: all documents and other things which relate to the business or affairs of the company or otherwise recording confidential information; and all things belonging to the company or in respect of which the company has rights of ownership, including computer equipment, mobile phones and other communication equipment, keys, security cards, cab charge cards and vouchers. GENERAL Entire agreement This letter constitutes the entire agreement between the contractor and the company regarding the matters set out in it and supersedes any prior representations, understandings or arrangements made between the company and the contractor, whether orally or in writing. Severance If any paragraph or any part of any paragraph in this letter is in any way unenforceable, invalid or illegal, it is to be read down so as to be enforceable, valid and legal. If this is not possible, the paragraph (or where possible, the offending part) is to be severed from this agreement without affecting the enforceability, validity or legality of the remaining paragraphs (or parts of those paragraphs), which will continue in full force and effect. Waiver If the contractor or the company delay in exercising any right under this agreement, that does not constitute a waiver of that right, nor will any waiver (either wholly or in part) of any particular right operate as a waiver of the same or any other right. Governing law and jurisdiction The laws applicable in [insert applicable jurisdiction] govern this agreement. The contractor and the company submit to the non-exclusive jurisdiction of the courts of [insert applicable jurisdiction] and any courts competent to hear appeals from those courts. Set off If the contractor owes money to the company or owes more than it is entitled to be paid by the company, the company may withhold the amount of the debt or overpayment from any amounts otherwise payable to the contractor. Status, tax and insurance The contractor: will at all times supply the services to the company under this agreement in the capacity of an independent contractor, and not as an employee or agent of the company; will be responsible for payment of any income tax payable on any monies paid to the contractor or to any person engaged by the contractor to perform the services under this agreement and indemnifies the company against any liability for deduction of such tax; acknowledges that the company is not required to make any contributions to any superannuation fund in respect of the contractor providing the services under this agreement; must maintain public liability insurance with a reputable insurer for an amount not less than $20,000,000. Assignment The company may assign its rights and benefits under this agreement to any other person without the consent of the contractor, but must continue to comply with its obligations to the contractor under this agreement or cause the assignee to agree to perform those obligations. definitions In this agreement: client means, for the purpose of paragraph 8, any person who is or was a client of the company with whom, during the contractor’s engagement, the contractor has or had dealings; company means Awesome Landscapes; a company policy means the policies of the company relating to performance of work; confidential information includes, but is not limited to, all trade secrets, know-how and any other information confidential to the company that is disclosed to the contractor or acquired by the contractor during the course of the contractor’s engagement under this agreement, which relates to the business affairs, clients or property of the company that are generally not available to the public or are not generally known in the industry in which the company operates, including (without limitation): any information, record, specification, formula, patent, device, invention, method, technique or process that is owned by the company; any methodology or system that the company has developed for its business; any other information of the company relating to its services and products (offered or to be offered), research, development, marketing, pricing, clients and prospective clients, business methods, strategies, financial conditions, personnel, plans, policies or prospects; any information relating to technical knowledge that the company may possess relating to projects and tenders undertaken by the company, including its strategies and pricing considerations; any information relating to the business affairs of the company; and any confidential information of any client of the company or third party obtained by the company on a confidential basis; - consideration means any amount of consideration, compensation, damages, indemnity, reimbursement, costs or other sum payable or to be provided under any provision of this agreement; contractor means Godig Contracting – ABN 234 567 567 fee means the fee payable under paragraph 3.1; GST means any form of goods and services, value added, consumption, purchase, retail of similar tax calculated by reference to the price or value of a supply; - GST amount means the amount of money payable by the company under this Agreement multiplied by the rate from time to time at which GST law imposes or levies GST on a supply; - GST law means any law which imposes, levies, implements or varies a GST; industrial laws means any applicable industrial award, enterprise agreement or industrial legislation; input tax credit has the meaning given to it under GST law; inventions means all inventions, discoveries and novel designs created in the course of the contractor’s engagement under this agreement; - restraint period means each of the following periods commencing upon the commencement of the contractor’s engagement and ending upon the expiry of each of the following periods after termination of the agreement: - (a) 3 months; and - (b) 6 months; restraint area means: - Australia; and - [Student’s own state/territory]; services means the services described in the Annexure; - supply means anything supplied, provided or performed for the purposes of this agreement which is taxable under GST law; - tax invoice means a tax invoice in the form and containing the information required under GST law for the purposes of collecting GST and obtaining an input tax credit; and works means all works and other subject matter in which copyright exists which are created in the course of the contractor’s engagement under this agreement. Would you please signify the agreement of the contractor to the terms of this agreement as set out in this letter by signing and dating both copies and returning them to me. Yours sincerely, Sam Ng, Project Manager For and on behalf of the company Awesome Landscapes ………………………………………………….. Signature of contractor ………………………………………………….. Godig Contracting ………………………………………………….. Date SCHEDULES THE SERVICES Services means for the purposes of the agreement the performance of work during the term of this agreement in the course of the company carrying on its business, commensurate with the contractor’s knowledge and experience, to assist in the delivery of the following services to the company and the clients of the company:- - provide advice to the clients of the company; - develop and manage, on behalf of the company, relationships with relevant clients of the company, contractors, workers and suppliers in a manner consistent with the objectives of the business; - attend on the premises of the company and its clients at such time as is necessary to deliver the services; - use best endeavors to meet the timetables and/or schedules of the company and its clients; - provide the company with reports (written and oral) regarding the provision of the services as may be reasonably required by the company; - use best efforts to further the company’s business; and - all other lawful activities required by the company. The specific services to be provided include: Excavate holes for septic system. Excavate channels for pipes to septic system. Fill septic system channels and compact. Construct channels for stream through resort. Install granite boulders in channels. Excavate main channel from stream. Construct weir. Construct drainage at bottom of channels. Testing and troubleshooting. Expand car park. Move gravel to car park. Seal car park. Add boulders to landscaping around chalets.

- Sam likes the contract but would like to send it to his lawyer before getting it signed off. Why do you think he wants to do that?

Contract law is very complex and requries someone with experise to be able to understand, evaluate and interpret contracts to ensure the wording and content meets the intent.

- The new contractor has advised one of his employees is actually an independent subcontractor. What course of action do you suggest?

Where independent subcontractors are identified, it is important to document and monitor the situation to ensure compliance to project objectives, e.g. conduct a meeting with between the project manager, subcontractor and independent subcontractor to identify and document the responsibilities/deliverables required by the independent subcontractor to enable outputs to be monitored and tracked accurately. Should any problems arise, these can be documented via the Issues Register.

- Sam has approached you to get your advice regarding getting the project back on track and minimise further impact of the issues identified to the project. List five (5) actions that must be done to minimise the impact of the issues.

- Delay of project - assess project program to identify opportunities to save on time/cost without undue impact to quality - Undertake review meeting with new project sponsor Cascade Peak Hotel to ensure all project objecives remain the same - Finalise recruitment of replacement landscapers and digging contractor - Undertake assessment of damage sustained to project due to abandonment and develop remediation plan - Undertake review of project costing and cashflow post recruitment and damage assessment to ensure nil issues or identify rectification strategy if issue/s are identified.

- You have visited Sam and you noticed morale in the office seems to be very low at the moment. He has asked you to provide him with an independent solution to the problem. - Describe the causes of the poor morale. - Provide advice to Sam regarding potential solutions to raise morale. - How should the conflict be resolved?

- Uncertainty is a strong destabiliser and combined with loss of existing staff can create morale issues.

- Sam needs to reinvigorate the team and get them motivated again. Strategies that could be employed are: - • Instigate regular team meetings. Ensure format is open, collaborative and aimed at generating excitement regarding the project’s re-start - • Hold a re-start event (site BBQ or similar) to ease workers back into the project. Include a focus on safety, quality, environmental and productivity goals - • Implement a reward & recognition program (and launch this at re-start) - • Ensure all facilities & amenities are in good working order - • Create a social club to promote social activities such as footy tipping competitions, Friday pizzas etc

- Conflict should be resolved with the aim of turning negative experiences into positive ones. Issues need to be identified, discussed and understood. Resolution options can then be evaluated and implemented. It is important to keep the process transparent and ensure that the process avoids blame and instead is solution orientated and conducted in a respectful manner.

| - Sam has mentioned to you that Andrew (the site manager) is having performance issues. Particularly, he has been having issues with his computer literacy, sending e-mail and using the Internet. Sam is sending Andrew to Melbourne for some professional development at a landscape horticulture conference in three weeks’ time, but he has asked you research a one- to two-day course that the site manager can attend to update his computer skills. Research the computing courses available in Melbourne (preferably in or near the Central Business District) that he can attend. - Provide a specific link to the site page containing all the details of the one- to two- day computer course(s); and - Attach a screenshot of the site page containing all the details of the one- to two- day computer course(s) |  |
| --- | --- |
| Link to site page | https://www.cae.edu.au/course_category/computers-technology/basic-it-skills/ |
| Screenshot of the site page |  |

# Workbook Checklist

When you have completed this workbook, please ensure you have completed all parts of it: Written Questions Part 1 – Manage Project Human Resources Part 2 – Manage Project Procurement Part 3 – Manage Project Stakeholder Engagement Part 4 – Lead and Manage Team Effectiveness Case Study IMPORTANT REMINDER Students must achieve a satisfactory result to ALL assessment tasks to be awarded COMPETENT for the unit relevant to this subject. To award the student competent in the units relevant to this subject, the student must successfully complete all the requirements listed above according to the prescribed benchmarks.

End of Document