# Final Certificate Checklist

## Instructions to the Assessor

The candidate will review the conditions for issuing a final certificate in the contract and compare actual construction conditions presented by the contractor to verify if the conditions for issuing a final certificate in the contract are met.

The candidate will use this Final Certificate Checklist template to document their review.

Before the candidate commences with their review:

- Review and discuss the contents of this checklist with the candidate.

- Address any questions or clarifications they may have about the task or this checklist.

After the candidate completes their review:

- They will submit to you their completed this Final Certificate Checklist.

- Review the candidate’s responses in their submission against the construction conditions construction conditions presented by the contractor.

- Confirm if the candidate has checked each item below correctly.

For example, if the candidate ticked YES for an item here, the assessor would review this against the construction conditions presented by the contractor, and they will confirm if the item is really addressed in the actual conditions.

- Record your assessment of the candidate’s review under the Assessor’s Marking Checklist column.

For each checklist, item:

  - Tick YES if the candidate’s finding is the same as yours in your assessment.

  - Tick NO if the candidate’s finding is different from yours in your assessment.

Provide written constructive comments as these will give the candidate guidance on how to improve their performance in this workplace assessment task.

- Complete and sign the Assessor’s Declaration section. Your signature must be handwritten.

## Instructions to the Candidate

Use this Final Certificate Checklist template to document your assessment of conditions for issuing a final certificate.

Ensure you have completed all fields in this checklist before submitting it to your assessor.

| Final Certificate Checklist |  |
| --- | --- |
| Candidate name | Noreen Abu-Obeid |
| Workplace/organisation | Knights CBI |
| Date of review | 5/5/2023 (practical completion date as per contract) |

Details of the Building and Construction Project

| Name of building and construction project | 123 ABC RESIDENTIAL STREET, QLD |
| --- | --- |
| Overview of this project | Residential Build – Kitchen, Pantry and Laundry to design and execute the job. This home kitchen remodelling will begin with a planning and design phase that will ensure all requirements and preferences for the customers, demolition, and construction are met, while being cost-efficient. Includes preliminaries, demolition, plumbing, electrical, carpentry, tiling, window and door installation and removal of debris and site clean-up Moreover, all materials will be cleared from site on completion of the project, leaving site clean and tidy as we found it. Any additional jobs will be negotiated and agreed by both parties. |
| Project site address | 123 ABC RESIDENTIAL STREET, QLD |
| State/territory | QLD |

| Conditions for issuing final certificate reviewed | Yes as per contract and site inspection |
| --- | --- |

| Checklist items: | YES/NO | Comments | Assessor’s Marking Checklist |
| --- | --- | --- | --- |
| - All patent defects have been remedied. | o YES o NO x N/A | There were no defects to be remedied | Did the candidate correctly check this item against the actual conditions? YES NO Comments: |
| - Adjustments to the contract sum have been agreed | o YES o NO x N/A | There was a discussion on variation/dispute resolution (refer to Task 11) however no change to contract sum was made. Remained as agreed as per original contract | Did the candidate correctly check this item against the actual conditions? YES NO Comments: |
| - All claims have been settled. | x YES o NO o N/A | All payments made in a timely manner | Did the candidate correctly check this item against the actual conditions? YES NO Comments: |

| Checklist items: | YES/NO | Comments | Assessor’s Marking Checklist |
| --- | --- | --- | --- |
| - Defects liability period has expired | xYES o NO o N/A | As per contract | Did the candidate correctly check this item against the actual conditions? YES NO Comments: |
| - Notice of Final Completion has been sent by the contractor | x YES o NO o N/A | Refer to Task 13 | Did the candidate correctly check this item against the actual conditions? YES NO Comments: |
| - All Work to be performed under the agreement has been completed. | x YES o NO o N/A | All scopes of work completed as per contract | Did the candidate correctly check this item against the actual conditions? YES NO Comments: |

| Assessor Declaration By signing here, I confirm that I have reviewed and assessed the candidate’s responses in this checklist against the conditions for issuing a Final Certificate they reviewed for this task. I confirm that the responses I provided under the Assessor’s Marking Checklist are true and accurately reflect the candidate’s performance in this workplace task. |  |
| --- | --- |
| Assessor’s signature |  |
| Assessor’s name |  |
| Date signed |  |

END OF FINAL CERTIFICATE CHECKLIST