For this task, a site inspection was conducted to verify the commencement of work, discussed the project progress with the Building site supervisor and discussed compliance of performance with contract terms, legislation and regulations as shown on the email below.

For Organisational Policy and Procedures please refer to document submitted in WPA Task 6 (did not attach here again, due to size and space on the submission tab)

Email sent to Site Supervisor:

From: nao@knightscbi.com

To: buildingsitesupervisor@knightscbi.com

Date: 8/03/2023   Time: 10:00am

Subject: Confirmation of Work Performance on Construction Site

Dear Mr Supervisor

Hope this email finds you well.

Following our initial kick-off meeting held on 01/03/2023 and the site visit earlier on 5/3/2023 to confirm site access and commencement of the project, I am writing to confirm the performance of work on the construction site in accordance with the schedule as per contract, contract terms and QLD legislation and regulations. As the project manager for 123 ABC RESIDENTIAL STREET, QLD, it is my responsibility to ensure that the work is completed to the required standard and in a timely manner.  I can confirm that during this visit, all documentations, material laydown areas, equipment storage, facilities were in place for commencement as per the contract.

I note completion of Plumbing rough-in and Electrical rough-in have been completed as per schedule for 7/3/2023 and your team is now commencing on the building works with the framing as required.

I would like to express my appreciation for your team's hard work and dedication in achieving the project progress. We have made significant progress towards meeting our project milestones, and I am pleased with the level of work performed on site so far.

The quality of workmanship and attention to detail demonstrated by your team is commendable, and I am confident that we will continue to achieve our project objectives with the same level of commitment.

In addition to the project progress, I would like to confirm that your team's performance is fully compliant with the contract terms as indicators seen in Clauses 6.4, 7, 14.3, 16 and 29 of the contract, QLD legislation and regulations as per Australian standards, Building codes with NCC and Queensland Building and Construction Commission Act 1991 which ensures the proper standards are being used to achieve the building outcomes and maintaining the Work Health and Safety protocols. I am pleased to note that your team has consistently followed the safety protocols and procedures, and there have been no safety incidents on site to date. The quality of work performed by your team is in line with the project specifications, and I have no concerns regarding compliance with the relevant regulations and standards.

Your team has ensured to minimize risk for high-risk activities as demonstrated in our documentation and pleased how they have engaged in these actions accordingly.  Cooperative and collaborative relationships are established with stakeholders, including other regulators, to promote trust and improve the efficiency and effectiveness of the regulatory framework.

Please let me know if you have any concerns or feedback regarding the project progress or compliance with the contract terms and regulations. I appreciate your ongoing support and look forward to continuing to work together to achieve our project objectives.

If you do have any questions, please feel free to respond via email and happy to answer any quick clarifications via video conferencing, phone calls or blogs if it is easier for you.  All communication will be followed via email for our records. I believe good communication is key to staying on schedule and happy to know that your subcontractors can easily alert you when they are falling behind or experiencing any delays.

Thank you for your continued efforts in ensuring the success of this project and we will keep track of the progress during this construction project for the best outcome.

Kind regards

NAO

Noreen Abu-Obeid

Project Manager

Mob: 0415818248

nao@knightscbi.com

Postal Address: Knights CBI, 123 Mystreet, Myland, QLD

Telephone 1234567

(LOGO)