| # Stroud Homes Brisbane South Pty Ltd |  |  |  |
| --- | --- | --- | --- |
| # WHS Management Plan |  |  |
| # Construction Project |  |  |
| # Project Name | # 69WHEA |  |  |
| # Project Address | # Lot 69 Wheatfield Dr Kalbar |  |  |
| # Client’s Name | # Amanda Kellaway and Larry Wright |  |  |

WHS Management Plan

(Incorporating Emergency Management Plan)

| Developed By: | Thomas Eldridge |
| --- | --- |

| Dated: | 31/03/2021 |
| --- | --- |

| Date Last Revised: | 31/03/2021 |
| --- | --- |

| # Notice |  |
| --- | --- |

# This HIA Safety Services document has been carefully prepared to reflect acceptable WHS practices and applicable laws. However, it is intended to be generic and may not be suitable for your particular work. You should make your own assessment of its applicability and suitability for your particular work. It is your responsibility to ensure that you use safe work practices at all time. HIA accepts no responsibility for any injury, loss, or damage suffered arising from or in purported reliance on this document. As WHS laws and requirements may vary from State to State and Territory, this document has no application to work outside Queensland.

# Table of Contents

# Title

Notice	2

Table of Contents	3

Introduction	6

Principal Contractor Information	7

Emergency Contact Information	8

Policies	10

Work Health and Safety Policy	11

General Requirements	12

Control of the Site	13

Maintenance and Review	13

Work Health and Safety Policy	13

Persons with Specific WHS Responsibilities	13

Consultation, Cooperation and Co-Ordination	15

Managing WHS Incidents	17

General Construction and Site Specific Induction	17

Safe Work Method Statements	17

Extent of the Site	19

Security of the Workplace	19

Public and Visitor Safety	19

Signage	20

Excavation Work	20

Underground Services	21

Working at Heights	21

Falling Objects	22

Ladders	22

Hot Works	22

Hazardous Chemicals	23

Asbestos	23

Confined Spaces	23

UV Protection and Heat Exposure	24

Noise	24

Mobile Plant	24

Lifting Equipment	25

Protrusions	25

Licenses, Certifications and Permits	25

Amenities	25

Site Cleanliness | Housekeeping	26

Drugs and Alcohol	26

Workplace Bullying	26

Smoking	26

Personal Protective Equipment (PPE)	27

Jewellery & Clothing	27

Hazardous Manual Tasks and Storage	27

Defective and Unsafe Equipment – Lockout / Tag-out	28

Tools and Equipment	28

Compressed Air Tools	28

Electrical	29

Work Near Overhead Power Lines	29

Lighting	29

Common Plant	30

Structure Stability	30

Work on or Adjacent to Roads	30

Project Specific Safety Rules	31

Emergency Management Plan	32

Introduction	33

Emergency Procedures	34

Emergency Evacuations	35

After Hours Emergencies	35

Evacuating Injured People with Disabilities	35

Fire Emergencies	35

Incidents	37

Incident Investigation	40

Managing Medical Emergencies	40

First Aid	40

Infectious Outbreaks	41

Confrontation and / or Trespass	41

Bomb Threat Procedures	41

Suspicious Objects	42

Training and Competency	42

Testing of Emergency Procedures	42

Project Specific SWMS	43

Safe Work Method Statement Register	44

Tools	45

Workplace Specific Induction Checklist	46

Hazardous Chemicals Register	47

Scaffold Inspection Register	48

General Construction Induction Register (White Card)	49

Incident | Injury | Near Miss Report & Investigation Form	50

Site Establishment / Pre-Commencement Checklist	52

Toolbox Meeting Record	54

Permits | Certificates | Licences Register	55

Worker Training Management	56

Plant | Equipment Register	57

First Aid Treatment | Incident Register	58

Electrical Test & Tag Register	59

# Introduction

This WHS Management Plan has been prepared by Stroud Homes Brisbane South Pty Ltd being the Principal Contractor for this construction project valued at $250,000 or over.

# The WHS Management Plan includes:

- The names, positions and health and safety responsibilities of all persons at the construction workplace, whose roles involve specific health and safety responsibilities in connection with that project.

- Arrangements with PCBU’s for consultation, co-operation and co-ordination of activities at the construction workplace.

- Any project specific safety rules.

- Arrangements for informing people of the project specific safety rules.

- Arrangements for the collection and any assessment, monitoring and review of SWMS.

- An Emergency Management Plan outlining the arrangements for managing incidents and other emergencies.

Stroud Homes Brisbane South Pty Ltd will so far as reasonably practicable ensure that:

- Each person who is carrying out construction work, before commencing work, is informed of the content of the WHS Management Plan and their right to inspect the plan.

- The WHS Management Plan is readily accessible to any person who is to carry out construction work on the project to which the plan is relevant.

- The WHS Management Plan is reviewed and where necessary revised and kept up to date, and that persons carrying out construction work are made aware of any revisions.

- A copy of the WHS Management Plan is retained until the project to which it relates is completed, or if an incident occurs, for at least 2 years after the incident.

# Principal Contractor Information

Business Information

| Particular | Details |
| --- | --- |
| Business Name | Stroud Homes Brisbane South Pty Ltd |
| Business Address | 128 Melrose Place New Beith QLD 4124 |
| Business Phone | (07) 5540 3949 |
| Business Fax | (07) 3112 4162 |
| Business Email | thomas.eldridge@stroudhomes.com.au |
| Business Web Address | www.stroudhomes.com.au |
| ABN | 84 606 215 909 |

Project Specific Information

| Position / Role | Name | Contact Number |
| --- | --- | --- |
| Principal Contractor / Directors | Thomas Eldridge | 0403 250 762 |
| Construction Manager | Thomas Eldridge Trudi Margach | 0403 250 762 0439 105 810 |
| Site Supervisor | Robert Clancy | 0467 222 250 |
| Site Foreman |  |  |
| Safety Advisor | Thomas Eldridge Trudi Margach | 0403 250 762 0439 105 810 |
| Administration | Bernadette Rose | (07) 5540 3949 |

Note: Refer to the Emergency Management Plan for detailed information regarding emergency procedures, contact information and personnel.

Project Description ¦ Scope of Works

1 x residential class 1a dwelling 1 x class 10 shed

# Emergency Contact Information

| AMBULANCE | POLICE | FIRE |
| --- | --- | --- |
| 000 (mobile) |  |  |
| *Both numbers are accessible whilst mobile key pads are locked. |  |  |

Emergency Contacts - General

| Reference | Details |  |
| --- | --- | --- |
| Emergency Centre | Name | Beaudesert Hospital |
|  | Address | 64 Tina Street Beaudesert QLD 4285 |
|  | Phone | (07) 5541 9111 |
|  | Operating Hours | 24 Hour Emergency |
| Medical Centre | Name | Kalbar Medical Centre |
|  | Address | 99 George St Kalbar QLD 4309 |
|  | Phone | (07) 5463 1200 |
|  | Operating Hours | 0830 - 1600 |
| Safety | Name | Thomas Eldridge |
|  | Phone | 0403 250 762 |
| First Aid | Name/s | Thomas Eldridge |
|  | Phone/s | 0403 250 762 |
| Other | Name |  |
|  | Phone |  |

| Project Address: | Lot 69 Wheatfield St Kalbar, QLD, 4309 |
| --- | --- |

Emergency Contacts - Specialist

| Reference | Details |
| --- | --- |
| Police Station | 000 or 3437 2616 for Kalbar Station |
| Poisons Information Centre | 13 11 26 |
| EPA Pollution Hotline | 1300 130 372 |
| Telstra | 13 22 03 |
| Optus | 13 13 44 |
| Dial Before You Dig | 1100 |
| Local Council | 1300 242 686 |
| Electrical Emergency | 13 19 62 |
| Water Emergency | 13 74 68 |
| Gas Emergency | 1800 808 526 |
| WHS Authority | 1300 369 915 |
| HIA Safety Services | 1300 650 620 ¦ 0420 624 997 |

# Policies

Stroud Homes Brisbane South Pty Ltd

# Work Health and Safety Policy

The Stroud Homes Brisbane South Pty Ltd’s Work Health and Safety Policy is based on a belief that the well-being of people employed at work, or people affected by our work, is a major priority and must be considered in all aspects of the business.

People are our most important asset and health and safety in the workplace is everyone’s responsibility with every person being of equal priority, including members of the public.

Stroud Homes Brisbane South Pty Ltd, through its senior management will endeavour to comply with all legislative and other requirements placed upon it and will encourage all workers to comply.

The objectives of this Work Health and Safety Policy are to ensure that the business, at all levels, so far as is reasonably practicable:

- Continually strives to achieve a safer workplace.

- Considers health and safety in project planning and work activities.

- Involves all workers in the decision-making processes through regular communication, consultation and training.

- Encourages workers to undertake a continuous program of education and learning to identify and control hazards in the workplace through a continuous risk management program.

- Takes action to eliminate or control potential accidents / incidents.

- Provides effective injury management and rehabilitation for all injured employees.

- Promotes and rewards positive WHS activity.

The success of our health and safety management depends on:

- Appropriate planning of work activities with due consideration given to implementing control measures that are suitable to each given situation.

- All persons involved in the business or affected by the carrying out of our business understanding the total work process and associated WHS risks.

- Continual encouragement of all workers to be committed to achieving our objectives.

- Open and honest communication between all parties involved in our business, or that will be affected by the carrying out of our business.

| Thomas Eldridge |  | 31/03/2021 |
| --- | --- | --- |
| Director | Signatures | Date |

# General Requirements

# Control of the Site

Stroud Homes Brisbane South Pty Ltd will remain in control of the construction site until it is handed back to the client. Only persons conducting work activities that have received a copy of this WHS Management Plan and undertaken site induction are to enter the site.

It is the responsibility of any other PCBUs to ensure that any workers engaged by them are aware of this WHS Management Plan and that they are adequately supervised.

All PCBUs are responsible for WHS in their respective work areas and they have a responsibility to ensure that their work is carried out by workers who are competent and have been trained appropriately and have the skills to perform the task.

# Maintenance and Review

Stroud Homes Brisbane South Pty Ltd will ensure so far as reasonably practicable that this WHS Management Plan is reviewed and where necessary revised and kept up to date, and that persons carrying out construction work are made aware of any revisions.

A copy of this WHS Management Plan will be kept until the project to which it relates is completed, or if an incident occurs, for at least 2 years after the date of the incident.

# Work Health and Safety Policy

Stroud Homes Brisbane South Pty Ltd’s commitment to WHS is outlined in their Work Health and Safety Policy which is located in the front section of this WHS Management Plan. It is also available as a stand-alone document in the WHS Management System.

# Persons with Specific WHS Responsibilities

The following have specific responsibilities in connection with this project.

Names and contact details of those persons with specific responsibilities are contained in the front section of this WHS Management Plan.

| Position / Role | Responsibilities |
| --- | --- |
| Principal Contractor / Directors | - Responsible for implementing policies and systems of Stroud Homes Brisbane South Pty Ltd. - Point of contact for WHS matters when the site supervisor is unavailable. - Making relevant persons aware of the content of this WHS Management Plan before commencing work. - Reviewing and keeping up to date this WHS Management Plan and advising relevant persons of any revisions. |

| Position / Role | Responsibilities |
| --- | --- |
| Site Supervisor | - Responsible for implementing the Stroud Homes Brisbane South Pty Ltd WHS Policies, procedures and site rules as set out by this WHS Management Plan. Specifically: - Coordinate the safe interaction between other PCBU’s. - Prepare, monitor, maintain and make available this WHS Management Plan. - Ensure Principal Contractor signage is posted and visible. - Consult with employees and other PCBU’s on any WHS matter that may affect them. - Coordinate SWMS amendments as appropriate. - Ensure all PCBU’s and visitors receive relevant site safety information. - Confirm other PCBU’s provide site safety briefings to their workers. - Supply and maintain the site first aid kit. (also refer 1st Aid personnel) - Confirm other PCBU’s and their employees have construction induction training. - Responsible for implementing Stroud Homes Brisbane South Pty Ltd’s Emergency Management Plan. |
| PCBU | - Responsibility for the Health and Safety of themselves, their own workers and those who may be affected by their work. - Responsibility for following the WHS policies, procedures and site rules as outlined in Stroud Homes Brisbane South Pty Ltd’s WHS Management Plan. Specifically: - Ensure workers are aware of this plan and are provided access to it. - Prepare safe work method statements (SWMS) for all high risk construction work. - Provide copy of SWMS to builder prior to work commencing. - Induct employees into the SWMS. - Ensure that high risk construction work is performed in accordance with the SWMS. - Ensure that SWMS are modified if controls are not adequate. - Ensure site safety briefings are provided to employees before starting work. - Ensure all employees have construction induction training - Responsibility for following Stroud Homes Brisbane South Pty Ltd’s Emergency Management Plan. |

| Position / Role | Responsibilities |
| --- | --- |
| Health and Safety Representative | - Report unsafe working conditions or unsafe working acts. - Participate in regular inspections of whole or part of the workplace. - Investigate or assist in the investigation of incidents. - Assist in emergency situations as required. |
| First Aid Personnel | - Render first aid as required. - Assist in emergency situations as required and in accordance with the Emergency management Plan - Maintain adequate first aid facilities and supplies. - Maintain first aid records. |

# Consultation, Cooperation and Co-Ordination

Genuine communication, with relevant parties including their workers and other PCBU’s engaged by Stroud Homes Brisbane South Pty Ltd is to be routinely incorporated into the execution of this construction project.

The following outlines some of the typical arrangements Stroud Homes Brisbane South Pty Ltd may have established. Specific arrangements will vary from project to project depending upon its size and complexity:

| Medium | Purpose | Responsibility |
| --- | --- | --- |
| PCBU Engagement Letter | - To facilitate awareness of WHS Management Plan contents and requirements including site rules - To obtain PCBU required documentation | - Principal Contractor - Site Manager |
| Site Induction | - For all new site personnel prior to commencement on site to advise of WHS requirements | - Principal Contractor - Site Manager |
| Health and safety Committee meetings | - Structured and formal meetings involving worker, management and PCBU representatives | - Principal Contractor - Site Manager |

| Medium | Purpose | Responsibility |
| --- | --- | --- |
| Toolbox Meetings | - Structured, semi-formal training, information & awareness sessions for workers and PCBU’s | - Site Manager - PCBU’s |
| Safety Bulletins | - Targeted WHS awareness and information material | - Principal Contractor - Site Manager |
| WHS Reviews | - As part of the monitoring, review and continual improvement process | - Site Manager - Directors |
| Site Meetings | - Face-to-face communications both on and off site with PCBU’s | - Site Manager - Principal Contractor |
| Training | - To increase awareness of WHS issues for workers and PCBU’s | - Site Manager |
| Workplace Inspections | - Promote awareness of WHS procedures among workers and PCBU’s via continual and casual conversations. | - Site Manager - Health and Safety Representative |
| Non formal General Communication | - To facilitate open door policy for general discussion of WHS issues and continual improvement | - All workers and PCBU’s |
| Incident / Hazard and Near Miss Reporting | - To capture incident details & implement improvements | - Site Manager - All workers and PCBU’s |
| SWMS Development and Review | - To facilitate involvement in the development and understanding of relevant SWMS | - All workers and PCBU’s |

# Managing WHS Incidents

This WHS Management Plan includes an Emergency Management Plan for this particular workplace which covers the following matters in relation to emergency management:

- Emergency procedures including:

  - An effective response to an emergency;

  - Evacuation procedures;

  - Notifying emergency service organisations at the earliest opportunity; and

  - Medical treatment assistance; and effective communication between the people authorised by Stroud Homes Brisbane South Pty Ltd to co-ordinate the emergency response and all persons at the workplace.

- Testing of the emergency procedures including the frequency of testing; and

- Information, training and instruction to relevant workers in relation to implementing the emergency procedures.

As the Principal Contractor, Stroud Homes Brisbane South Pty Ltd will ensure The Emergency Management Plan is readily available to all workers and is updated as required so that it remains effective.

# General Construction and Site Specific Induction

Stroud Homes Brisbane South Pty Ltd requires that all workers carrying out construction work must have a current general safety induction card.

All workers will be required to provide evidence of this prior to commencing construction work, in the form of a card or where a card has not been issued, a statement of attainment. Records of the details of this evidence will be maintained.

PCBU’s must also ensure that all persons engaged by them are provided with workplace health and safety training prior to commencing work (site-specific induction).

# Safe Work Method Statements

Stroud Homes Brisbane South Pty Ltd will ensure that before any high risk construction work is commenced on this project that a SWMS is prepared.

Where the work is being carried out by a PCBU other than Stroud Homes Brisbane South Pty Ltd, the PCBU is required to provide a copy of the SWMS to Stroud Homes Brisbane South Pty Ltd for review and assessment before commencing the high risk work to which the SWMS relates.

Stroud Homes Brisbane South Pty Ltd and the PCBU carrying out the work will ensure so far as reasonably practicable that the work which is the subject of the SWMS is carried out in accordance with the SWMS and that relevant workers have been inducted into the SWMS prior to commencement.

If the work is not being carried out in accordance with the SWMS, Stroud Homes Brisbane South Pty Ltd will stop the work and only allow work to resume in a manner which complies with the SWMS.

Stroud Homes Brisbane South Pty Ltd will ensure that SWMS relevant to the construction project are reviewed and if necessary revised if the nature of the work or the control measures change.

Stroud Homes Brisbane South Pty Ltd will also ensure that all SMWS’s relevant to this construction project are made available for inspection and readily accessible to any worker carrying out work on that construction project.

High Risk Construction Work

High Risk Construction Work includes construction work that:

- Involves a risk of a person falling more than 2.0 meters; or

- Is carried out on a telecommunications tower; or

- Involves demolition of an element of a structure that is load-bearing or otherwise related to the physical integrity of the structure; or

- Involves, or is likely to involve, the disturbance of asbestos; or

- Involves structural alterations or repairs that require temporary support to prevent collapse; or

- Is carried out in or near a confined space; or

- Is carried out in or near-

  - a shaft or trench with an excavated depth greater than 1.5m; or

  - a tunnel; or

- Involves the use of explosives; or

- Is carried out on or near pressurised gas distribution mains or piping; or is carried out on or near chemical, fuel or refrigerant lines; or

- Is carried out on or near energized electrical installations or services; or

- Is carried out in an area that may have a contaminated or flammable atmosphere; or

- Involves tilt-up or precast concrete; or

- Is carried out on, in or adjacent to a road, railway, shipping lane or other traffic corridor that is in use by traffic other than pedestrians; or

- Is carried out in an area at a workplace in which there is any movement of powered mobile plant; or

- Is carried out in an area in which there are artificial extremes of temperature; or

- Is carried out in or near water or other liquid that involves a risk of drowning; or

- Involves diving work.

# Extent of the Site

Stroud Homes Brisbane South Pty Ltd will endeavour to perform all work within the site boundaries.

If however it becomes necessary to undertake work on the footpath, or other areas outside the boundaries of the site, a risk assessment shall be done and if there is a risk to the health and safety of any persons (including members of the public), appropriate control measures will be implemented.

If control measures are implemented due to the nature of a PCBUs work the cost of the implementing the controls will be borne by the PCBU. This applies if Stroud Homes Brisbane South Pty Ltd makes the direction to implement a control measure.

# Security of the Workplace

Stroud Homes Brisbane South Pty Ltd will ensure so far as reasonably practicable that the workplace is secured from unauthorised access, having regards to the risks arising from unauthorised access, the likelihood of unauthorised access occurring and the extent to which it cannot be prevented and the hazards that need to be isolated.

As Stroud Homes Brisbane South Pty Ltd may not always be on the construction site at all times when work is being undertaken, it is the responsibility of all workers to ensure that the site is secured each time they leave the site, and when work ceases. Workers are also required to ensure that the work area is left in such a way that it does not pose a risk to health and safety, should unauthorised access occur.

Any evidence of unauthorized access to the site must be reported to Stroud Homes Brisbane South Pty Ltd as soon as possible.

# Public and Visitor Safety

Members of the public are not permitted on site unless authorised by Stroud Homes Brisbane South Pty Ltd.

Stroud Homes Brisbane South Pty Ltd will undertake a risk assessment of hazards to members of the public and where that assessment identifies a high risk, control measures will be implemented to eliminate, minimise or control the risk. Where necessary, appropriate site signage will be erected prior to the commencement of construction work. When a site is left unattended, contractors are responsible for securing or removing any hazards associated with their work prior to leaving the site. If a perimeter site fence is in use, access points to the site are to be secured when leaving the site.

Where the homeowner requires to access the site, Stroud Homes Brisbane South Pty Ltd requires that they be accompanied by their nominated Building Supervisor or have received approval to do so following a written request.

In particular instances, it may be required that these people are accompanied by a supervisor or equivalently authorised person.

# Signage

Stroud Homes Brisbane South Pty Ltd shall display appropriate warning signs at the workplace where there is a particular hazardous process occurring or where specific personal protective equipment is required. Signage of an informative or educational nature (i.e. speed limit signs, evacuation / first aid procedures) may also be displayed. Signs will be displayed so as to be clearly visible to persons approaching the area where the work is being undertaken.

Site specific signage will be installed so as to:

- Display Stroud Homes Brisbane South Pty Ltd’s name and telephone numbers (including an afterhours telephone number;

- Display the location of the site office for the project if any; and

- Be clearly visible from the outside of the workplace, or the work area of the workplace the construction project is being undertaken.

# Excavation Work

Excavation work means the excavation, fill, or part fill of a trench, tunnel or shaft.

A PCBU carrying out excavation work must manage risks associated with that work. In particular where an excavation includes such risks as:

- A person falling into an excavation;

- A person being trapped by the collapse of an excavation;

- A person working in an excavation being struck by a falling thing;

- A person working in an excavation being exposed to an airborne contaminant.

For all excavations greater than 1.5 metres deep, the PCBU responsible for the work must prepare a SWMS prior to commencing the work.

Excavations greater than 1.5m deep should be either benched, battered, shored or have a geographical report undertaken prior to working in or around the trench.

A trench at least 1·5m deep must, so far as is reasonably practicable, be secured from unauthorised access (including inadvertent entry).

In order to restrict access to an excavation the PCBU responsible for the excavation is required to erect a barricade or hoarding at least 900mm high around the excavation, unless it is not practicable to do so or there is not likely to be people in the vicinity of the excavation.

A barricade means a self-supporting fence, or a self-supporting series of continuous plastic, concrete or other solid barriers.

If a trench is more than 1.5m deep at the workplace access to and from the trench should be by ladder/s. The PCBU undertaking the excavation work should ensure that at least 1 ladder giving access to and from the trench is installed in every 9m of the length of the trench in that part of the trench where a person will be.

# Underground Services

Stroud Homes Brisbane South Pty Ltd will take all reasonable steps to obtain current underground essential services information about the any of the areas requiring excavation before directing or allowing the excavation work to commence.

Underground essential services means essential services that use pipes, cables or other associated plant located underground.

The information that is required to be collected in relation to the underground essential services includes information about:

- the essential services that may be affected by the excavation;

- the location, including the depth, of any pipes, cables or other plant associated with the affected essential services;

- Any conditions on the proposed excavation work.

Stroud Homes Brisbane South Pty Ltd will provide the information obtained to any person engaged by the person to carry out the excavation work.

Any PCBU who is given information about underground essential services must have regard to the information in carrying out or directing or allowing the carrying out of the excavation work.

# Working at Heights

Stroud Homes Brisbane South Pty Ltd will manage risks associated with a fall by a person from one level to another that is reasonably likely to cause injury to that or any other person.

Any PCBU’s performing work above 2 metres must supply a SWMS to Stroud Homes Brisbane South Pty Ltd before commencing work on site.

Stroud Homes Brisbane South Pty Ltd will provide adequate physical fall protection, (for example: hanging bracket platforms, scaffolding, elevated work platforms) where a risk assessment identifies the need and where it is reasonably practicable to do so.

If a physical fall protection system is provided, workers are not permitted to alter the configuration of the system or dismantle the system in any way without prior approval from the Stroud Homes Brisbane South Pty Ltd, or without consultation with the PCBU responsible for its erection.

If a PCBU requires additional fall protection in excess of that supplied by Stroud Homes Brisbane South Pty Ltd such additional fall protection will be supplied by that PCBU at their own cost.

Any additional fall protection provided by a PCBU must comply with all relevant legislation, codes of practice and standards, in its erection, alteration, dismantling and performance.

# Falling Objects

Where there is a risk of falling objects during construction, a clear fall zone will be implemented around the area where the work is taking place.

In the event that a clear fall zone is not possible, the platform the working platform being used will have controls in place to prevent falling objects, for example, kickboards, mesh or hoarding, or the use of lanyards for loose tools and equipment.

# Ladders

All ladders used at the workplace must be rated ‘Industrial’ with 120kg (minimum) load rating and be maintained in a sound working condition and be appropriate for the task to be undertaken.

Single and extension ladders must be secured at either the top or the bottom.

Persons using the ladder must have 3 points of contact at all times (i.e. 2 hands and 1 foot or 2 feet and 1 hand or be holding a stable object e.g. gutter or wall frame).

Tools requiring two handed operation or a high degree of leverage force should not be used while on ladders.

# Hot Works

If hot works such as welding, cutting or bronzing are to be carried out at the site, reasonably foreseeable hazards that could give rise to risks to health and safety must be identified and any risks controlled.

Matters such as the presence of any combustible material and the need for a readily available fire extinguisher must be considered.

The use of a hot work permit system may also be required for certain operations.

Where oxy-acetylene is to be used, bottles are be stored in a well-ventilated area, be secured in an upright position and be fitted with flashback arrestors. Only appropriate means are to be used to ignite the gas. Disposable cigarette lighters are not to be used at any time.

Local authorities may need to be consulted with respect to any applicable restrictions or permits should work need to be undertaken on days of total fire bans. Where issued, permit requirements will be strictly adhered to.

Upon completion, the work area is to be inspected to identify any potential ignition sources remaining.

# Hazardous Chemicals

All PCBUs using hazardous chemicals at the workplace will supply Stroud Homes Brisbane South Pty Ltd with a copy of their hazardous chemicals register, including any relevant current Safety Data Sheets (SDS) prior to the commencement of work.

It is the responsibility of the PCBU to keep a copy of relevant SDS at the workplace, follow the particular requirements of the SDS, and train relevant persons in the correct use of the chemical.

A register of all SDS that have been supplied will be kept with this WHS Management Plan.

Safety data sheets should be reviewed for currency and not exceed 5 years of age.

# Asbestos

Where asbestos is encountered or it is believed that asbestos may be present, work shall cease immediately and Stroud Homes Brisbane South Pty Ltd notified who will arrange to have the material identified and safe removal arranged, if necessary.

Any asbestos removal or works shall only be carried out by suitably qualified persons, in accordance with the current relevant legislation. As construction work that involves, or is likely to involve, the disturbance of asbestos is classed as high risk construction work, a SWMS will be developed outlining suitable control measures.

# Confined Spaces

A confined space is determined by the hazards associated with a particular set of circumstances and not just because work is performed in a small space.

They are defined as an enclosed or partially enclosed space that:

- Is not designed or intended primarily to be occupied by a person; and

- Is, or is designed or intended to be, at normal atmospheric pressure while any person is in the space; and

- Is or is likely to be a risk to health and safety from:

- An atmosphere that does not have a safe oxygen level, or

- Contaminants, including airborne gases, vapours and dusts, that may cause injury from fire or explosion, or

- Harmful concentrations of any airborne contaminants, or engulfment.

Stroud Homes Brisbane South Pty Ltd does not permit entry into a confined space without relevant workers having been provided with suitable and adequate information, training and instruction and a valid confined space entry permit being in place.

Work in confined spaces shall be carried out in accordance with the current relevant legislation and as construction work that is carried out in or near a confined space is classed as high risk construction work, a SWMS will be required outlining suitable control measures.

# UV Protection and Heat Exposure

Stroud Homes Brisbane South Pty Ltd will encourage all workers on site to wear adequate clothing such as shirts and hats, sunglasses and sunscreen to protect themselves from the effects of working while exposed to UV rays from the sun.

Stroud Homes Brisbane South Pty Ltd’s UV Protection Policy forms part of this WHS Management System as a stand-alone document.

Workers will also be encouraged to do the following in order to reduce the risk of exposure to heat (causing heat stress):

- Schedule heavy tasks for cooler periods of the day;

- Take frequent rest breaks in hot times of the day;

- Drink water frequently;

- Utilize shaded areas for meal and rest breaks;

- Work in the shade where possible;

- Rotate or share tasks that are exposed to heat or UV rays amongst several workers;

- Use mechanical assistance for physically demanding tasks;

- If taking certain medications follow doctor’s advice before working in hot conditions; and

- Provide training in the identification of symptoms of health related illnesses.

# Noise

Stroud Homes Brisbane South Pty Ltd will manage risks to health and safety associated with exposure to noise.

All PCBU’s will ensure that the noise that a worker is exposed to does not exceed the exposure standard (85dBA) for noise.

If a worker is frequently required by to undertake work that may expose them to noise greater than that of the exposure standard, the worker will be required to wear personal protective equipment to control this risk.

If a worker is provided with personal protective equipment to control noise exposure above the exposure standards, the PCBU will provide audiometric testing for the worker within 3 months of the worker commencing work and at least every 2 years thereafter whilst still engaged by Stroud Homes Brisbane South Pty Ltd.

# Mobile Plant

Any PCBU’s using mobile powered plant (e.g. mobile cranes, excavators, fork lifts, elevated work platforms, etc.) are required to supply a SWMS to Stroud Homes Brisbane South Pty Ltd prior to the commencement of works.

All mobile powered plant should be used and maintained in accordance with the manufacturer’s instructions and specifications.

The log books for each item of mobile plant must be kept up-to-date and the log book should be readily available upon request by Stroud Homes Brisbane South Pty Ltd.

Instructions from licensed operators, with regard to the safe operation of their equipment, should be observed by all persons on site whilst the mobile plant is present.

All persons working on site whilst mobile plant is in use must be wearing an approved high visibility shirt or vest.

# Lifting Equipment

The use of lifting equipment is considered to be the movement of mobile plant, and the requirements outlined above in this WHS Management Plan in relation to mobile plant must be followed.

All lifting gear being used on site must have a current inspection tag, displaying an inspection date within the last 12 months.

A worker with a crane chaser’s or dogman’s certification must be present whilst loads are being slung and lifted.

# Protrusions

Any hazardous protruding objects created as a result of a PCBU’s work, for example starter bars, tie down bolts, copper pipes, stirrups, should be removed, capped, bent over or barricaded so that they do not pose a risk of injury to persons on site.

# Licenses, Certifications and Permits

If any work activity, item of equipment or operation of mobile plant requires a license, certification or permit Stroud Homes Brisbane South Pty Ltd requires the person undertaking that work or operating that equipment or plant to hold the relevant license, certification or permit prior to commencing work.

It is the responsibility of the PCBU responsible for the work activity, equipment or mobile plant to ensure that the workers carrying out the work have the appropriate license, certification or permit and that they are available for inspection at all times whilst on site.

# Amenities

Amenities such as toilets and drinking water will be provided on site by Stroud Homes Brisbane South Pty Ltd.

The building under construction may be used to eat meals and provide shelter. Shelter may also be in the form of a workers vehicle.

All persons on site are to maintain good hygiene standards and clean up after themselves.

Stroud Homes Brisbane South Pty Ltd is to be notified should amenities require attention (hygiene, consumables).

# Site Cleanliness | Housekeeping

Rubbish bins / cages will be placed on the site for disposal of building waste and will be emptied when necessary.

All workers must not leave waste in any undesignated areas on the site and must place all waste materials in the rubbish bins / cages provided.

Where a recycling initiative is in place, waste is to be deposited into the appropriate containers as marked.

Stroud Homes Brisbane South Pty Ltd should be notified as soon as is reasonably practicable if there is an issue with waste or material storage, (e.g. bin/cage is full or the site is untidy).

If any PCBU’s fail to manage their waste appropriately and leave the site in an untidy or unclean manner, they may be required to pay the cost of clean-up and removal.

# Drugs and Alcohol

Alcohol and / or drugs are not permitted in the workplace. Failure to observe this requirement will result in disciplinary action. Any worker taking prescription medication that may affect their own safety or the safety of others (e.g. drowsiness, slower response time) is to advise their relevant supervisor prior to commencing work.

# Workplace Bullying

Stroud Homes Brisbane South Pty Ltd will not tolerate any form of workplace bullying or harassment at the workplace.

Should any worker feel intimidated, bullied or unjustly treated by another worker, they should make it known to the perpetrator that their behaviour is not tolerable.

Should this action not result in a positive outcome, the affected worker should immediately notify the relevant person.

Where a worker believes they have witnessed another worker being bullied, they encouraged to discuss the matter with the relevant person.

# Smoking

Smoking is not permitted on site. Smoking is only permitted in designated areas and during break times, and it is the responsibility of the smoker to ensure that all butts and associated waste is disposed of appropriately and responsibly.

# Personal Protective Equipment (PPE)

All workers carrying out work on the site are required to wear appropriate protective footwear and clothing.

All workers should use the following items of PPE in the following situations:

- Eye protection such as goggles, shield or glasses where there is a risk of a foreign object striking the eye;

- Ear protection such as ear muffs or plugs where equipment makes excessive noise; and / or

- Head protection such as a hard hat or helmet where there is a risk of injury to the head from a falling object or overhead moving plant.

Designated signage may also be in place requiring particular PPE to be worn where the risk has been identified. These must be complied with.

All workers operating plant equipment or power tools must follow the manufacturer’s instructions in the use of correct PPE during its operation.

All workers must be competent in the use of the PPE and the PCBU must undertake a risk assessment to demonstrate why the PPE was chosen as a control measure. The PCBU must be able to produce a copy of the risk assessment and training records upon request.

# Jewellery & Clothing

Workers are not to wear jewellery or clothing that poses a risk to themselves or others or that may become entangled in any plant or equipment. Consideration to the manner in which hair is worn must also be given for the same reason. Where provided, uniforms are required to be worn at all times.

# Hazardous Manual Tasks and Storage

All workers are encouraged to use good manual handling techniques. Where materials are too heavy or awkward for one person to lift, more than one person or a mechanical lifting device should be used to assist with the lift.

Material or equipment delivered to the workplace should be placed as close as possible to where it is to be used. It is the responsibility of the PCBU arranging the delivery of materials or equipment, to ensure that the items are stored appropriately, to avoid risk to health and safety, damage from adverse weather and theft or unauthorised use.

All materials must be stored inside the boundaries of the site, not on the footpath and be kept clear of access ways.

# Defective and Unsafe Equipment – Lockout / Tag-out

To prevent their inadvertent use, plant and equipment shall be isolated or taken out of service when either a fault or defect is found. Stroud Homes Brisbane South Pty Ltd or the relevant PCBU is to be advised as soon as practicable.

When plant and equipment is being serviced or undergoing maintenance similar control measures must also be used.

This requirement applies to plant and equipment with or without an energy source.

Isolation or removal from service can involve either a lockout or tag-out device such as out of service tags, padlocks and lockout hasps.

# Tools and Equipment

All workers must be trained in the safe use of tools and equipment they are operating on site.

Workers are required to follow manufacturer’s instructions in the correct use of guarding and safety features for tools and equipment being operated. Guarding must not be removed to perform any work activity.

All tools and equipment are to be inspected prior to use for any faults or defects. Any items found to be faulty or defective shall be isolated or taken out of service so as to prevent their inadvertent use.

Unless designed to operate automatically and with suitable control measures in place and / or without operator attendance, tools and equipment are not to be left running without the operator present.

# Compressed Air Tools

Compressed air tools are not to be misused and are only to be used for the designed tasks with appropriate couplings including safety clips to prevent accidental separation during use.

The air jet must never be aimed in the direction of a person and defective equipment must never be used.

All compressed air equipment is to be used in accordance with the manufacturer’s instructions and only after the employee has undertaken the appropriate training.

# Electrical

Stroud Homes Brisbane South Pty Ltd will supply electrical switchboards at the workplace with all final sub circuits RCD (residual current device) protected.

All PCBU’s will supply their own leads, power tools and electrical equipment and ensure that these items are tested and tagged at regular 3 monthly intervals. Test records will be maintained and be readily available upon request.

Multi-plug portable outlets will incorporate both over-current and RCD protection. Domestic power boards, “piggy-back” type plugs and double adapters will not be used. Similarly, extension leads are to be of an industrial type and not exceed permissible lengths.

Residual Current Device (RCD) Testing Requirements

- Fixed (non-portable) RCD’s associated with electrical switchboards require:

- Push button testing every month

- Operating time (RCD tester) every 12 months

- Portable RCD’s associated with multi-plug portable outlets require:

- After connection to a socket or before connection of equipment, and at least once every day in use.

- Operating time (RCD tester) every 3 months

The installation and fitting of electrical equipment is regarded as high risk activity. As such a SWMS will be required by any PCBU carrying out this type of work prior to commencement.

# Work Near Overhead Power Lines

Work is not permitted within “No Go Zones” of overhead power lines, being 1.0 meters when tiger tailed, unless the electrical supply authority has granted special conditional permission in writing.

If the lines are insulated and the insulation has been inspected by an electrician, permission the work may be carried out up to 1 metre from the insulated power.

# Lighting

General lighting will be supplied by Stroud Homes Brisbane South Pty Ltd to illuminate access ways and common areas if a risk assessment identifies that this is required.

Any additional lighting required to perform specific tasks is to be provided by the PCBU responsible for that task.

# Common Plant

Stroud Homes Brisbane South Pty Ltd will provide common plant such as scaffold, void protection, power source (switchboard) and toilets for persons to use whilst on site.

Workers must not alter or interfere with any items of common plant without authorisation from the Stroud Homes Brisbane South Pty Ltd or the plant owner.

If a worker becomes aware of any defects with any of the common plant they must immediately notify Stroud Homes Brisbane South Pty Ltd and cease using the plant until the defect has been rectified.

# Structure Stability

All workers are to ensure that their works are secured in a way that does not adversely affect the stability of the overall structure of the project.

# Work on or Adjacent to Roads

Work that is carried out on, in or adjacent to a road is defined as high risk construction work and requires the development of a SWMS.

Furthermore, any work that impedes either vehicular or pedestrian traffic must be controlled by the use of a traffic management plan.

The PCBU undertaking the work on or adjacent to the road must comply with all local council or state requirements for traffic management on the particular road including obtaining any relevant permits or using workers with specialised training.

Any workers required to work on or adjacent to any roadway, should take all reasonable safety precautions to eliminate or minimise the risks.

# Project Specific Safety Rules

All workers are required to adhere to the following project specific safety rules:

- All PCBUs and their workers must have current general construction induction evidence

- All rubbish to be placed in bins / cages.

- If an area is barricaded, all persons must avoid walking through the barricaded area.

- Work areas are to be kept clean and tidy at all times.

- No lighting of fires is permitted.

- No smoking is permitted whilst working. Smoking is only permitted in areas where there is no risk of fire and all cigarette butts and rubbish should be disposed of sensibly. Smoking is not permitted in enclosed areas.

- No alcohol or drugs are to be consumed at the workplace.

- No animals are permitted at the workplace

- No children are allowed at the workplace

- No fighting or aggressive behaviour will be tolerated.

- Personal protective equipment will be used in accordance with manufacturer’s instructions, where directed by Stroud Homes Brisbane South Pty Ltd, in accordance with site signage and only after appropriate training has been received in its use.

- All incidents, dangerous events, serious bodily injuries, near misses and work-caused illnesses must be reported to Stroud Homes Brisbane South Pty Ltd

- All persons are to maintain site amenities in a clean, tidy and hygienic state.

- PCBUs must retain a copy of the SDS at the workplace for any hazardous chemicals being used at the workplace.

- All electrical equipment must have a current test and tag performed.

- All persons operating plant or performing an activity that requires an operator’s license (e.g. scaffolding, excavator, etc.), are required to hold the appropriate license.

# Emergency Management Plan

# Introduction

Stroud Homes Brisbane South Pty Ltd has prepared this Emergency Management Plan for this particular workplace which covers the following matters in relation to emergency management:

- Emergency procedures including;

- An effective response to an emergency;

- Evacuation procedures;

- Notifying emergency service organisations at the earliest opportunity; and

- Medical treatment assistance; and effective communication between the person authorised by the business to co-ordinate the emergency response and all persons at the workplace.

- Testing of the emergency procedures including the frequency of testing; and

- Information, training and instruction to relevant workers in relation to implementing the emergency procedures.

As the Principal Contractor, Stroud Homes Brisbane South Pty Ltd will ensure The Emergency Management Plan is readily available to all workers and is updated as required so that it remains effective.

Contact information including contact persons, medical facilities and phone numbers are located in the front section of this WHS Management Plan.

# Emergency Procedures

Incident | Accident

- Provide assistance as required to injured persons.

- Do not move the injured person/s unless they are in a life threatening situation.

- Notify any First Aid Personnel available at the workplace.

- Contact the emergency services (ambulance, fire) or a doctor.

- Contact Thomas Eldridge on 0403 250 762.

- Do not interfere with the scene of the incident.

- Await further instructions (from Thomas Eldridge or emergency services).

- Stroud Homes Brisbane South Pty Ltd to contact the regulator if required.

Fire | Emergency Evacuation

- Attack the fire, if safe to do so, using the appropriate fire-fighting equipment.

If you are unable to extinguish the fire or it is not safe to do so:

- Warn or rescue anyone in immediate danger if safe to do so

- Contact Emergency Services by calling 000 or 112 (mobile)

- Contact Thomas Eldridge on 0403 250 762.

- Evacuate the workplace

- Once outside the premises assemble at the designated muster point/s and await further instruction (from Thomas Eldridge or emergency services)

- DO NOT GO BACK ON THE SITE UNTIL AUTHORISED

# Emergency Evacuations

In the event of an emergency evacuation, all workers are to cease carrying out their work and vacate the workplace immediately, following the process outlined in the emergency plan for that workplace.

If there are any other persons present within the workplace who may not be familiar with evacuation procedures, workers are to assist these persons in evacuating.

All persons are required to assemble in the nominated muster point/s at the workplace until they receive further instructions from the relevant person or emergency services personnel.

In the event of a fire all persons should follow the Fire Emergency Procedure outlined in this section of the system.

# After Hours Emergencies

If any workers are working at the workplace outside ordinary work hours, it is their responsibility to notify the emergency services and evacuate the workplace in the event of an emergency.

# Evacuating Injured People with Disabilities

Workers should give immediate assistance to injured / disabled people and assist them out of the workplace after all other workers have commenced their evacuation.

# Fire Emergencies

Fire Emergency Procedure

As the Principal Contractor, Stroud Homes Brisbane South Pty Ltd requires that in the event of fire or the presence of smoke, no matter how minor it appears the following procedure must be followed:

- Attack the fire, if safe to do so, using the appropriate fire-fighting equipment.

If you are unable to extinguish the fire or it is not safe to do so:

- Warn or rescue anyone in immediate danger.

- Contact emergency services by calling 000 or 112 (mobile) - 24hour service.

- Contact the relevant person (supervisor, designated warden)

- Evacuate the workplace

- Once outside the premises assemble at the designated muster point/s and await further instruction

It is also important to remember:

- To avoid panic and leave the workplace in an orderly manner.

- If your or another person’s clothes catch fire you should (or get the person to):

- STOP where you are, do not run

- DROP to the floor

- ROLL to smother the flames

- Once out of the premises, stay out until you are advised either by the relevant person or the emergency service personnel that is it safe to re-enter.

- If confronted by heavy volumes of smoke, crawl to safety (the clear air is near the floor).

- Follow the instructions of the relevant person or emergency service personnel.

Types of Fire Fighting Equipment

Stroud Homes Brisbane South Pty Ltd will ensure so far as reasonably practicable that only the correct firefighting equipment be used for the appropriate type of fire, as outlined in the table below:

Using Fire Extinguishers

Only people who have been trained should use a fire extinguisher, unless there is no alternative.

When using a fire extinguisher the following points should be remembered:

- Do not panic, keep calm and think.

- Warn everyone in the area of impending danger.

- Stay between the doorway and the fire.

- Use the right type of extinguisher (refer to label on extinguisher).

- Have others back you up with other extinguishers.

- Be certain you know how to use the extinguisher (refer table below).

- If in doubt – read the instructions.

- Ensure that the relevant person is notified that the extinguisher has been used.

# Incidents

Incident Procedure

In the event of an incident Stroud Homes Brisbane South Pty Ltd requires that the following procedure be followed:

- Provide assistance as required to any injured persons.

- Do not move the injured person/s unless they are in a life threatening situation.

- Notify any First Aid Personnel available at the workplace

- Call the emergency services (ambulance, fire) or a doctor.

- Contact Thomas Eldridge from Stroud Homes Brisbane South Pty Ltd.

- Do not interfere with the scene of an incident.

- Await further instructions from emergency services.

If required the WHS Authority will be notified.

If a worker is involved in a motor vehicle accident in the course of their work the same procedure above must be followed. If there are any other parties involved in the accident the worker should obtain the other party’s names, address, phone number, registration number and insurance company details.

Incident and First Aid Recording

All workers should immediately notify Stroud Homes Brisbane South Pty Ltd of all injuries or incidents where a person is or could have been seriously injured.

All injuries or incidents of any kind should be recorded on the First Aid Treatment / Incident Register.

Notifiable Incidents

Where an incident is “notifiable” (refer definitions below) Stroud Homes Brisbane South Pty Ltd will report them to the WHS authority by the fastest possible means as soon as becoming aware of their occurrence. This may be by phone or in writing which includes facsimile, email or other electronic means.

Contact numbers are listed in the front section of this Emergency Management Plan.

Written notification will also be provided to the WHS authority within 48 hours of the requirement being made where directed by the regulator.

A copy of the WHS authority notification form can be located within the in the WHS Management System via:

- Main Directory | Workplace Health & Safety (Tools - General); or

- Main Directory | Workplace Health & Safety (Tools – Websites) via the WHS authority.

A copy of all completed forms must be forwarded to the relevant person and will be kept by Stroud Homes Brisbane South Pty Ltd for a period of not less than 5 years from the day that notice of the incident is given to the WHS authority.

Notifiable Incidents Include:

- The death of a person; or

- A serious injury or illness of a person; or

- A dangerous incident

Serious Injuries or Illnesses include:

Where the person requires:

- Immediate treatment as an in-patient in a hospital

- Immediate treatment for:

- The amputation of any part of his or her body

- A serious head injury

- A serious eye injury

- A serious burn

- The separation of his or her skin from an underlying tissue (for example, de-gloving or scalping)

- A spinal injury

- The loss of a bodily function

- Serious lacerations

- Medical treatment within 48 hours of exposure to a substance

- Any infection to which the carrying out of work is a significant contributing factor, including any infection that is reliably attributable to carrying out work:

- With micro-organisms; or

- That involves providing treatment or care to a person;

- That involves contact with human blood or body substances; or

- That involves handling or contact with animals, animal hides, skins, wool or hair, animal carcasses or animal waste products.

Dangerous Incidents Include:

A workplace incident that exposes a worker or any other person to a serious health or safety risk emanating from an immediate or imminent exposure to—

- An uncontrolled escape, spillage or leakage of a substance

- An uncontrolled implosion, explosion or fire

- An uncontrolled escape of gas or steam

- An uncontrolled escape of a pressurised substance

- An electric shock that is not a serious electrical incident or a dangerous electrical event

- The fall or release from a height of any plant, substance or thing

- The collapse, overturning, failure or malfunction of, or damage to, any plant that is required to be authorised for use under a regulation

- The collapse or partial collapse of a structure

- The collapse or failure of an excavation or of any shoring supporting an excavation

- The inrush of water, mud or gas in workings, in an underground excavation or tunnel

- The interruption of the main system of ventilation in an underground excavation or tunnel

- Any other event prescribed under a regulation

Preservation of Incident Sites

Where a notifiable incident has occurred, Stroud Homes Brisbane South Pty Ltd will ensure so far as is reasonably practicable, that the workplace is not disturbed until an inspector arrives or at an earlier time that an inspector may direct.

This requirement does not however prevent Stroud Homes Brisbane South Pty Ltd from taking any action:

- To assist an injured person

- To remove a deceased person

- That is essential to make the site safe or to reduce the risk of a further notifiable incident

- That is associated with a police investigation

- For which an inspector or the regulator has given permission

# Incident Investigation

In addition to Stroud Homes Brisbane South Pty Ltd maintaining records of notifiable incidents and first aid treatments, an incident investigation will be undertaken and a report completed. This is so that factors that contributed to the event are understood and where identified, improvements can be introduced to reduce the likelihood of a recurrence. In determining and implementing recommended improvements, consultation with relevant personnel will occur.

# Managing Medical Emergencies

If a person is injured or becomes ill whilst at the workplace, the following procedures should be carried out by the relevant person:

- Person Who Discovers the Casualty

- Prevents unauthorised treatment or unnecessary movement of casualty

- Immediately contact the trained first aid personnel

- If the person is unconscious, not-breathing or bleeding badly, you should call an ambulance immediately

- Trained First Aid Personnel

- Treats casualty as required

- Records details of injured person and treatment administered

- Will telephone for an ambulance if required and provide assistance

Names and contact numbers are listed in the front section of this Emergency Management Plan.

Where a workplace incident occurs at another business’s premises, the relevant person must be notified in all instances and an incident report completed where required.

# First Aid

Stroud Homes Brisbane South Pty Ltd will ensure so far as reasonably practicable that:

- First aid equipment is provided for the workplace; and

- That each worker at the workplace has access to the equipment; and

- Access to facilities to administer first aid.

Stroud Homes Brisbane South Pty Ltd will ensure that an adequate number of workers are trained to administer first aid at the workplace or that the workers have access to an adequate number of persons who have been trained to administer first aid.

All PCBU’s engaged by the business will be required to provide their own first aid equipment and make arrangements for access to adequately trained staff to administer first aid.

# Infectious Outbreaks

In the event of an infectious outbreak, Stroud Homes Brisbane South Pty Ltd requires that the following procedure should be followed:

- All infected persons or persons who have been in contact with an infected person may be sent home and will be required to remain at home until they can provide a medical certificate saying they are no longer infectious.

- Any person who may have had contact with an infected person is to seek medical advice as soon as possible, and if infected, remain at home until a medical clearance has been given.

# Confrontation and / or Trespass

Confrontation Procedures

If you are confronted by a threatening person or a person trespasses into the building you should follow the steps below:

- Remain calm.

- Call for assistance.

- Keep out of reach of the aggressor.

- Do not antagonize the aggressor.

- Observe the aggressors behaviors and take notes of appearance.

- Report the incident to the relevant person.

Trespass Procedures

If a person is observed to be acting strangely or located in a part of the workplace restricted to authorised personal only, Stroud Homes Brisbane South Pty Ltd requires that the following procedure be followed:

- Obtain assistance from other workers or notify the relevant person of the situation.

- Never challenge someone if you are unsure or alone.

- In instances of trespass, if safe to do so, casually approach the person and ask if you can assist.

- If unsafe to approach the person, remove yourself from the situation.

# Bomb Threat Procedures

If a bomb threat is received either in person or by phone or email, Stroud Homes Brisbane South Pty Ltd requires that the following procedure be followed:

- If a bomb threat is received by telephone, do not disconnect the call, but observe as many details and complete the information on the bomb threat report form as soon as possible.

- If a bomb threat is received in the mail, retain the correspondence including any envelopes or packaging, and do handle it excessively.

- If a bomb threat is received in person, follow the steps outlined above for confrontations and write down a description of the person as soon as possible.

- Notify the relevant person immediately of any bomb threat.

- Do not create panic by telling any other workers immediately.

- The relevant person will notify the Police (000). Follow their directions.

- If evacuation is required, follow the evacuation procedures however DO NOT take any personal items with you as these will need to be inspected as part of the search process.

- Searchers will check workplace systematically, so those who are familiar with the area may be asked for assistance in identifying whether items are out of place or unusual.

# Suspicious Objects

If suspicious objects are found in the workplace, the business requires that the following procedure be followed:

- Do not touch, tilt or tamper with the item and notify the relevant person. The relevant person will notify emergency services and evacuate the area if required.

- If the decision to evacuate is made, workers and visitors should not remove their personal belongings. This will facilitate the identification of suspect objects.

# Training and Competency

Stroud Homes Brisbane South Pty Ltd will identify the training requirements of personnel with respect to the particular roles associated with a medical emergency as part of their on-going risk management process. Roles include but are not limited to:

- Incident Response:

- First aiders

- Fire & Emergency Evacuation Response

- Fire warden

- Use of fire extinguishers

- Emergency Spill Response

- Chemical awareness

- Use of spill kits

# Testing of Emergency Procedures

Stroud Homes Brisbane South Pty Ltd shall undertake regular tests (minimum 2 per year) of the emergency procedures outlined in this Emergency Management Plan. Additional tests may occur where the need is it is identified due to a change in procedures, equipment or personnel.

# Project Specific SWMS

# Safe Work Method Statement Register

| PCBU Name | Date Received | High Risk Construction Work |
| --- | --- | --- |
| Belray Concreting | 29/10/20 | Concrete Placement |
| GKH Electrical | 11/10/2020 | Fit Off Rough In Lead In |
| Woodeson Excavation | 7/8/20 | Excavation using: Drott Skid Steer Excavator Roller |
| Thor Developments | 13/06/2020 | Erection of frames & trusses |

# Tools

# Workplace Specific Induction Checklist

>>> Construction Project

| PCBU: |  |
| --- | --- |

| Site Address: |  |
| --- | --- |

| Inductee Name: |  | Phone: |  |
| --- | --- | --- | --- |

| Home Address: |  |
| --- | --- |

| Post Code: |  | DOB: |  |
| --- | --- | --- | --- |

| Next of Kin: |  | Contact No: |  |
| --- | --- | --- | --- |

Known Allergies ¦ Medical Conditions That May Affect Your Work

| Certificates of Competency ¦ Licences - Sighted | Expiry Date | Y | N | N/A |
| --- | --- | --- | --- | --- |
| General Induction Training (White Card) |  | ☐ | ☐ | ☐ |
|  |  | ☐ | ☐ | ☐ |

| Issues Specific to this Site |  |  |  |
| --- | --- | --- | --- |
| WHS Management Plan | ☐ | ☐ | ☐ |
| Site Safety Rules ¦ Procedures | ☐ | ☐ | ☐ |
| Emergency Management Plan | ☐ | ☐ | ☐ |
| Site Specific Hazards ¦ Risk Control Measures | ☐ | ☐ | ☐ |
| Incident ¦ Hazard ¦ Injury Reporting | ☐ | ☐ | ☐ |
| Amenities | ☐ | ☐ | ☐ |
| High Risk Construction Work ¦ Safe Work Method Statements | ☐ | ☐ | ☐ |
| Housekeeping | ☐ | ☐ | ☐ |
| Testing ¦ Tagging | ☐ | ☐ | ☐ |
| Safety Data Sheets | ☐ | ☐ | ☐ |
| PPE Requirements | ☐ | ☐ | ☐ |
|  | ☐ | ☐ | ☐ |

I acknowledge having been inducted into the above mentioned site and had explained to me the topics above as indicated. I agree to comply with all conditions, site rules and requirements.

Person Being Inducted

| Name: |  | Signature: |  | Date: |  |
| --- | --- | --- | --- | --- | --- |

Inducted By

| Name: |  | Signature: |  | Date: |  |
| --- | --- | --- | --- | --- | --- |

# Hazardous Chemicals Register

- S.D.S. (Safety Data Sheet) should not be dated older than 5 years

| Name of the Hazardous Chemical | P.C.B.U. Using the Hazardous Chemical | Date S.D.S. Provided | S.D.S. Dated |
| --- | --- | --- | --- |

# Scaffold Inspection Register

Note: Scaffold inspection intervals are not to exceed 30 days

| Scaffold (Identifying Information) | Inspection Date | Reinspection Date | Person Inspecting Scaffold | Signature |
| --- | --- | --- | --- | --- |

# General Construction Induction Register (White Card)

All persons visting site to have their name and card details recorded by the on-site supervisor PRIOR to attending site.

| Contractor’s Name | Card Number | Date Sighted | Sighted by |
| --- | --- | --- | --- |

# Incident | Injury | Near Miss Report & Investigation Form

To be completed as soon as practicable after the event and provided to

Stroud Homes Brisbane South Pty Ltd

Please contact Administration if you require further forms

| Injured Persons Details |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Person’s Name: |  |  | Contact No: |  |  |
| Address: |  |  |  |  |  |
| Employment Details: | ☐ Self | ☐ Employee |  | ☐ Visitor | ☐ Contractor |

| Person Completing this Form |  |
| --- | --- |
| Name: | Title: |
| Date: | Time: |

| Details of Incident ¦ Injury ¦ Near Miss |  |  |  |
| --- | --- | --- | --- |
| Nature: | ☐ Incident | ☐ Injury | ☐ Near Miss |
| Date of Incident: |  |  | Time of Incident: |
| Address of Incident: |  |  |  |
| Date Reported: |  |  | Reported to: |
| Title: |  |  | Contact No: |

| Names of any Witnesses |  |
| --- | --- |
| Name: | Contact No: |
| Address: |  |

Describe What Happened

Workplace Conditions at the Time?

| Injury Details (if applicable) |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Nature of Injuries (if any): |  |  |  |  |  |  |  |  |  |  |
| Part/s of Body Injured (if applicable): |  |  |  |  |  |  |  |  |  |  |
| Treatment Received? | ☐ 1st Aid | ☐ Doctor |  | ☐ Hospital |  |  |  | ☐ Ambulance |  |  |
| Please clearly mark on this diagram, the location of any injury/s |  |  |  |  |  |  |  |  |  |  |
|  |  |  | Right |  |  | Left | Left |  |  | Right |
| Other |  |  |  |  |  |  |  |  |  |  |
| Was any Machinery or Scaffolding Involved? |  |  |  |  | ☐ Yes |  |  |  | ☐ No |  |
| Were any Photos Taken? |  |  |  |  | ☐ Yes |  |  |  | ☐ No |  |

What Action was Taken Immediately After the Incident?

| Can any Improvements be Made as a Result of this Occurrence? |  |  |
| --- | --- | --- |
| No | Details | Improvements Completed |

| Administration |  |  |
| --- | --- | --- |
| Will the Injury Result in Lost Time? | ☐ Yes | ☐ No |
| Will Workers Compensation be Claimed? | ☐ Yes | ☐ No |
| Has Workplace Health and Safety Queensland Been Informed? | ☐ Yes | ☐ No |
| Details: |  |  |

| Person Completing this Form |  |
| --- | --- |
| Signature: | Date: |

# Site Establishment / Pre-Commencement Checklist

>>> Construction Project

Project ¦ Location

Project Name:

Site Address:

| Person Completing Checklist ¦ Date & Time |  |
| --- | --- |
| Name: | Title: |
| Date: | Time: |

| Other Participants |  |
| --- | --- |
| Name: | Title: |
| Name: | Title: |

| Notes: | - All questions are to be answered by marking the appropriate box with a cross (X) - Y ¦ Yes N ¦ No N/A ¦ Not Applicable - A “No” answer requires action |
| --- | --- |

| Element ¦ Details |  |  | Y | N | N/A |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | General |  |  |  |  |  |
|  | Have all the necessary permits and notices been obtained? |  | ☐ | ☐ |  | ☐ |
|  | Have fencing and or security requirements been determined? |  | ☐ | ☐ |  | ☐ |
|  | Have public access and protection requirements been assessed? |  | ☐ | ☐ |  | ☐ |
|  | Has the potential effect on the health and safety of other persons or properties been considered? |  | ☐ | ☐ |  | ☐ |
|  | Have the necessary signage requirements been determined? |  | ☐ | ☐ |  | ☐ |
|  | Have suitable amenity requirements been determined? |  | ☐ | ☐ |  | ☐ |
|  | Has safe access and egress to, from and through the workplace been provided for? |  | ☐ | ☐ |  | ☐ |
|  | Has site specific documentation been prepared and available for use? |  | ☐ | ☐ |  | ☐ |
|  | Have the frequency of site safety audits been established? |  | ☐ | ☐ |  | ☐ |
|  | Existing Site Conditions |  |  |  |  |  |
|  | Has a survey of the site been undertaken to determine if any hazardous building materials are present? |  | ☐ | ☐ |  | ☐ |
|  | Has the site soil been assessed for any contamination? |  | ☐ | ☐ |  | ☐ |
|  | Have all underground services been located and identified? |  | ☐ | ☐ |  | ☐ |
|  | Contractor Management |  |  |  |  |  |
|  | Is there a process in place for monitoring contractor’s safety performance and requirements |  | ☐ | ☐ |  | ☐ |

| Element ¦ Details | Y | N | N/A |
| --- | --- | --- | --- |

|  | Emergency Preparedness |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Has an Emergency Management Plan been developed for the site? |  | ☐ | ☐ | ☐ |
|  | Have particular first aid needs for the site been assessed? |  | ☐ | ☐ | ☐ |
|  | Are first aid kit/s available for use on site? |  | ☐ | ☐ | ☐ |
|  | Is a register for recording injuries available on site? |  | ☐ | ☐ | ☐ |
|  | Electrical |  |  |  |  |
|  | Has the proximity of work in relation to power lines been established? |  | ☐ | ☐ | ☐ |
|  | Has adequate temporary power been provided and is it RCD protected? |  | ☐ | ☐ | ☐ |
|  | Has the temporary power’s RCD been tested and tests records available? |  | ☐ | ☐ | ☐ |
|  | Has the certificate of electrical safety ben provided? |  | ☐ | ☐ | ☐ |
|  | Specific Hazards / Particular Issues |  |  |  |  |
|  | Have matters associated with trenching operations been assessed? |  | ☐ | ☐ | ☐ |
|  | Have plant / machinery requirements been identified? |  | ☐ | ☐ | ☐ |
|  | Have traffic management issues on and around site been evaluated? |  | ☐ | ☐ | ☐ |
|  | Have hazardous chemicals to be used on site been identified? |  | ☐ | ☐ | ☐ |
|  | Have materials handling and placement risks due to identified |  | ☐ | ☐ | ☐ |
|  | Needed scaffolds or other temporary height access identified |  | ☐ | ☐ | ☐ |
|  | Any work environment issues that may affect worker safety identified |  | ☐ | ☐ | ☐ |
|  | Have environmental issues been considered? |  | ☐ | ☐ | ☐ |
|  | Any other specific hazards requiring control measures identified |  | ☐ | ☐ | ☐ |

| Actions Required / Comments |  |  |  |  |
| --- | --- | --- | --- | --- |
| No | Description of Item | Required Action | Priority ¦ Risk Rating (1 – 5) | Date Implemented (Closed out) |

| Person Completing this Checklist |  |
| --- | --- |
| Signature: | Date: |

# Toolbox Meeting Record

| Business Name: |  |
| --- | --- |

| Location ¦ Site Address: |  |
| --- | --- |

| Conducted by: |  | Date: |  |
| --- | --- | --- | --- |

| Theme ¦ Topic (if applicable): |  | Time: |  |
| --- | --- | --- | --- |

| Matters Discussed |  |
| --- | --- |
| No. | Details |
| Improvements |  |
| No. | Details |

Persons Present

All attendees are required to sign

| Name | Company | Contact Details | Signature |
| --- | --- | --- | --- |

# Toolbox Meeting Record

| Business Name: |  |
| --- | --- |

| Location ¦ Site Address: |  |
| --- | --- |

| Conducted by: |  | Date: |  |
| --- | --- | --- | --- |

| Theme ¦ Topic (if applicable): |  | Time: |  |
| --- | --- | --- | --- |

| Matters Discussed |  |
| --- | --- |
| No. | Details |
| Improvements |  |
| No. | Details |

Persons Present

All attendees are required to sign

| Name | Company | Contact Details | Signature |
| --- | --- | --- | --- |

# Toolbox Meeting Record

| Business Name: |  |
| --- | --- |

| Location ¦ Site Address: |  |
| --- | --- |

| Conducted by: |  | Date: |  |
| --- | --- | --- | --- |

| Theme ¦ Topic (if applicable): |  | Time: |  |
| --- | --- | --- | --- |

| Matters Discussed |  |
| --- | --- |
| No. | Details |
| Improvements |  |
| No. | Details |

Persons Present

All attendees are required to sign

| Name | Company | Contact Details | Signature |
| --- | --- | --- | --- |

# Toolbox Meeting Record

| Business Name: |  |
| --- | --- |

| Location ¦ Site Address: |  |
| --- | --- |

| Conducted by: |  | Date: |  |
| --- | --- | --- | --- |

| Theme ¦ Topic (if applicable): |  | Time: |  |
| --- | --- | --- | --- |

| Matters Discussed |  |
| --- | --- |
| No. | Details |
| Improvements |  |
| No. | Details |

Persons Present

All attendees are required to sign

| Name | Company | Contact Details | Signature |
| --- | --- | --- | --- |

# Toolbox Meeting Record

| Business Name: |  |
| --- | --- |

| Location ¦ Site Address: |  |
| --- | --- |

| Conducted by: |  | Date: |  |
| --- | --- | --- | --- |

| Theme ¦ Topic (if applicable): |  | Time: |  |
| --- | --- | --- | --- |

| Matters Discussed |  |
| --- | --- |
| No. | Details |
| Improvements |  |
| No. | Details |

Persons Present

All attendees are required to sign

| Name | Company | Contact Details | Signature |
| --- | --- | --- | --- |

# Toolbox Meeting Record

| Business Name: |  |
| --- | --- |

| Location ¦ Site Address: |  |
| --- | --- |

| Conducted by: |  | Date: |  |
| --- | --- | --- | --- |

| Theme ¦ Topic (if applicable): |  | Time: |  |
| --- | --- | --- | --- |

| Matters Discussed |  |
| --- | --- |
| No. | Details |
| Improvements |  |
| No. | Details |

Persons Present

All attendees are required to sign

| Name | Company | Contact Details | Signature |
| --- | --- | --- | --- |

# Permits | Certificates | Licences Register

| PCBU Name | Persons Name | Description ¦ Reference Number | Expiry Date (if applicable) | Date Recorded | Person Making Entry & Signature |
| --- | --- | --- | --- | --- | --- |

# Worker Training Management

| Employee Name | Employee Number | Position ¦ Title |
| --- | --- | --- |

| No | Nature of Training Undertaken (1st Aid, Fire Warden, Manual Handling etc.) | Date Training Occurred | Certificate / Reference Number (if applicable) | Refresher Training |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Required (X = Yes) | Date Required (if applicable) |
|  |  |  |  | ☐ |  |
|  |  |  |  | ☐ |  |
|  |  |  |  | ☐ |  |
|  |  |  |  | ☐ |  |
|  |  |  |  | ☐ |  |
|  |  |  |  | ☐ |  |
|  |  |  |  | ☐ |  |
|  |  |  |  | ☐ |  |
|  |  |  |  | ☐ |  |
|  |  |  |  | ☐ |  |
|  |  |  |  | ☐ |  |

# Plant | Equipment Register

| Equipment Description | Plant Registration & Serial Number (if applicable) | Operator’s Licence (if applicable) (Yes = X) | Evidence of Maintenance (Yes = X) | Hazard ID, Risk Assessment Conducted? (Yes = X) | Operating Manual Available? (Yes = X) |
| --- | --- | --- | --- | --- | --- |
|  |  | ☐ | ☐ | ☐ | ☐ |
|  |  | ☐ | ☐ | ☐ | ☐ |
|  |  | ☐ | ☐ | ☐ | ☐ |
|  |  | ☐ | ☐ | ☐ | ☐ |
|  |  | ☐ | ☐ | ☐ | ☐ |
|  |  | ☐ | ☐ | ☐ | ☐ |
|  |  | ☐ | ☐ | ☐ | ☐ |
|  |  | ☐ | ☐ | ☐ | ☐ |
|  |  | ☐ | ☐ | ☐ | ☐ |
|  |  | ☐ | ☐ | ☐ | ☐ |
|  |  | ☐ | ☐ | ☐ | ☐ |
|  |  | ☐ | ☐ | ☐ | ☐ |
|  |  | ☐ | ☐ | ☐ | ☐ |
|  |  | ☐ | ☐ | ☐ | ☐ |
|  |  | ☐ | ☐ | ☐ | ☐ |

# First Aid Treatment | Incident Register

| Entry Number | Injured Person’s Name | Injured Persons Employer | Injury Reported to Whom | Trade / Occupation |
| --- | --- | --- | --- | --- |
|  | Person Completing this Record | Signature of Person Completing Record | Date of the Incident | Time of the Incident |

| What was being done at the time: |  |
| --- | --- |
| Describe the injury or illness: |  |
| Describe the treatment provided: |  |

| Entry Number | Injured Person’s Name | Injured Persons Employer | Injury Reported to Whom | Trade / Occupation |
| --- | --- | --- | --- | --- |
|  | Person Completing this Record | Signature of Person Completing Record | Date of the Incident | Time of the Incident |

| What you were doing at the time: |  |
| --- | --- |
| Describe the injury or illness: |  |
| Describe the treatment provided: |  |

# First Aid Treatment | Incident Register

| Entry Number | Injured Person’s Name | Injured Persons Employer | Injury Reported to Whom | Trade / Occupation |
| --- | --- | --- | --- | --- |
|  | Person Completing this Record | Signature of Person Completing Record | Date of the Incident | Time of the Incident |

| What was being done at the time: |  |
| --- | --- |
| Describe the injury or illness: |  |
| Describe the treatment provided: |  |

| Entry Number | Injured Person’s Name | Injured Persons Employer | Injury Reported to Whom | Trade / Occupation |
| --- | --- | --- | --- | --- |
|  | Person Completing this Record | Signature of Person Completing Record | Date of the Incident | Time of the Incident |

| What you were doing at the time: |  |
| --- | --- |
| Describe the injury or illness: |  |
| Describe the treatment provided: |  |

# First Aid Treatment | Incident Register

| Entry Number | Injured Person’s Name | Injured Persons Employer | Injury Reported to Whom | Trade / Occupation |
| --- | --- | --- | --- | --- |
|  | Person Completing this Record | Signature of Person Completing Record | Date of the Incident | Time of the Incident |

| What was being done at the time: |  |
| --- | --- |
| Describe the injury or illness: |  |
| Describe the treatment provided: |  |

| Entry Number | Injured Person’s Name | Injured Persons Employer | Injury Reported to Whom | Trade / Occupation |
| --- | --- | --- | --- | --- |
|  | Person Completing this Record | Signature of Person Completing Record | Date of the Incident | Time of the Incident |

| What you were doing at the time: |  |
| --- | --- |
| Describe the injury or illness: |  |
| Describe the treatment provided: |  |

# Electrical Test & Tag Register

| Item | Test Date | Re-Test Date | Tester’s Name | Tester’s Signature |
| --- | --- | --- | --- | --- |